Gas Accord II Settlement

Settlement Schedule

September 19, 2000

Workshop: Facility and Supply Reliability September 27, Wednesday 9:00 a.m. – 4:00 p.m. Conference Room 307, 77 Beale Street, San Francisco

Core Procurement Advisory Group September 28, Thursday 8:30 a.m. – 4:00 p.m. Conference Room 308, 77 Beale Street, San Francisco

Workshop: Market, Cost and Rate Data October 11-12, Wednesday-Thursday 9:00 a.m. – 4:00 p.m. Conference Room 300, 77 Beale Street, San Francisco

Workshop: Market Operations including Core Issues, Balancing, Open Season Rules, and Information Disclosure October 25-26, Wednesday-Thursday 9:00 a.m. – 4:00 p.m. Conference Room 300, 77 Beale Street, San Francisco

Workshop: [Topics to be Determined] November 7-8, Tuesday-Wednesday (Dates changed)

Initial PG&E Proposal December 8, Friday (Sent by E-mail to Parties)

Presentation of Initial PG&E Proposal December 13-14, 2000, Wednesday-Thursday

Responses from Parties to PG&E Proposal By January 5, Friday (Shared by E-mail)

Presentation of Parties Responses January 10-11, 2001, Wednesday-Thursday

Settlement Discussions January 24-25, Wednesday-Thursday

Settlement Discussions February 7-8, Wednesday-Thursday

Settlement Discussions February 21-22, Wednesday-Thursday

Revised PG&E Proposal March 9, Friday (Sent by E-mail to Parties)

Presentation of Revised Proposal March 14-15, Wednesday-Thursday

Settlement Discussions March 28-29, Wednesday-Thursday (Continue to Iterate on Settlement Terms)

Settlement Discussions April 11-12, Wednesday-Thursday (Continue to Iterate on Settlement Terms)

Settlement Conference April 25-26, Wednesday-Thursday (Formal Settlement Conference under Rule 51)

Final Draft Settlement May 4, Friday (Sent by E-mail to Parties)

Final Settlement Conference (as needed) May 9-10, Wednesday-Thursday

Finalize Application and Supporting Documents Sign Settlement May 11-31

File Settlement with CPUC June 1, 2001, Friday