# General News

- Two vacant spots remain open in IT team.

- Pipeline Critical Notices in Production

- Reuter’s currently unable to resolve our production issues with Market Data, may rely on telerate until a solution is achieved.

# Active Projects

Jaguar ETLM

Contact: Chris Hyde

Accomplished Previous Week

- System integrity maintained

- New Transform Framework class being developed to support Weather data transformations

Planned

- Finish Weather Transform class

Issues

- None

#### Appendices

- Inception Document

Data Harvesting

Contact: Chris Hyde

Accomplished Previous Week

- Morning status reports for harvested data sent out each morning

- All identified Critical Notice jobs have been entered into production; after a bit more monitoring of performance, this should switch to a maintenance effort

- Finished documentation for Critical Notice Harvesting

- Critical Notices web page front-end released to production

- El Paso and Mojave Transform jobs modified due to website changes

- Continued development of Transform code for Weather sites

- Data scrubbing performed for various pipelines (operational capacity)

Planned

- Continued support of current jobs

- Continued Weather harvesting development (estimated 11/23/2001 completion; completion date modified because of other issues taking priority and focus away from the weather project (fire fighting, etc.))

Issues

- None

Appendices

- Vision Document

- Status Document

- Database Schema

# Commodity Fundamentals:

Contact: David Woodstrom

- Accomplished Previous Week

- Completed redesign messageboard to handle multiple boards and friendlier online users page.

Planned

- New CF design to with Favorites, Advanced search, and personalization.

- Start Subscription Service DB Schema design  	12/03/01

Issues

- None

# Web Content

- Contact: David Woodstrom

- Accomplished Previous Week

- Completed Power Load and Temperature charts for Jason Huang

- Started on Bart's WSCC table

- Continued development of IRS Interface.

- Started documentation for FOM and Daily price index applications

- Assist analysts with content changes.

Planned

- Design IRS pipeline selection tree.		11/30/01

- Migrate FOM and Daily index prices to new database

- Continue development of Logistics Portal.  	11/30/01

- Develop power charts for Bart.		11/23/01

- Fuel price energy conversion page for Bart	12/15/01

- Comment and document stored procedures	01/01/02

Issues

- None

# Floor Support

- Contact: Franky Sulistio

- Accomplished Previous Week

- Replaced all the new Market Data Applet with the previous Telerate Bridge Market Data.  The new Market Data applet has problems with unstable connection to the Ifinance servers and the price update delay.

Planned

- Continue to guide requirements on new plasma administration for EB South

Issues

- Remote administration tools for all Plasma workstations for the new building will not be available until probably first quarter of next year.

# Plasma Market & EOL Data (Pipeline Economics Sheets)

- Contact: Franky Sulistio

- Accomplished Previous Week

- Enhanced the new EOL Realtime models to trap for periodic EOL Real Time server connectivity problems.  These problems have been handled properly as the continuous (non-stop) testing showed no more downtime occurred.

- Tested the new EOL Realtime Models in the development box on a continous basis.  The new models appeared to be in a fairly stable stage and could be rolled out next week after the move.

- Guided the new plasmas requirement for the new building prior to the move and ensured that all the plasmas will be ready for use on Saturday for testing and on Monday for use.

Planned

- Work with the development teams from Reuter’s and Market Data to resolve problem with the new Market Data applets.  Problems range from unstable connection to the Ifinance servers and price updates delay.

- Install telerate on all the plasmas in the new building (11/17)

- Migrate all the new EOL Real-Time models to the production server 1 & 2 (11/23)

- Facilitate the communication between the West Desk Traders and the Flexible Deal Viewer development group.  Relay any new requirements from West Desk traders to the development group.

Issues

- Market Data Static Display remains an issue although Tibco RV updates have been applied to the Ifinance servers.  Rick Le from Market Data will continue to push this issue to Reuters for further investigation.  We have received full attention from Reuter’s after Danielle Marcinkowski escalated these use to the Reuter’s account manager.  These problems have not been resolved since the last 3 months.

# People’s Energy

- Contact: Franky Sulistio

- Accomplished Previous Week

- Fixed the Oracle ODBC problems reported by Jerry Slechta.

- Discussed new report requirements for Cora Pendergrass

Planned

- Develop the new report for Cora Pendergrass (TBD ??/??)

- Eventually migrate the Oracle database to be housed in our SQL store

Issues

- We have missing sendouts for the ones dated prior to Jan 1 2001.

- The new reports for Cora Pendergrass require changes to the database.  The development and the database design will take significant amount of time.  Since we are resource constraint at this time we will revisit these requests in the near future.  Cora has been fully informed on this decision and will like to be informed once we decide to work on it.

#### Operational Capacity – Reporting

Contact: Kim Alexander

Reports

Accomplishments Previous Week

- Resumed work on ReportingObjects code.

- Historical: Fixed error with no data in Tennessee reports

### Planned

- Get ReportingObjects running against new schema

- Retrofit ReportingObjects to export reports in XML

### Issues

- None

Cube

Accomplishments Previous Week

- Met with DBA group to determine options for failure notification if processing job doesn’t complete.  DBA’s will set us up with email notification.  Until then they’ll be monitoring the cube during it’s nightly runs for failure and notify us if needed.

- Studied methods to implement incremental cube processing.

- Researched reports of cube optimization techniques comparing for MOLAP, HOLAP, ROLAP, Storage methods.

- Spoke with DBA group to hopefully find someone with OLAP expertise in their group

### Planned

- Implement incremental cube refreshes (11/28)

- Have NetIQ paging setup for cube refresh failures (11/28)

### Issues

- Ad-Hoc Cube processing seems to be impacting other users of server

Curves

Accomplishments Previous Week

- None

### Planned

- Add add’tl product types to curve fetch (11/09)

- Modify to exclude weekends (11/09)

### Issues

- None

Reporting Daemon

Accomplishments Previous Week

- Completed modifications to reset machine table if job is killed (VB/COM+ synthesized implementation of Try / Finally / Catch)

- Cleaned up Debug output.

- Suppressed flood of non-fatal errors that when logged through callback seemed to be cause of intermittent performance problems.

- Added DEBUG flag to components OCS to allow us to specify which components we want to receive debug messages from.

- Resumed Parallel Testing

Planned

- Certify for production and switch over to new solution (11/21)

Issues

### None

Other Activities

Accomplishments Previous Week

- Researching MKM use for web’ifying traders non-functional Excel curves app

- Moved all test pages into production

- Excel: Started work on MidMarket Excel application

- Excel: Delivered PI-Dwight Phase 1 – automation of backend data-entry

- Excel: Resolving problem with HenryHub vs Nymex spread calc/graph using ERMS data.

- Completed slides describing ReportingDaemon project. Working on creating same for other reporting activities.

Planned

### Excel: PI Dwight automation phase 2 – automate front-end process.

Issues

### None

# Weather / Power Load Schema Databases

Contact: Eddie Zhang, Tamika Hebert, Franky Sulistio

- Accomplished Previous Week

- Power jobs in production

- Redesigned the Tibco Weather Service components to enable the components to log a weather xml document when errors occur.  On the next successful components execution, the xml document will be processed so that we will not miss any weather messages. (FS)

Planned

- Continued support of system

- Migrate the redesigned Tibco Weather Service to both production servers. (11/12)

Issues

- DBA support for SQL Server becoming an issue as we don’t get promptly responses when we reported problems.

# Weather / Power Load Schema Databases

Contact: Eddie Zhang, Tamika Hebert, Franky Sulistio

- Accomplished Previous Week

- Power jobs in production

- Redesigned the Tibco Weather Service components to enable the components to log a weather xml document when errors occur.  On the next successful components execution, the xml document will be processed so that we will not miss any weather messages. (FS)

Planned

- Continued support of system

- Migrate the redesigned Tibco Weather Service to both production servers. (11/12)

Issues

- DBA support for SQL Server becoming an issue as we don’t get promptly responses when we reported problems.

Customer Web based Portal: Global Net (Enron Fundamentals Exchange)

Contact: Tamika Hebert

- Accomplished Previous Week

- None

Planned

- Met with Allen Elliot to discuss his group along to develop portal framework.

Issues

- None

IRS (Integrated Reporting System):

Contact: Tamika Hebert

- Accomplished Previous Week

- Initial tentative ideas for moving forward have been discussed; creation of the project plan is next, in order to better determine the timeline involved

- Completed 1st draft of statement of work.

- Dave Woodstrom will be working with me to review information to ensure it reflects the vision of the business.

- Evaluation of the useability of the Microsoft Treeview control in the Pipeline reporting subsection

Planned

- Develop project plan

# Issues

- None

#### Appendices

- Project Plan

# IT Fundamentals Communication

Contact: David Woodstrom and Tamika Hebert

- Accomplished Previous Week

- None

Planned

- Develop process documentation for IT Fundamentals meetings

- Review scope and vision of group with Dave Woodstrom

# Issues

- None

#### Appendices

- None

# Pending Projects

# Regulatory Project:

Contact: Tamika Hebert

Accomplishments Previous Week

- Met with Laura Luce and Abhijeet Naik about requirements for project

Planned

- Meet with Colin to determine when project will begin

Issues

- None at this time

CRM:

Contact: Tamika Hebert

- Accomplished Previous Week

- Completed SOW and gather initial business requirements

Planned

- Develop project plan

# Issues

- Not available