Gas Trading Vision

Inception

Inception Document

On behalf of

Enron Net Works, LLC

| Document Classification: | Draft / Released |
| --- | --- |
| Version: | 1.00 |
| Point of contact: | Russell Long, Business Analyst |
| Prepared by: GTV Project Team | Peggy Alix, Director IT - Development Jay Krishnaswamy, Mgr. IT - Development Kenny Ha, Tech Consultant IT Development Russell Long, Mgr. IT - Development Scott Mills, Director Risk Management Russ Severson, Mgr. Risk Management Transportation Support Allen Severude, Director IT - Development |
| Date: | October 30, 2000 |

Sign off

The signatories agree with the definitions, processes and recommendations stated in this document and agree for the first

phase to begin based on this document.

Business Sponsor(s)	Name	Phillip Allen

_______________________ 		Date ______________

Name	Hunter Shively

_______________________ 		Date ______________

Name	Colleen Sullivan

_______________________ 		Date ______________

IT Sponsor(s)		Name	Beth Perlman

_______________________ 		Date ______________

Name	Richard Burchfield

_______________________ 		Date ______________

Contents

1	Management summary	4

2	Statement of Requirements	5

2.1	Background	5

2.2	Project vision	5

2.3	Scope and project boundaries	5

2.4	Business benefits	5

2.5	Project Sponsors	5

3	Present Processes/Systems	6

4	Proposed Project	7

4.1	Actors	7

4.2	main project functionalities	7

5	Project timeline	11

5.1	Estimated duration by phase	11

5.2	Project schedule	11

appendix  A    Proposed transportation capacity position screen	12

appendix  b    Proposed drill down detail screens from transportation capacity screen	13

appendix  c    Proposed contract detail transportation screen	14

appendix  d    Proposed transportation position deal ticker	15

appendix  e    Matrix of requirements to systems affected	16

# Management summary

The purpose of this project is to develop additional systems functionality and modify existing business processes to provide the natural gas businesses of Enron North America (US & Canada) with a consolidated position screen/report and enhanced position reporting tools for each of the various gas business units.

# Statement of Requirements

## Background

Currently, with the exception of the TDS system for the financial trading group, most of Enron’s gas business position information is calculated manually and communicated in spreadsheets and reports.  In addition, some deal types are not yet captured in any systems (spread and exotic options).  As a result of this decentralized manually calculated data and deal type exclusions, limited position information is available to the business and no detailed comprehensive position information is available.  This project came to life as a result of the need to provide management and the traders with a consolidated view of the overall gas trading and transportation capacity positions.

## Project vision

The vision of this project is, that at its completion, the managers, traders and others needing natural gas position information will have the automated tools necessary to provide them with timely detailed accurate position information by business unit and in a total consolidated format.

## Scope and project boundaries

The scope of this project includes all Enron North America (US & Canada) gas business processes and systems which currently supply, or will be modified to supply, trading and transportation capacity position information.  All Enron businesses other than gas (power etc.) are excluded from this project.  Any systems not involved in supplying position information ENA’s gas business are excluded from this project.

## Business benefits

At the completion of all phases of this project, consolidated position detail encompassing all aspects of Enron’s gas business will be available to the business.   In addition, each business unit will have enhanced systems to provide them with more detailed and timely position information.  This consolidated information will provide the business with more timely aggregated information to enable the traders and management to make more informed decisions.

## Project sponsors

| Business | IT Systems Development |
| --- | --- |
| John Lavorato | Beth Perlman |

# Present Processes/Systems

- Currently, Enron’s gas business systems and business processes do not facilitate the capturing of an overall position (exposure) report for all of the gas business.  Gas trades and transportation information are entered into multiple systems and spreadsheets.  Many of the business processes involved in providing position information operate independently with some currently not providing timely information.  The position information output from these multiple data entries and processes reside in the TDS system and multiple spreadsheets.  A high-level data flow overview of the existing position information process is shown below in figure 3.1.

- Figure 3.1

# Proposed Project

## Actors (people or systems that interact or interface with the project)

Capacity Release Traders: Responsible for natural gas transportation capacity release trades.

Exchange Traders: Responsible for natural gas exchange trades.

Financial Traders: Responsible for natural gas financial trades.

Physical Traders: Responsible for natural gas physical trades.

Trade Management: Responsible for maintaining the profitability and integrity of the natural gas trading business.

Transportation Management: Responsible for maintaining the integrity of the natural gas transportation business.

CPR: Interface system that accepts data from the Sitara system and distributes it to the TDS and ERMS systems.

EOL: Enron’s on line trading system providing pricing information.

ERMS: System that values trade positions at end of day.

Risk Track: System that captures positions from all systems for benchmarking and determining VAR.

Sitara: System that provides deal capture for natural gas physical trading and transportation.

TAGG: System that allows for deal capture for all term physical forwards and most financial deal types (except exotic options and spread options)

TDS: System that provides deal capture, real-time intraday position management, real-time intraday P&L calculations, and intraday curve management for gas financial trades (except exotic options, spread options, swaptions and trades where prices vary across days or months).

Unify: System that provides transportation data necessary for position reporting.

Rio Project: Project to get available capacity release information and notices from EBBs and provide this information to the traders.

## Main project functionalities

In order to begin the process of consolidating trading and transportation positions, existing functionality will have to be modified or added to the CPR, EOL, ERMS, Risk Track, Sitara, TAGG, TDS and Unify systems.  In addition, several business processes will need to be modified to provide the timely data needed for detailed position consolidation.

Since the scope of this project is very large and it affects multiple systems and business processes, the decision has been made to implement this project in multiple phases.  Completion of each phase will provide the business with an additional part of the total position information required to provide a consolidated position view for all of Enron’s North American

gas business.

Below are the project requirements by phase that are grouped into the functional areas that they affect.

Phase 1 - Consolidated Positions

| CP | 1 |  | Display position for physical deals (booked through Sitara) in TDS. Modify TDS position manager and deal ticker to display the new information. |
| --- | --- | --- | --- |
| CP | 2 |  | Display position for intramonth transport usage in TDS. Modify TDS position manager and deal ticker to display the new information. |
| CP | 3 |  | Calculate curve shift correctly on float-for-float swaps, float-for-float physicals, etc... in TDS. ERMS Port-calc. TDS deal valuation. Treat prior day deals differently from current. TDS view aggregation position load. TDS deal ticker. |
| CP | 4 |  | Provide a drill down in TDS position manager to segregate Swap (financial), Physical, Transport and Options (financial). |
| CP | 5 |  | Provide "groups of groups" ability to TDS position manager by regional desk. No limit of levels. |
| CP | 6 |  | New tab to TDS position manager to display current curve values. |
| CP | 7 |  | New filter to TDS position manager to show position changes due to changed deals. |
| CP | 8 |  | Display P&L for changed deals in TDS deal ticker (not including before and after). |
| CP | 9 |  | Change to correctly value Gas Daily index deals in TDS using differential curve for outer months. |
| CP | 10 |  | Change Gas Daily outer month index positions to show in "IDX" columns instead of "IM." IM represents fixed price exposure and IDX represents monthly for daily exposure. |
| PB | 1 |  | Ability to show positions for index options as both NYMEX and basis. |
| OTH | 1 |  | Provide the ability to roll off index and basis risk consistent with rolling on of intra-month risk for VAR. |
| OTH | 2 |  | Provide a single, end-of-day port_calc for both VAR and TDS. |

Phase 2 – Consolidated Positions

| CP | 3 |  | Display changed deal's "before and after" data in TDS deal ticker. |
| --- | --- | --- | --- |
| CP | 4 |  | Provide a single point of deal capture for term physical buy/sell transactions. |
| PB | 2 |  | Ability to value Gas Daily options in TDS. |

Phase 3 – Consolidated Positions

| CP | 3 |  | Display position for term transport capacity deals in TDS. |
| --- | --- | --- | --- |
| CP | 4 |  | Display position for spread/basis option deals in TDS. |
| FD | 1 |  | Value transport capacity, within a month, as daily options (which would allow for daily rate). |
| FD | 2 |  | Provide ability to blend NYMEX with OMICRON for volatility. |
| FD | 3 |  | Provide intrinsic, extrinsic, and total value of term transport capacity deals. |
| FD | 4 |  | Add "eta" to end-of-day P&L decomposition -- P&L due to correlation changes. |
| PB | 3 |  | Create and administer volatility skew table. |
| PB | 4 |  | Ability to publish correlations for real-time calculation of spread/basis options. Ability to save in database for end-of-day calculations. |
| PB | 5 |  | Calculate and display American options in TDS. Currently TDS assumes all options are European. |
| PB | 6 |  | Calculate real-time option deltas in TDS using gamma grid or instantaneous gamma. |
| PB | 7 |  | Calculate option deltas in TDS using real-time volatility. |
| PB | 8 |  | Provide a deal capture screen to book spread/basis option deals into TAGG (currently maintained and valued in MS Excel). |
| PB | 9 |  | Value spread/basis option deals in ERMS. |
| PB | 10 |  | Develop new position screen for option trading. Months x strike prices |
| PB | 11 |  | Display exchange trade positions in TDS. |
| PB | 12 |  | Display the static position of exotic (compound, digital) options in TDS. Build interface from the existing exotic options spreadsheet to capture these positions in the TDS system. Will not be valued in phase 1. |

Phase 4 – Consolidated Positions

| CP | 13 |  | Allow intramonth curves to be displayed a top their related basis curves in TDS position manager. |
| --- | --- | --- | --- |
| CP | 14 |  | New drill down to TDS position manager to show individual deals that make up a position. |
| FD | 5 |  | Value storage positions in ERMS. |
| OTH | 3 |  | Ability to handle different currency and UOM in TDS for Canadian gas market. |

Phase 5 – Consolidated Positions

| CP | 4 |  | Provide the ability to save and reload different grid settings (groups setting & columns order) in TDS position manager. Views unlimited. |
| --- | --- | --- | --- |
| OTH | 4 |  | Calculate and display Asian swaps and options in TDS. Currently TDS assumes all options are European. |

Phase 6 – Consolidated Positions

| CP | 5 |  | Customized rows/columns in TDS position manager. |
| --- | --- | --- | --- |
| CP | 6 |  | Benchmark equivalent positions in TDS. |
| PB | 13 |  | Provide a deal capture screen to book exotic options into TAGG (currently maintained and valued in MS Excel). |
| PB | 14 |  | Value exotic options in ERMS. |

Phase 7 – Consolidated Positions

| CP | 15 |  | Add "across all desks" aggregation to TDS position manager. Functionality necessary to provide consolidated view. |
| --- | --- | --- | --- |
| CP | 16 |  | Display position for storage in TDS. |
| CP | 17 |  | Display real-time VAR in TDS. |

Phase 1 – Transport

| ITC | 1 |  | New screen to show a real-time matrix of transportation capacity purchased, utilized and net position by pipelines with filter for FT-Firm, FT-Vol., FT-All & IT. Ability to reach this screen from the Sitara launchpad. Initial display filtered only by the pipeline(s) and status in a portfolio. Example of this screen is displayed in Appendix A. |
| --- | --- | --- | --- |
| ITC | 2 |  | New drill down for the above screen to show deal details of transport capacity purchased, utilized and net position by pipes/regions. Example of this screen is displayed in Appendix B. |
| ITC | 3 |  | New screen to show contract details for each pipe/path. Example of this screen is displayed in Appendix C. |
| ITC | 4 |  | Modify Sitara transport capacity ticket screen to add matrix of receipts & deliveries. Current screen is difficult to use. Streamline the display of information. |
| ITC | 5 |  | Unify to provide transport capacity feedback of best available quantity by contract, date to meter level and provide transport rate, cost and fuel quantity info to allow exact P&L calculations. |
| ITC | 6 |  | Unify to provide transportation rate matrix information to allow exact P&L calculation in Sitara, CPR and ERMS. |
| ITC | 7 |  | Sitara to zero out estimated usage tickets and replace them with new tickets based on feedback from Unify. The usage fed back by meter must be kept in separate usage tickets if the rates are based on meters. The usage tickets can be combined into a zone level ticket if the rate is at the zone level. Guarantee feedback is complete for each pipe before zeroing. |
| ITC | 8 |  | Ability to properly break out positions and handle volume feedback for transport usage across pipes. |
| ITC | 9 |  | Sitara to display on position manager screen imbalance information fed back from Unify. Imbalance information displayed will not be filtered by all the attributes of the portfolio. Information will only be filtered by pipeline and include detail down to the trade zone level. Imbalance information will disappear when drill down functionality is used. |
| ITC | 10 |  | Modify Sitara ticker for real-time transportation capacity & usage for a given day to include receipt and delivery points plus P&L. Usage and P&L initially. Capacity P&L when the spread option functionality has been completed. Example of this screen is displayed in Appendix D. |
| ITC | 11 |  | Tool for getting feed from Electronic Bulletin Boards on available transport capacity and notices. |
| ITC | 12 |  | Provide real-time price information by getting feed from either NYMEX or EOL. Provide systematic link of TDS prices to EOL product pricing. |

Phase 2 – Transport

| ITC | 13 |  | Ability to maintain an audit trail of usage volume (expected, nom, actual). |
| --- | --- | --- | --- |
| ITC | 14 |  | Accept and value daily volumetric based demand charges in Unify. Change in systems and possibly settlements automation is required. |

Phase 3 – Transport

| ITC | 15 |  | New screen to roll usage tickets to end-of-month. |
| --- | --- | --- | --- |
| ITC | 22 |  | Capture Sitara financial deals (spread/basis option) used to hedge term transport deals. |
| ITC | 23 |  | Value term transport deals in ERMS (currently maintained and valued in MS Excel). |

Phase 4 – Transport

| ITC | 16 |  | Link demand charge summary reports to intramonth P&L. |
| --- | --- | --- | --- |
| ITC | 17 |  | Provide ability to easily reallocate transport usage tickets before scheduled. |

Phase 5 – Transport

| ITC | 18 |  | Ability to use more flexible formula for rate (index, floor, basis, differential,...). Currently formula rates are not handled. Change required to Sitara front end and Unify settlements process. |
| --- | --- | --- | --- |

Phase 6 – Transport

| ITC | 19 |  | Apply transportation reimbursement to best available transportation usage information. |
| --- | --- | --- | --- |
| ITC | 20 |  | Automated download of completed capacity release deals through EDI to capacity ticket. |

Phase 7 – Transport

| ITC | 21 |  | New "smart" screen to alert traders when there are unutilized "in the money" transport capacity. |
| --- | --- | --- | --- |

Reference Appendix E for the matrix of requirements to systems affected.

# Project Timeline

## Estimated Duration By Phase

High-level functional requirements for the Gas Trading Vision project have been completed.  Detail requirements and design decisions to support the high-level requirements remain to be defined and documented.   The estimated time to complete these project phases is based on the best available information at this time and should be viewed as very rough, a “guesstimate” at this point.  A definitive timeline will be furnished in the next six weeks for phase one as high-level requirements are further refined.

| Phase | Estimated Duration in Calendar Weeks |
| --- | --- |
| Phase 1 Consolidated Positions | 14 |
| Phase 2 Consolidated Positions | 24 |
| Phase 3 Consolidated Positions | 37 |
| Phase 4 Consolidated Positions | 13 |
| Phase 5 Consolidated Positions | 10 |
| Phase 6 Consolidated Positions | 21 |
| Phase 7 Consolidated Positions | 12 |
| Phase 1 Transport | 22 |
| Phase 2 Transport | 22 |
| Phase 3 Transport | 21 |
| Phase 4 Transport | 5 |
| Phase 5 Transport | 8 |
| Phase 6 Transport | 11 |
| Phase 7 Transport | 19 |

## Project Schedule

Reference the Microsoft Project Gas Trading Vision plan for the detailed project schedule.

- Appendix A

Appendix B

Appendix C

Appendix D

Appendix E

| Category | ID |  | Requirement | Project Phase | CPR | EOL | ERMS | RIO (new) | RISK TRACK | SITARA | TAGG | TDS | UNIFY |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Consolidated position and P&L (CP) |  |  |  |  |  |  |  |  |  |  |  |  |
| CP | 1 |  | Display position for physical deals (booked through Sitara) in TDS. Modify TDS position manager and deal ticker to display the new information. | 1 |  |  |  |  |  | SIT |  | TDS |  |
| CP | 2 |  | Display position for intramonth transport usage in TDS. Modify TDS position manager and deal ticker to display the new information. | 1 |  |  |  |  |  | SIT |  | TDS |  |
| CP | 3 |  | Calculate curve shift correctly on float-for-float swaps, float-for-float physicals, etc... in TDS. ERMS Port-calc. TDS deal valuation. Treat prior day deals differently from current. TDS view aggregation position load. TDS deal ticker. | 1 |  |  | ERMS |  |  |  |  | TDS |  |
| CP | 4 |  | Provide a drill down in TDS position manager to segregate Swap (financial), Physical, Transport and Options (financial). | 1 |  |  |  |  |  |  |  | TDS |  |
| CP | 5 |  | Provide "groups of groups" ability to TDS position manager by regional desk. No limit of levels. | 1 |  |  |  |  |  |  |  | TDS |  |
| CP | 6 |  | New tab to TDS position manager to display current curve values. | 1 |  |  |  |  |  |  |  | TDS |  |
| CP | 7 |  | New filter to TDS position manager to show position changes due to changed deals. | 1 |  |  |  |  |  |  |  | TDS |  |
| CP | 8 |  | Display P&L for changed deals in TDS deal ticker (not including before and after). | 1 |  |  |  |  |  |  |  | TDS |  |
| CP | 9 |  | Change to correctly value Gas Daily index deals in TDS using differential curve for outer months. | 1 |  |  |  |  |  |  |  | TDS |  |
| CP | 10 |  | Change Gas Daily outer month index positions to show in "IDX" columns instead of "IM." (IM represents fixed price exposure, IDX monthly for daily exposure) | 1 |  |  |  |  |  |  |  | TDS |  |
| CP | 11 |  | Display changed deal's "before and after" data in TDS deal ticker. | 2 |  |  | ERMS |  |  |  | TAGG | TDS |  |
| CP | 12 |  | Provide a single point of deal capture for term physical buy/sell transactions. | 2 |  |  |  |  |  | SIT | TAGG | TDS |  |
| CP | 13 |  | Display position for term transport capacity deals in TDS. | 3 |  |  |  |  |  | SIT |  | TDS |  |
| CP | 14 |  | Display position for spread/basis option deals in TDS. | 3 |  |  | ERMS |  |  |  |  | TDS |  |
| CP | 15 |  | Allow intramonth curves to be displayed a top their related basis curves in TDS position manager. | 4 |  |  |  |  |  |  |  | TDS |  |
| CP | 16 |  | New drill down to TDS position manager to show individual deals that make up a position. | 4 |  |  |  |  |  |  |  | TDS |  |
| CP | 17 |  | Provide the ability to save and reload different grid settings (groups setting & columns order) in TDS position manager. Views unlimited. | 5 |  |  |  |  |  |  |  | TDS |  |
| CP | 18 |  | Customized rows/columns in TDS position manager. | 6 |  |  |  |  |  |  |  | TDS |  |
| CP | 19 |  | Benchmark equivalent positions in TDS. | 6 |  |  |  |  |  |  |  |  |  |
| CP | 20 |  | Add "across all desks" aggregation to TDS position manager. Functionality necessary to provide consolidated view. | 7 |  |  |  |  |  |  |  | TDS |  |
| CP | 21 |  | Display position for storage in TDS. | 7 |  |  | ERMS |  |  | SIT |  | TDS |  |
| CP | 22 |  | Display real-time VAR in TDS. | 7 |  |  | ERMS |  | RT |  |  | TDS |  |
|  | Financial Deals to Hedge Term Transport Capacity (FD) |  |  |  |  |  |  |  |  |  |  |  |  |
| FD | 1 |  | Value transport capacity, within a month, as daily options (which would allow for daily rate). | 3 |  |  | ERMS |  |  |  |  | TDS |  |
| FD | 2 |  | Provide ability to blend NYMEX with OMICRON for volatility. | 3 |  |  | ERMS |  |  |  |  | TDS |  |
| FD | 3 |  | Provide intrinsic, extrinsic, and total value of term transport capacity deals. | 3 |  |  | ERMS |  |  |  |  | TDS |  |
| FD | 4 |  | Add "eta" to end-of-day P&L decomposition -- P&L due to correlation changes. | 3 |  |  | ERMS |  |  |  |  |  |  |
| FD | 5 |  | Value storage positions in ERMS. | 4 |  |  | ERMS |  |  |  |  | TDS |  |
|  | Intramonth Transport Capacity (ITC) |  |  |  |  |  |  |  |  |  |  |  |  |
| ITC | 1 |  | New screen to show a real-time matrix of transportation capacity purchased, utilized and net position by pipelines with filter for FT-Firm, FT-Vol., FT-All & IT. Ability to reach this screen from the Sitara launchpad. Initial display filtered only by the pipeline(s) and status in a portfolio. | 1 |  |  |  |  |  | SIT |  |  |  |
| ITC | 2 |  | New drill down for the above screen to show deal details of transport capacity purchased, utilized and net position by pipes/regions. | 1 |  |  |  |  |  | SIT |  |  |  |
| ITC | 3 |  | New screen to show contract details for each pipe/path. | 1 |  |  |  |  |  | SIT |  |  |  |
| ITC | 4 |  | Modify Sitara transport capacity ticket screen to add matrix of receipts & deliveries. Current screen is difficult to use. Streamline the display of information. | 1 |  |  |  |  |  | SIT |  |  |  |
| ITC | 5 |  | Unify to provide transport capacity feedback of best available quantity by contract, date to meter level and provide transport rate, cost and fuel quantity info to allow exact P&L calculations. | 1 | CPR |  | ERMS |  |  | SIT |  |  | UNI |
| ITC | 6 |  | Unify to provide transportation rate matrix information to allow exact P&L calculation in Sitara, CPR and ERMS. | 1 | CPR |  | ERMS |  |  | SIT |  |  | UNI |
| ITC | 7 |  | Sitara to zero out estimated usage tickets and replace them with new tickets based on feedback from Unify. The usage fed back by meter must be kept in separate usage tickets if the rates are based on meters. The usage tickets can be combined into a zone level ticket if the rate is at the zone level. Guarantee feedback is complete for each pipe before zeroing. | 1 |  |  |  |  |  | SIT |  |  |  |
| ITC | 8 |  | Ability to properly break out positions and handle volume feedback for transport usage across pipes. | 1 | CPR |  |  |  |  | SIT |  |  |  |
| ITC | 9 |  | Sitara to display on position manager screen imbalance information fed back from Unify. Imbalance information displayed will not be filtered by all the attributes of the portfolio. Information will only be filtered by pipeline and include detail down to the trade zone level. Imbalance information will disappear when drill down functionality is used. | 1 |  |  |  |  |  | SIT |  |  | UNI |
| ITC | 10 |  | Modify Sitara ticker for real-time transportation capacity & usage for a given day to include receipt and delivery points plus P&L. | 1 |  |  |  |  |  | SIT |  |  |  |
| ITC | 11 |  | Tool for getting feed from Electronic Bulletin Boards on available transport capacity and notices. | 1 |  |  |  | RIO |  |  |  |  |  |
| ITC | 12 |  | Provide real-time price information by getting feed from either NYMEX or EOL. Provide systematic link of TDS prices to EOL product pricing. | 1 |  | EOL |  |  |  | SIT |  | TDS |  |
| ITC | 13 |  | Ability to maintain an audit trail of usage volume (expected, nom, actual). | 2 |  |  |  |  |  | SIT |  |  |  |
| ITC | 14 |  | Accept and value daily volumetric based demand charges in Unify. Change in systems and possibly settlements automation is required. | 2 |  |  |  |  |  | SIT |  |  | UNI |
| ITC | 15 |  | New screen to roll usage tickets to end-of-month. | 3 |  |  |  |  |  | SIT |  |  |  |
| ITC | 22 |  | Capture Sitara financial deals (spread/basis option) used to hedge term transport deals. | 3 |  |  |  |  |  | SIT |  | TDS |  |
| ITC | 23 |  | Value term transport deals in ERMS (currently maintained and valued in MS Excel). | 3 |  |  | ERMS |  |  |  |  | TDS |  |
| ITC | 16 |  | Link demand charge summary reports to intramonth P&L. | 4 |  |  |  |  |  | SIT |  |  |  |
| ITC | 17 |  | Provide ability to easily reallocate transport usage tickets before scheduled. | 4 |  |  |  |  |  | SIT |  |  |  |
| ITC | 18 |  | Ability to use more flexible formula for rate (index, floor, basis, differential,...). Currently formula rates are not handled. Change required to Sitara front end and Unify settlements process. | 5 |  |  |  |  |  | SIT |  |  | UNI |
| ITC | 19 |  | Apply transportation reimbursement to best available transportation usage information. | 6 |  |  |  |  |  | SIT |  |  | UNI |
| ITC | 20 |  | Automated download of completed capacity release deals through EDI to capacity ticket. | 6 |  |  |  | RIO |  | SIT |  |  |  |
| ITC | 21 |  | New "smart" screen to alert traders when there are unutilized "in the money" transport capacity. | 7 |  |  |  |  |  | SIT |  |  |  |
|  | Others (OTH) |  |  |  |  |  |  |  |  |  |  |  |  |
| OTH | 1 |  | Provide the ability to roll off index and basis risk consistent with rolling on of intra-month risk for VAR. | 1 |  |  | ERMS |  | RT |  |  |  |  |
| OTH | 2 |  | Provide a single, end-of-day port_calc for both VAR and TDS. | 1 |  |  | ERMS |  | RT |  |  | TDS |  |
| OTH | 3 |  | Ability to handle different currency and UOM in TDS for Canadian gas market. | 4 |  |  |  |  |  |  |  | TDS |  |
| OTH | 4 |  | Calculate and display Asian swaps and options in TDS. Currently TDS assumes all options are European. | 5 |  |  |  |  |  |  |  | TDS |  |
|  | Price Books (PB) -Larry May |  |  |  |  |  |  |  |  |  |  |  |  |
| PB | 1 |  | Ability to show positions for index options as both NYMEX and basis. | 1 |  |  |  |  |  |  |  | TDS |  |
| PB | 2 |  | Ability to value Gas Daily options in TDS. | 2 |  |  |  |  |  |  |  | TDS |  |
| PB | 3 |  | Create and administer volatility skew table. | 3 |  |  | ERMS |  |  |  |  | TDS |  |
| PB | 4 |  | Ability to publish correlations for real-time calculation of spread/basis options. Ability to save in database for end-of-day calculations. | 3 |  |  | ERMS |  |  |  |  | TDS |  |
| PB | 5 |  | Calculate and display American options in TDS. Currently TDS assumes all options are European. | 3 |  |  |  |  |  |  |  | TDS |  |
| PB | 6 |  | Calculate real-time option deltas in TDS using gamma grid or instantaneous gamma. | 3 |  |  |  |  |  |  |  | TDS |  |
| PB | 7 |  | Calculate option deltas in TDS using real-time volatility. | 3 |  |  |  |  |  |  |  | TDS |  |
| PB | 8 |  | Provide a deal capture screen to book spread/basis option deals into TAGG (currently maintained and valued in MS Excel). | 3 |  |  |  |  |  |  | TAGG | TDS |  |
| PB | 9 |  | Value spread/basis option deals in ERMS. | 3 |  |  | ERMS |  |  |  |  |  |  |
| PB | 10 |  | Develop new position screen for option trading: Months x strike prices | 3 |  |  |  |  |  |  |  | TDS |  |
| PB | 11 |  | Display exchange trade positions in TDS. | 3 |  |  |  |  |  |  |  | TDS |  |
| PB | 12 |  | Display the static position of exotic (compound, digital) options in TDS. Build interface from the existing exotic options spreadsheet to capture these positions in the TDS system. Will not be valued in phase 1. | 3 |  |  | ERMS |  |  |  |  | TDS |  |
| PB | 13 |  | Provide a deal capture screen to book exotic options into TAGG (currently maintained and valued in MS Excel). | 6 |  |  |  |  |  |  | TAGG |  |  |
| PB | 14 |  | Value exotic options in ERMS. | 6 |  |  | ERMS |  |  |  |  | TDS |  |