# Enron Risk Management Simulation

# High Level Design

Description of this deliverable: This document outlines the scope of the simulation. It describes the tasks the learner will complete and summarizes the story that will be woven into the simulation. This document will be used as a framework for developing detailed content.

After signoff on this document, the following things can be changed within the first two weeks of the content development phase:

- Small storyline details

- Resources (reports and interviews)

- Order and details of learner actions and decision

Changes to any other High Level Design elements, or changes to anything after the first two weeks, will impact the budget and schedule.

# Assumptions

- The simulation will cover the following instruments: futures, forwards, fixed for floating swaps, basis swaps, swing swaps, OTC options, and exchange-traded options.

- The structuring task and the trading task will be two separate user interactions.

- A dynamic model will be incorporated into the trading portion of the simulation, meaning that market movement and unexpected events will differ each time the learner takes the simulation.

- In the structuring portion, however, the “market movement” will not be dynamic because we do not want to allow a situation in which the learner makes money by chance because he has left himself open to risk and the market happens to move in his favor. The market will “move” each time in the direction that will hurt the learner if he did not sufficiently hedge the risks.

- The pricing models and deal structures covered in the simulation will be industry-generic rather than Enron-specific.

# Storyline

TradeCo is a prominent energy company that has long enjoyed a dominant position within the marketplace. Recently, however, several competitors have started to gain market share. Although the market has been volatile, optimism is high, causing some to enter into deals quickly, without thinking of the risk implications. TradeCo executives believe that the key to staying ahead of the competition is for Trade Co employees to execute effective risk management strategies.

# Role

You are a new TradeCo employee who has been participating in a standard job-rotation program and are currently working with a structurer who structures deals for TradeCo North America. The structurer has become overloaded and has asked you to review three new deals that are being proposed by originators. After successfully completing the structuring rotation, you will move on to the trading group where you will be given positions to manage. The structurer and other traders will give you advice along the way, but this is your opportunity to demonstrate the added value you bring to TradeCo.

# Goal

In the structuring group, your goal is to analyze deals in order to identify the risks TradeCo is exposed to, determine how to hedge those risks, and establish the price of the deals. In the trading group, your goal is to monitor and adjust your positions to minimize risk exposure within profit goals as the market moves.

# Tasks

1. Structure Deals – 1.5 to 2 hours

2. Manage Positions – 2.5 to 4 hours

# Task One: Structure Deals (see High Level Design Flow Chart.ppt for flow of learner tasks)

Overview: A customer calls TradeCo to explain his situation and find out if TradeCo can offer him a deal. The learner must identify the customer’s needs, position(s), and risks in order to create and price a deal that hedges the customer’s risks.

| ## Potential Resources | ## Step | ## Actions / Decisions | ## Outputs |
| --- | --- | --- | --- |
| Documents/Reports: - Summary of Customer Needs - TradeCo Book Structure - Basic Pricing Model - Weather Forecasts - Storage Reports - Historical Price Charts - Forward Curves - Interest Rate Curves - Industry History - Counter-party Usage History Interviews*: - Scheduler - Traders - Originator - Customer * Each Interview is a list of pre-determined questions that the learner can click on and watch a video answer | Identify Positions and Risks | - Identify Types of Risk: - Physical - Price Volatility - Basis - Index - Delivery - Currency - Identify Positions: - Long or Short - Quantity - Location - Quantify total position | - List of Risks with Long/Short, Quantity, and Location of each |
|  | Select Hedging Instrument(s) | - Determine risk appetite of customer - Evaluate: Futures Forwards Swaps Options Combination - Eliminate inappropriate instruments - Match risks to instruments | - Optimal Hedging Instrument(s) |
|  | Gather Live Price Quotes | - Contact necessary Traders - Ask for appropriate bid or offer | - List of Price Quotes |
|  | Price the Deal | - Identify value of each model input - Enter values into Model - Determine if output is logical Learner will be faced with two types of bad model output: - Learner has selected incorrect inputs - Assumptions behind model are invalid (learner must review assumptions and catch this) | - Deal Price |

### Potential Scenarios*

- A gas producer has sold his production under a long-term contract for the monthly index posting listed in Inside FERC at the El Paso Permian location plus $0.01. The producer believes market conditions will move towards oversupply and prices will decline.

- TradeCo is considering a deal with a customer that will require TradeCo to prepay for 10,000mmBTU/day of gas to be delivered at the Houston Ship Channel from January 2004 to December 2007.

* The number of scenarios has not yet been determined. Early in the next phase, we will identify the appropriate number of scenarios to ensure that the learner acquires all necessary skills.

### Task Two: Manage Positions (see High Level Design Flow Chart.ppt for flow of learner tasks)

Overview: A structurer gives the learner positions that resulted from a new deal. The learner must assess whether to hedge the new positions. As the market moves over time, the learner will monitor and adjust these positions to minimize risk exposure. The learner will also be given new positions to manage as other deals come in.

| ## Potential Resources | ## Steps | ## Actions / Decisions | ## Outputs |
| --- | --- | --- | --- |
| Documents/Reports: - TradeCo Book Structure - Weather Forecasts - Storage Reports - Historical Price Charts - Forward Curves - Industry History - Counter-party Usage History - P&L Reports - Mark to Market Reports - VaR Limits - Risk Exposure Reports Interviews*: - Structurer - Risk Manager - Scheduler - Expert Traders - Originator * Each Interview is a list of pre-determined questions that the learner can click on and watch a video answer | Identify Positions and Risks** | - Identify Types of Risk: - Physical - Price Volatility - Basis - Index - Delivery - Currency - Identify Positions: - Long or Short - Quantity - Location - Calculate total position | - List of Risks with Long/Short, Quantity, and Location of each - Value of total position |
|  | Review Fundamentals and Determine if Positions Need to be Hedged | - Read reports - Establish a market view - Compare market view to current position(s) | - Decision whether or not to hedge position |
|  | Select Hedging Instruments (if taking a new position)** ** The user interface for these steps will be similar, but not identical to, the corresponding steps in the structuring task. The steps in the structuring task will be broken down to a lower level of detail. | - Evaluate: Futures Forwards Swaps Options Combination - Eliminate inappropriate instruments - Evaluate percentage of hedge compared to payout for each potential instrument | - Optimal Hedging Instrument(s) |
|  | Execute Trade | - Determine whether to buy or sell - Identify quantity and term | - Order to buy or sell instrument(s) |
|  | After market movement, Review Metrics and Fundamentals and Change Position if Necessary | - Review Mark to Market, P&L, and Risk Exposure Reports - Read fundamental reports - Decide if new market conditions require a change in position: - Maintain Current Position - Take on New Position - Unwind Current Position | - Decision whether or not to hedge position |

Potential Unexpected Occurrences*

- Chicago has been experiencing unprecedented temperatures for the month of November.  Daily temperatures have been averaging between 70 and 75 degrees and historical temperatures typically range between 50 and 55 degrees. The weather forecasts predict that temperatures should continue to remain unseasonably high for the first few weeks of December.

- Union rail workers in the Northeast have gone on strike due to wage disputes, so coal transportation has ceased. This is causing a spike in demand for natural gas.

- A major hurricane is forming in the gulf and it is expected to hit the coast of Louisiana in 2 days. Henry Hub is preparing for possible shutdown along with all gas producing platforms in the Gulf of Mexico.

* The number of unexpected occurrences has not yet been determined.