IT/Gas Trading Project

Meeting Notes--3/7/01

Attendees:  Colleen Sullivan, Geoff Storey, Steve Stock, Zhiyong Wei, Karima Husain

This was the first meeting of the new team.  Agenda:  Review status of project to date and set priorities.

Issue 1:  Single point of deal entry for term deals.

All term deals will be entered into TDS only, then will be electronically sent to ERMS and/or Sitara.

Status:  Decision was made to do this in two phases.  Phase I will be completed by mid-March and will cover 90% of deals.  Phase II is not in progress yet but will cover the more complex transactions that will still have to entered in ERMS separately as of Phase I.

Action Items:  - Zhiyong will provide a list to the team of examples of the types of deals that are too complex to use the TDS deal entry system as of Phase I.

- Zhiyong will advise what changes are being made to the TDS deal entry system to allow for term physical deals being entered here.

Issue 2:  Gas Daily deals

Change Gas Daily outer month index positions to show IDX rather than IM.  Change to correctly value Gas Daily index deals in TDS using differential curve for outer months.

Status:  These were designated as Phase I items, but time frame was not acceptable to Trading.  Priority should be moved up.  NEW NOTE:  PLEASE PUT THIS ISSUE ON HOLD—COLLEEN, GEOFF & JEFF GOSSETT HAVE IDENTIFIED SOME ADDITIONAL IMPACTS OF THIS CHANGE THAT WE NEED TO RESOLVE BEFORE CODING ANY CHANGES!!

Action Items:  - Zhiyong will provide estimated time to complete.

- Geoff/Colleen will check with Jeff Gossett to discuss entry of curves—how much is really an IT change vs a process change.

Issue 3:  Traders need ability to customize time periods in TDS.

Instead of pre-set summer/winter time periods, traders want flexibility to set time blocks.

Status:  This is a new item—it was not on the original project requests.

Action Items: - Zhiyong will provide estimated time to complete.

Issue 4:  Display physical deal positions in TDS

Pull Sitara deal information into TDS and display in proper format.

Status:  Specifications being  determined.  High priority in Phase 1.

Action Items:  - Zhiyong will provide estimated time to complete.

- Geoff/Colleen need to decide several display issues:

how should transport show up—as separate column or as drill down?

Gas Daily index positions-when to roll to cash desk position (double counting issue)?

Issue 5:  New deals and changed deals from Sitara

Physical index deals would all show up as changed deals anytime the index price changes.  Traders want this to show up as curve shift, not as changed deals.

Status:  This was not previously addressed.

Action Items:  Zhiyong will find out if there is a technical solution to the changed deal issue.

Issue 6:  Index positions rolling to intra-month positions

Index positions, both term Gas Daily and FOM index deals need to roll from index column to IM fixed price column on some date.

Status:  K. Holst devised a plan to deal with this.  G. Storey disagrees that this should be a major design issue/priority at this point.

Action Items:  Geoff/Colleen will determine how this rolling should occur and advise IT.

Issue 7:  Ability to “roll up” separate books into a consolidated position.

Status:  This is to be done after all previously listed Issues.

Action Items:  Zhiyong will provide estimated time to complete.

Issue 8:  Ability to save different views in TDS.

Status:  This is new item to be done after all previously listed Issues.

Action Items:  Zhiyong will provide estimated time to complete.

Prepared by:  Colleen Sullivan