Version 1.5 Sub-Group Agenda

January 15th –16th

- Review 867_03 Contingency and the applicable 824 issues

- CR’s have to process the original 867_03 from ERCOT.

- The contingency is in place to get the reads to the CR’s.

- The contingency is a process that will be determined day by day.

- For clarification the 824 point to point issue is separate from the contingency plan . This will eliminate the need for ERCOT to forward the 824 to the CR.

- The 824 reject will be generated and sent to the TDSP based off the original, (not the copy) 867_03 from ERCOT.

- The contingency is not to be used as an ongoing process.

- Review Change Control Log

| Issues | Change Control | PRR | SCR |
| --- | --- | --- | --- |
| 1. 814_05 reject forwarded to CR from ERCOT when TDSP reject 814_04 | Group wrote change control. |  | Group wrote SCR |
| 2. Transaction SET 814_28 and 814_29 | Group writing change control. | 258, 259, 260, 261 | N/A |
| 3. Stacked Move in Solution - DTM added to 814_17 - Modification to NFI flag | 2001-225 Group wrote change control for NFI flag | N/A | Already Written |
| 4. Date Gap -Add new code option in BGN01 - Add new BGN06 will contain appropriate Trans ID | 2001-227 2001-227 | N/A | Already Written |
| 5. Addition of DTM to 814_13 | Group wrote change control. | N/A | Group wrote SCR. |
| 6. Naming convention 814_10, | 2001-170 | N/A |  |
| 7. 867_03 cancel/rebill revamp |  | N/A |  |
| 8. CR cancellation of Pending switch | 2001-231 | Done and approved | Already approved |
| 9. REF *1P B44 in 814_24 | 2001-199 | N/A |  |
| 10. 814_27 not being forward by ERCOT | 2001-233 |  | Group wrote up System change control |
| 11. Added name to 814_01 for customer phone number | Group wrote change control. |  | Group wrote system change control |

## Verify all change controls to be included in 1.5.

Change control 161 was missing from the list and Dave Odle will add it to the list.

___________________________________________________________

- Review RMS directions and instructions – 
Critical Care – Chair of TX SET will bring this subject up to RMS and tell them that they are not clear on the direction from RMS to TX SET.

- Develop change controls that may be missing

- Review Redline Implementation Guides – Compare to Change Controls

- 814 series

- 867 series

- 820_02

- 810 series

- 650

- Review “What has changed document”

## Other

Change control 2001-022 is still on hold. Is this change control still needed? It was agreed that this needs to be done. The group wrote a change control

## TX SET Items that should be added to agenda for next meeting

- Review transaction 814_28 and 814_29

- New transactions need change control changes

- Review redlines

- Nominations for vice chair

- Date in the past on Move in’s