# LNG Project Team Update

Members: Lowell Bezanis, Courtney Campbell, Russell Dyk, Marc Janichen, Ming Lian, Denver Plachy, Matt Smith, George Thomas

- Current Projects

| Project | Accomplished to Date | Comments | Expected Finish Date |  | Sources |  | Responsible |
| --- | --- | --- | --- | --- | --- | --- | --- |
| LNG Website Map | Map is up on website, with some key terminalling information | Some minor cosmetic work still needs to be done | March 31, 2001 |  |  |  | Russell Dyk |
| LNG World Supply/Demand Forecast | Initial supply/demand forecast is finished to 2010- US terminals extra capacity calculated | Data needs to be incorporated into website map, but also put separately on website. Moreover, supply/demand analysis has to be fine-tuned for near-term spot cargoes | April 2, 2001 (analysis put on website – not integrated with map – and spot cargo analysis finished) |  | S:\LNG\Fundamental Analysis\Supply & Demand\global capacities.xls AND LNG Producer and Regas Terminals1.xls AND USTerminalsto2006.xls ALSO, the Shipping Model |  | Ming Lian |
| LNG Pricing Tools | Shipping costs/netback will be calculated by program developed by IT, per RD’s instructions. | Need to expand on shipping costs to include working capital and terminalling costs and indicative pricing | March 31, 2001 (for shipping costs) March 18, 2001 (for terminalling and working capital costs) |  | The Shipping Model LNG Source Book www.ports.com (for port charges) |  | Courtney Campbell/ George Thomas/ Denver Plachy |
| LNG Spot Cargo Tracking | Three newsletters published “US LNG Market Update” 3rd by 3/26 |  | Done |  | Lake Charles Port and Pilot’s data Trunkline LNG website (from Gas Fundamentals page – go to capacity/arrival dates to assess what’s coming) http://www.massport.com/ports/about_formo.html (for Everett) |  | George Thomas/ Denver Plachy |
| LNG Country Reports | E-source has already completed a number of country reports | E-source’s info and data need to be checked against in-house information before they are put onto the website | April 15, 2001 |  |  |  | Courtney Campbell |
| Weekly LNG Press Review | Second edition completed. | Examines LNG developments in mainstream, local English-language business press in target producer/consumer countries, and NG industry trade press | 16 & 22 March |  | E-source, trade press |  | Ming Lian Lowell Bezanis |
| Source Ingathering | Meeting with Zdenek Gerych, 22 March | Obtaining access to primary add secondary source material on global LNG | 28 March for first tranche; thereafter ongoing |  |  |  | Courtney Campbell Lowell Bezanis |
| LNG Overview | 2nd Draft completed 22 March. Asian section edited, fact checking and additions in progress (Ming); European section, edited, supply dimension to be fleshed out folded in (George) and edited Americas section edited, correcs submitted (Denver), edit needed (Lowell); shipping component in progress (George) | Summary of the LNG market, the basic structure of both long-term and short-term transactions, shipping logistics, market dynamics | April 2, 2001 |  | MSDW LNG Report LNG Tanker Industry Report Interchangeability of Regasified LNG Poten&Partners LNG Cost and Competition Study http://www.fe.doe.gov/oil_gas/im_ex/gasimex.html US Terminal Tariffs AND O:\EGM Fundamentals\LNG\Elba Summary.doc Shipping Model Supply & Demand spreadsheets mentioned above S:\LNG\Fundamentals Analysis\Supply & Demand\Vessel.xls O:\EGM Fundamentals\LNG\Ships\Ships on Order 1-30-01 AND jccmodel.xls |  | Everyone |
| Competitive Intelligence | In progress | Urgent - Ingathering of raw material on Enron competitors in LNG area (El Paso, Sempra and Tractabel) for London offsite | April 6, 2001 |  | DJI, Investext/First Call/Skyminder, Live Edgar, Company web sites, trade press survey |  | Courtney Campbell |
| Market Drivers | In Progress | Urgent - Provide supporting data/visuals for Wayne Perry argument in favor of LNG merchant trade for shipping conference | March 26-27, 2001 | Existing information sources |  | Everyone |  |
| CA Gas Scoping Study | In progress | Urgent – Supply information on CA gas market and its likely development, including existing and anticipated pipeline infrastructure for London offsite | April 6, 2001 |  |  | Everyone |  |

- Initiatives

| Project | Accomplished to Date | Comments | Expected Start Date | Sources | Responsible |
| --- | --- | --- | --- | --- | --- |
| New U.S. Terminal Update | The LNG group itself is very active in keeping updated information (from FERC and its own involvement) | Current information needs to be summarized and then updated weekly with new FERC filings and additional info | Immediately | FERC Rims Database | Denver Plachy |
| European LNG Market | Andrew Hill is preparing overview of Spanish market for LNG London group. | This is the competeting/backup market with the US for LNG. Need overview and updates on regulation, pricing, and LNG cargoes into Europe. Also, need to correlate available prices with various commodities (US natural gas, crude oil, distillate, etc) | March 31, 2001 | PIRA European Gas Service World Gas Intelligence | Andrew Hill |
| LNG Weekly Market Summary | Components described by Russell to Lowell Bezanis | This will be a newsletter both for in-house and outside consumption. It will included indicative Nymex pricing; shipping rates; market news; statistics; etc. | April 15, 2001 |  | Lowell Bezanis |
| LNG Shipping Summary and Newbuild Tracking | Again, the LNG group has much of this information | I’ve got a lot of this info, but it needs to be tracked and updated. Also, we need to find a way to know on a monthly basis the spot charter rates for LNG ships | March 31, 2001 | Fairplay Weekly Shipping Magazine Lloyd’s List Shipping Ship broker’s websites Analyst reports on shipping companies | George Thomas |