January 31, 2001

Mr. Larry Campbell

ENRON Transportation & Storage

6381 North Main Street

Roswell, NM  88201

RE:	Work Offers for Cypress Engineering

ET&S ESA No. 96-5005-149

Dear Larry,

The proposed “not-to-exceed” (NTE) amounts for services provided by Cypress Engineering are as follows:

TW Remediation Projects:	$277,000

NNG Remediation Projects:	$205,000

A project description and NTE amount for the current anticipated schedule of work at each site is provided below. These estimates are for services provided during the period from 12/15/00 through 12/15/01 and invoiced during the calendar year 2001.

# I.	TW Remediation Projects

Atoka-1 Station Remediation

NTE:	$12,000

Scope of Work:  Routine O&M of remediation system, semiannual groundwater sampling, project supervision, and preparation of a closure report for the site. Subcontractors: none. Requested budget amount: $18,000. System power & telephone is paid direct by ETS.

WT-1 Station Dehy Area Remediation

NTE:	$10,000

Scope of Work:  Routine O&M of remediation system, semiannual groundwater sampling, and project supervision. Subcontractors: none. Requested budget amount: $5,000. System power, telephone, & water disposal is paid direct by ETS.

WT-1 Station Pit Area Remediation

NTE:	$60,000

Scope of Work:  Semiannual groundwater sampling, semimonthly product removal, preparation of a corrective action plan, and project supervision. Subcontractors: none. Requested budget amount: $120,000.

Bell Lake Plant Remediation

NTE:	$120,000

Scope of Work:  Routine O&M of remediation system, expansion of remediation system to include water recovery and treatment, semiannual groundwater sampling, and project supervision. Subcontractors: none. Requested budget amount: $144,000. System power and recovered liquids disposal is paid direct by current owner of facility, Duke Energy.

N. Crawar Station Remediation

NTE:	$75,000

Scope of Work:  Complete installation of full scale remediation system, routine O&M of remediation system, semiannual groundwater sampling, and project supervision. Subcontractors: none. Requested budget amount: $72,000. Water disposal is paid direct by ETS.

# II.	NNG Remediation Projects

Lockridge Plant Remediation

NTE:	$100,000

Scope of Work:  Routine O&M of remediation system, expansion of the recovery system to increase water recovery and to irrigate recovered water, semiannual groundwater sampling, and project supervision. Subcontractors: none. Requested budget amount: $132,000. System power, telephone, & water disposal is paid direct by ETS.

Eunice Station Remediation

NTE:	$5,000

Scope of Work:  Biennial groundwater sampling and project supervision. Subcontractors: none. Requested budget amount: $0.

Gomez Plant Remediation

NTE:	$100,000

Scope of Work:  Routine O&M of remediation system, expansion of the recovery system, quarterly groundwater sampling, and project supervision. Subcontractors: none. Requested budget amount: $100,000. Water disposal is paid direct by ETS.

All work will be performed in accordance with the terms and conditions of Environmental Services Agreement No. 96-5005-149. The NTE amount of the work offer will not be exceeded without prior authorization from an ETS representative.

Sincerely,

George C. Robinson, PE

President/Principal Engineer