| ## Outstanding Legal Issues | ## Action | Date | ### Status | Resolved by |
| --- | --- | --- | --- | --- |
| - Legal review of the Registration Form | D. Port to write Registration Form Validation Legal to validate the Form |  |  | Port Credit/Tax Scott Sefton/CC |
| - For UK Gas NBP trades, we need to deal with the issue of whether “Master” definition covers NBP side letter | Include an elastic sentence in ETA |  |  | Clifford Chance |
| - Revise the UK Gas Beach contract to deal with underdeliveries/overdeliveries and any other issues that have customarily been dealt with in the confirm. | LK decision: SAP + cost => CC to revise UK Gas Beach GTC |  |  | Clifford Chance /Edmund Cooper |
| - Data protection issues. Some countries may require a filing with the local data protection registrar | Tim to check with local counselors |  |  | Clifford Chance (Tim) |
| - GTCs updating and reloading online when there are new versions released | Develop Business Process (GTCs can be changed immediately) |  |  | David Port |
| - “Legal and Privacy Information” Disclaimer for the house and garden | CC to include all changes to Disclaimer: - instead of ROETA put everything in Disclaimer - clause that ETA can be sent on request |  |  | CC |
| - Traders approval of all GTCs and product descriptions |  |  |  | Elena Kapralova |
| - Statement on the Garden website that printing, signing and submitting the PA during partial online registration does not ensure that customer will receive a password. | Edmund Cooper to circulate sentence draft When it agreed by everybody, EK to pass it to IT |  |  | Clifford Chance/Edmund Cooper/Elena Kapralova |
| - Make clear that all derivative transactions are being arranged by EEFT | Reflect it in the Products Long Descriptions |  |  | Edmund Cooper |
| - Long Descriptions should not have reference to Master/GTC preference, as it is already in ETA | Change Long Descriptions |  |  | Edmund Cooper/Arfan Aziz |
| - Website Text Validation | Forward mockup of the system completed by the copywriter to CC for review |  |  | Scott Sefton/CC |
| - Prove-read all final GTCs, ETAs, PAs, Product Descriptions, website text etc. prior to loading | One junior lawyer has to read the whole set of documents for UK and US to make sure consistency of formats, spelling etc. |  |  | Clifford Chance |
| - Trading in Singapore, Australia | The decision is to be made on what products are we going to trade, tax, and legal implications => EK to trace Paul Racicot. |  |  | Louise Kitchen/Elena Kapralova |
| - Definition of energy units (joule, therm etc.) in the long descriptions | Add units definition to UK Gas GTCs Exclude units definitions from Long Descriptions |  |  | Edmund Cooper |
| - Encryption technology and German Signature Act | EK to chase JW and his colleague in IT to answer the question |  |  | Elena Kapralova/Jay Webb |
| - Incorporate recommendations accepted by Enron from CC Exception Report into GTC, PA and ETA | Periodical review of the Encryption Report |  | ongoing | Clifford Chance |
| - Confidentiality issue regarding using counterparties’ names for marketing | Not urgent issue, the initial thought is we’ll ask their consent before using their names |  |  | Louise Kitchen |
| - Credit: another set of GTCs must be prepared, to include a paragraph on collateral for counterparties with poor credit rating | Approve Credit Drafting for GTCs Prepare new set of GTCs to include Credit clause |  |  | Mark Taylor/Scott Sefton Clifford Chance |
| - Trademarks | Draft generic statement in Legal & Privacy Information. Check with European Jurisdictions whether it will work. |  |  | Clifford Chance |
| - Wording in the GTCs to inform customer that GTCs were accepted |  |  |  | Clifford Chance |
| - Termination of ETA by Enron | CC to draft a sentence that ETA can be terminated by Enron on notice Business Process should include |  |  | Clifford Chance David Port |
| - ETA for customers that we’ll charge fees | Draft new set of GTCs (LK to decide when) |  |  | Clifford Chance |
| - Change Long Descriptions so that they are built of separate sentences | Change Long Descriptions |  |  | Elena Kapralova/ Arfan Aziz |
| - Tax issues related to trading financial products |  |  |  | Janine Juggins |
| - Registration Structure revision | ROETA – get rid of them ETA are not printable in the Garden, only PAs (to secure our legal efforts from potential competitors) LK to inform Project Team of this change |  |  | Louise Kitchen/Project Team |

| - Use generic (non-country specific) GTCs and put all country-specific issues in the ETAs or PAs | Rewrite ETAs and PAs and kill GTCs for Spain and Netherlands |  | X | Clifford Chance |
| --- | --- | --- | --- | --- |
| - Passwords issue process | Develop Business Process and include it into the Policy Document. For ex: Enron will grant Head Trader Login and Password to the counterparty, who will create individual passwords. Enron won’t have any personal data on counterparty trades to avoid Data Protection issues. | 12 July | X | David Port |
| - Does our knowledge of who the Head Trader is (name), cause any Data Protection issues? | The issue is dealt by using encryption technology. |  | X | Scott Sefton/Clifford Chance |
| - Printing Registration Form and PA from the screen | It must be clear what do we mean by country in the dropdown box, i.e. country of where trader does business |  | X | Scott Sefton/Janine Juggins/Paul Goddard |
| - Mechanism to capture notices details, nomination contact details, bank account information, etc. | Remains in confirmation as it is currently done |  | X | Clifford Chance |
| - Restriction by some jurisdictions (Austria, Croatia) on conducting business solely in London | Include one sentence in ETA to cover that business is not conducted within such countries |  | X | Clifford Chance |
| - The one page reference to NPTA agreement must refer to a particular dated NPTA | Change one page online reference to include date of the most recent NPTA |  | X | Clifford Chance |
| - The term "System Administrator" will be changed to Head Trader Password | Change Business Processes accordingly |  | X | David Port |
| - Coal GTCs | Finalize wording |  | X | Edmund Cooper/Clifford Chance |
| - All ETAs will be amended to provide that the limitation of liability provisions will apply, except as otherwise provided by applicable law. | Revise ETA |  | X | Clifford Chance |
| - ETAs should not have wording on prohibiting traders from trading while they are outside of their country | We can take a view that it is customer’s responsibility not to violate ETA agreement |  | X | Scott Sefton |
| - Signature validation for Italy and Sweden against Registry | Business Process need to be developed |  | X | David Port |
| - US Power: separate confirmations for buy/sell transactions |  |  | X | Louise Kitchen |
| - GTC for information only | When customers just want to look at GTCs, where they (GTC) should be located? |  | X | Clifford Chance |

Legal Deliverables – Europe

| Deliverable | Jurisdiction | Delivery Date | Status | Delivered by |
| --- | --- | --- | --- | --- |
| - ETA | UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland, France, Spain |  |  | Clifford Chance |
| - ETA for additional jurisdictions | Croatia, Romania, Slovakia | July 7 |  | Clifford Chance |
| - PA | UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland, France, Spain | June 25 |  | Clifford Chance |
| - PA for additional jurisdictions | Croatia, Romania, Slovakia | July 7 |  | Local Counsel |
| - Translation of ETAs and PAs | German , Portuguese, French, Spanish | July 13 |  | Clifford Chance to manage |
| - Read Only ETA | UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland, France, Spain | July 7 |  | Clifford Chance |
| - Read Only ETA | Croatia, Romania, Slovakia | 7 July |  | Clifford Chance |
| - Translation of Read Only ETA | German , Portuguese, French, Spanish | July 25 |  | Clifford Chance |
| - Long Product Descriptions | All products |  |  | Edmund Cooper / Elena Kapralova |
| - GTCs – in English only | Generic per commodity type | July 2 |  | Clifford Chance |
| - Translation of Belgian gas GTC into French, Flemish and German, and of Nordic Power GTC into Norwegian | Belgium, Norway, Sweden | July 25 |  | Clifford Chance |
| - Paper Confirmations | UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland | August 20 |  | Justin Boyd |
| - Translation of Belgian Gas paper confirmation into French, Flemish and German, and of Nordic Power Paper Confirmation into Norwegian | Belgium, Norway, Sweden | August 27 |  | Local Counsel |
| - Website Text Validation | N/A |  |  | Clifford Chance/Justin Boyd/Scott Sefton |
| - Phrase in the Garden that the Application for Password may not me granted | All European jurisdictions |  |  | Clifford Chance |
| - Generic Disclaimer (for “House” and “Garden”) covering all European jurisdictions | All European jurisdictions | July 13 |  | Clifford Chance |