| ## Outstanding Legal Issues | ## Action | Date | ### Status | Resolved by |
| --- | --- | --- | --- | --- |
| - Legal review of the Registration Form | Validation by Tax Dept. |  |  | Tax |
| - ETA termination issue | Decision was made that ETA can be terminated by Enron only on notice, CC suggests reciprocal termination right |  |  | CC/Project Team |
| - Data protection issues. Some countries may require a filing with the local data protection registrar | Tim to check with local counselors |  |  | Clifford Chance (Tim) |
| - GTCs updating and reloading online when there are new versions released | Develop Business Process (GTCs can be changed immediately) |  |  | David Port/David Forster |
| - Traders approval of all GTCs and product descriptions | Product Descriptions have been approved. GTCs will be approved when the final version is ready. |  |  | Elena Kapralova |
| - Make clear that all derivative transactions are being arranged by EEFT | Reflect it in the Products Long Descriptions |  |  | Edmund Cooper |
| - Website Text Validation | Forward mockup of the system completed by the copywriter to CC for review |  |  | Scott Sefton/CC/David Forster |
| - Prove-read all final GTCs, ETAs, PAs, Product Descriptions, website text etc. prior to loading | One junior lawyer has to read the whole set of documents for UK and US to make sure consistency of formats, spelling etc. |  |  | Clifford Chance |
| - Trading in Singapore | The decision was made regarding products we’ll be trading from Singapore (Financial Swaps in Gasoil and Crude) => tax and legal implications to be discussed |  |  | Clifford Chance |
| - Trading in Australia | Decide what, if any, products we’ll trade from Singapore |  |  | Louise Kitchen |
| - Encryption technology and German Signature Act | EK forwarded Enron IT response to CC => CC to come up with further advise |  |  | Tim Hughes |
| - Incorporate recommendations accepted by Enron from CC Exception Report into GTC, PA and ETA | Periodical review of the Exception Report |  | ongoing | Clifford Chance |
| - Confidentiality issue regarding using counterparties’ names for marketing | Not urgent issue, the initial thought is we’ll ask their consent before using their names |  |  | David Forster |
| - Validate RL (UK Power) Contract Reference, i.e. who publishes the prices Pool or ESIS |  |  |  | Edmund Cooper/Justin Boyd |
| - Wording in the GTCs to inform customer that GTCs were accepted | CC made a draft, LK to review |  |  | Clifford Chance |
| - Termination of ETA by Enron | CC to draft a sentence that ETA can be terminated by Enron on notice. Business Process should include ETA Termination |  | X ? | Clifford Chance David Port |
| - ETA for customers that we’ll charge fees | Draft new set of ETAs (LK to decide when) |  |  | Louise Kitchen/ Clifford Chance |
| - Change Long Descriptions so that they are built of separate sentences | Change Long Descriptions |  |  | Elena Kapralova/ Arfan Aziz |
| - Tax issues related to trading financial products | Investigate further Tax and Regulatory issues |  |  | Janine Juggins/Justin Boyd |
| - Consider having ETA printable in the House any time when customer wants to | Clarify ETA related questions, i.e. printable/not, where, when, how often, all jurisdictions or just the one relevant to the client’s jurisdiction => possible System scope change!! |  |  | Louise Kitchen/Project Team |
| - Master/GTC governing transaction, issue with old Masters | Make a decision and add Business Process on GTCs/Master control, for ex. after customers signed PA send them a letter that specifies which Master/GTC governs particular product type. |  |  | CC/David Port |
| - Version Control on GTC | Possible option for further discussions: Include Version No. and date on each GTC, ticker message on the day when GTCs were changed, hard copy of applicable GTCs enclosed with paper confirmation. |  |  | Clifford Chance |
| - Should Disclaimer appear on the Cover (Log In) Page | Make a decision whether it appears or not? |  |  | CC/Louise Kitchen |
| - Format of Disclaimer Hotlink | Color, font, location? |  |  | CC/Louise Kitchen |
| - Words in the window that appears after clicking on the price | Get rid of “Please Confirm” words, review other words. Pass final text format to IT. |  |  | Clifford Chance |
| - Ability for customers to create their own guest account | CC to give advise whether it is OK/Not? |  |  |  |

Legal Deliverables – Europe

| Deliverable | Jurisdiction | Delivery Date | Status | Delivered by |
| --- | --- | --- | --- | --- |
| - ETA | UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland, France, Spain |  |  | Clifford Chance |
| - ETA for additional jurisdictions | Croatia, Romania, Slovakia |  |  | Clifford Chance |
| - PA | UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland, France, Spain |  |  | Clifford Chance |
| - PA for additional jurisdictions | Croatia, Romania, Slovakia |  |  | Local Counsel |
| - Translation of ETAs and PAs | German , Portuguese, French, Spanish |  |  | Clifford Chance to manage |
| - Long Product Descriptions | All products |  |  | Justin Boyd/Elena Kapralova |
| - GTCs – in English only | Generic per commodity type |  |  | Clifford Chance |
| - Translation of Belgian gas GTC into French, Flemish and German, and of Nordic Power GTC into Norwegian | Belgium, Norway, Sweden |  |  | Clifford Chance |
| - Paper Confirmations | UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland |  |  | Justin Boyd |
| - Translation of Belgian Gas paper confirmation into French, Flemish and German, and of Nordic Power Paper Confirmation into Norwegian | Belgium, Norway, Sweden |  |  | Local Counsel |
| - Website Text Validation | N/A |  |  | Clifford Chance/Justin Boyd/Scott Sefton |
| - Phrase in the Garden that the Application for Password may not me granted | All European jurisdictions |  |  | Clifford Chance |
| - Generic Disclaimer (for “House” and “Garden”) covering all European jurisdictions | All European jurisdictions |  |  | Clifford Chance |

| ## Resolved Legal Issues | ## Action | Date | ### Status | Resolved by |
| --- | --- | --- | --- | --- |
| - Use generic (non-country specific) GTCs and put all country-specific issues in the ETAs or PAs | Rewrite ETAs and PAs and kill GTCs for Spain and Netherlands |  | X | Clifford Chance |
| - Passwords issue process | Develop Business Process and include it into the Policy Document. For ex: Enron will grant Head Trader Login and Password to the counterparty, which will create individual passwords. Enron won’t have any personal data on counterparty trades to avoid Data Protection issues. |  | X | David Port |
| - Does our knowledge of who the Head Trader is (name), cause any Data Protection issues? | The issue is dealt by using encryption technology. |  | X | Scott Sefton/Clifford Chance |
| - Printing Registration Form and PA from the screen | It must be clear what do we mean by country in the dropdown box, i.e. country of where trader does business |  | X | Scott Sefton/Janine Juggins/Paul Goddard |
| - Mechanism to capture notices details, nomination contact details, bank account information, etc. | Remains in confirmation as it is currently done |  | X | Clifford Chance |
| - Restriction by some jurisdictions (Austria, Croatia) on conducting business solely in London | Include one sentence in ETA to cover that business is not conducted within such countries |  | X | Clifford Chance |
| - The one page reference to NPTA agreement must refer to a particular dated NPTA | Change one page online reference to include date of the most recent NPTA |  | X | Clifford Chance |
| - The term "System Administrator" will be changed to Head Trader Password | Change Business Processes accordingly |  | X | David Port |
| - Coal GTCs | Finalize wording |  | X | Edmund Cooper/CC |
| - All ETAs will be amended to provide that the limitation of liability provisions will apply, except as otherwise provided by applicable law. | Revise ETA |  | X | Clifford Chance |
| - ETAs should not have wording on prohibiting traders from trading while they are outside of their country | We can take a view that it is customer’s responsibility not to violate ETA agreement |  | X | Scott Sefton |
| - Signature validation for Italy and Sweden against Registry | Business Process need to be developed |  | X | David Port |
| - US Power: separate confirmations for buy/sell transactions |  |  | X | Louise Kitchen |
| - GTC for information only | When customers just want to look at GTCs, where they (GTC) should be located? |  | X | Clifford Chance |
| - For UK Gas NBP trades, we need to deal with the issue of whether “Master” definition covers NBP side letter | Include an elastic sentence in ETA |  | X | Clifford Chance |
| - Revise the UK Gas Beach contract to deal with underdeliveries/overdeliveries and any other issues that have customarily been dealt with in the confirm. | LK decision: SAP + cost => CC to revise UK Gas Beach GTC |  | X | Clifford Chance /Edmund Cooper |
| - “Legal and Privacy Information” Disclaimer for the house and garden | CC to include all changes to Disclaimer: - instead of ROETA put everything in Disclaimer - clause that ETA will be sent on request |  | X | CC |
| - Statement on the Garden website that printing, signing and submitting the PA during partial online registration does not ensure that customer will receive a password. | Edmund Cooper to circulate sentence draft When it agreed by everybody, EK to pass it to IT |  | X | Clifford Chance/Edmund Cooper/Elena Kapralova |
| - Long Descriptions should not have reference to Master/GTC preference, as it is already in ETA | Change Long Descriptions |  | X | Edmund Cooper |
| - Definition of energy units (joule, therm etc.) in the long descriptions | Add units definition to UK Gas GTCs Exclude units definitions from Long Descriptions |  | X | Edmund Cooper |
| - Credit: another set of GTCs must be prepared, to include a paragraph on collateral for counterparties with poor credit rating | Approve Credit Drafting for GTCs Prepare new set of GTCs to include Credit clause |  | X X | Mark Taylor/Scott Sefton Clifford Chance |
| - Trademarks | Draft generic statement in Legal & Privacy Information. Check with European Jurisdictions whether it will work. Wording of the Trademark |  | X X | Clifford Chance Louise Kitchen |
| - Registration Structure revision | ROETA – get rid of them ETA are not printable in the Garden, only PAs (to secure our legal efforts from potential competitors) |  | X | Louise Kitchen/Project Team |