November 5, 2001

Mr. Gary Chapman

Dow Hydrocarbons and Resources, Inc.

400 West Sam Houston Pkwy.  S

Houston, Texas 77042-1299

Re:  Dow’s proposed Amendment to the Amended Natural Gas Storage and Brine Service Agreement of May 13, 1993 Between Dow Hydrocarbons and Resources, Inc. (“DHRI”) and LRCI, Inc., as successor in interest to Enron Storage Company (“LRCI” or “ESC”) (the “Brine Agreement”)

Dear Mr. Chapman,

LRCI is in receipt of Dow’s letter dated October 2, 2001.  In reply, ESC extends the following terms for discussion:

A. LRCI would extend to Dow the option to puchase the pad gas remaining in Dow wells 13 and 14 at the time of Enron’s removal of the Working Capacity (as such term is defined in the Brine Agreement) from those wells.  The price paid by Dow to Enron for this pad gas would be $XX per MMBtu.   Dow would be required to advise ESC of its election of this option no later than December 14, 2001.

B. If the pad gas purchase option is not elected, Enron proposes the following steps for the removal of pad gas from Dow wells 13 and 14:

- It is estimated that the removal of the Working Capacity will be completed by March 9, 2002 (the “Pad Gas Date”), contingent upon Dow’s acceptance of brine from the ESC well at an average rate of 2000 GPM.

- In accordance with the existing Amended Agreement, Enron would retrofit the wells with brine tubing and install and reconnect the surface level brine piping necessary to refill the wells with brine and displace the pad gas.

- The rebrining process will begin when both the Working Capacity has been removed and when the retrofitting for brine removal has been completed by Enron.   Enron estimates that rebrining take no longer than 6 months, based on Dow’s agreement to use reasonable best efforts to supply brine to Dow Wells 13 and 14 at maximum rates, with an average rate of no less than 2200 GPM.

- Commencing on the Pad Gas Date, Enron shall pay $1,389 per day until the earlier of a) 6 months from the Pad Gas Date or b) the date on which all pad gas is removed from Wells 13 and 14.

- The Agreement shall be terminated when all pad gas has removed from Dow wells 13 and 14 and Dow has completed its brine take away obligations for the ESC Well  in accordance with Brine Agreement.

Appropriate amendments to the Brine Agreement would be created to effect the above proposed concepts.  We would be happy to meet with you to discuss this proposal at your earliest convenience.

Sincerely,

Jean Mrha

Vice President

LRCI, Inc.