CHANGE ORDER NUMBER 1

(Additional Drawing Requirements)

to

PURCHASE ORDER AGREEMENT, Dated 6 August, 2001

By and Between

E-NEXT GENERATION LLC

as Purchaser

Acting through its Agent

ENRON NORTH AMERICA CORP.

AND

ALSTOM Power Inc.

as Seller

LONGVIEW PROJECT

(STEAM TURBINE GENERATOR SET)

CHANGE ORDER NUMBER 1

(Steam Turbine Generator Set)

# PART I  REQUIREMENTS

1.	In accordance with Exhibit A, Section 13 of the Purchase Order Agreement between ALSTOM Power Inc. ("Seller") and E-Next Generation LLC ("Purchaser"), dated August 6, 2001, (the "Agreement"), Purchaser acting through its Agent, Enron North America Corp. (“Agent”), hereby amends the Purchase Order Agreement to include all changes set forth in this Change Order Number 1.

2.	Summary of Change:  Pursuant to Exhibit A, Section 13 of the Purchase Order Agreement, Agent directs and Seller agrees to change the document delivery requirements set forth in Exhibit B, in accordance with the following requirements:

2.1	Seller shall deliver five (5) sets of paper copies of drawing submitted.

2.2	Seller shall deliver an electronic copy of each drawing submitted.

3.	Changes to the Agreement: Delete the current language set forth in Exhibit B, Section 1.0 in its entirety, and replace with the following new language:

"Except as otherwise indicated below, Seller shall provide:

a)	five (5) black and white (no blue-line prints) of all required drawings and data;

b)	electronic files of all required drawings and data;

c)	three (3) hard copies and one (1) electronic copy of Installation-Operation-Maintenance instruction Manuals;

d)	transmittal documents with all submittals; and

e)	an advance copy of each transmittal document only as directed."

PART II COST

Revised Purchase Order Price: The lump sum amount added to the Purchase Order Price by this Change Order is six thousand U.S. dollars ($6,000.00).  Summary of the Purchase Amount through this Change Order Number 1 is as follows:

Original Purchase Order Price				USD $12,122,130

Purchase Order Price through Change Order Number 1	$USD 12,128,130

PART III TERMS AND CONDITIONS

1.	All other terms and conditions of the Agreement are hereby incorporated in to this Change Order Number 1 by reference except as otherwise amended pursuant to the terms of this Change Order Number 1.

2.	The effective date of this Change Order Number 1 shall be September 20, 2001.

3.	All other terms and conditions of the Agreement not changed by this Change Order remain in full force and effect.

## Enron North America Corp.

As Agent for E-Next Generation LLC

as Purchaser

By:

Title:                                                  		Date:

and

ALSTOM Power Inc.

as Seller

By:

Title:	                                                  	Date: