MEETING MINUTES

## EECC-ENA EXPLORATORY MEETING

PROJECT:		CO-OP CITY

LOCATION:		BRONX, NYC, NY

DATE:		FEBRUARY 6, 2001

ATTENDEES:

Jude Rolfes		Kay Mann (ENA)

Fred Kelly		Paula Solomon

Robert Sevitz		John Schwartzenburg (PT)

Randy Pais		Dan Shultz

John Rigby

PURPOSE:	Explore a Project Path forward with ENA in light of the fact that we have a draft EECC/NEPCO EPC term sheet exchanged with the original developers PB Power Inc. and Marion Scott Real Estate dated 17 Oct 2000.

### KEY ISSUES

- Does Nepco have any EPC TK interest in this project?  NO

- If not Nepco, does EECC have any EPC TK interest in this project? (K. Dodson, R. Liebert) Yes in support of ENA’s NYC business strategy

- If not EECC as EPC TK, what role/service can EECC provide to advance the ENA initiative? (i.e. NYC contracting license)

- Given the current dialogue/commitment with PB Power et al, can the MOU/Term Sheet be further developed or changed without causing ENA to lose credibility?

- What deal and EPC contracting structures really make sense for ENA?

# NEXT STEPS

- Decision EECC Participation - DONE

- Confirm with Mark Beinstein, EECC’s further/next step project involvement

- Define deal structure and revise MOU with parties

- Define EPC contracting strategy

- Re-define project scope, CAPEX, schedule

- Define project resources/Team

- Secure ENA funding support

- Meet with Parsons Brinckeroff

- Assist with Financial Plan

- Assist with pro-forma development

# NEEDS

- Project documents

- MOU (10/17/00 Rec’d)

- Scope / cost basis