AMENDMENT TO AGREEMENT TO INTERCONNECT AND OPERATE

NATURAL GAS PIPELINE FACILITIES (FLAGSTAFF)

## THIS AMENDMENT TO AGREEMENT TO INTERCONNECT AND OPERATE NATURAL GAS PIPELINE FACILITIES (FLAGSTAFF) ("Amendment"), is entered into and made effective this 17th day of November, 2000, (the "Effective Date") by and between, MIDCON TEXAS PIPELINE OPERATOR, INC., a Delaware corporation, ("MTPO"), and HOUSTON PIPE LINE COMPANY, a Delaware corporation, ("HPL").  (MTPO and HPL are sometimes referred to individually as "Party" and collectively as "Parties").

## WITNESSETH:

## WHEREAS, MTPO and HPL entered into that certain Agreement To Interconnect and Operate Natural Gas Pipeline Facilities (Flagstaff) dated April 30, 2000 (“Agreement”);

## WHEREAS, the Interconnect has been constructed except for the over pressure protection system designed to be installed in the MTPO Facilities; and

## WHEREAS, MTPO and HPL now desire to provide over pressure protection by having MTPO install instrumentation equipment to operate certain of the HPL Facilities;

## NOW, THEREFORE, in consideration of the premises and the mutual covenants and agreements herein contained, the parties agree as follows:

## 1.	Interconnect Modification.    MTPO shall install within the HPL Facilities the necessary instrumentation equipment that will allow HPL’s existing actuated isolation valve to protect MTPO’s Facilities from over pressure (“Instrumentation Equipment”) in lieu of the over pressure protection system identified in the Agreement.  The Instrumentation Equipment shall allow either Party to close the isolation valve when operational conditions require.  The existing maximum allowable operating pressure (“MAOP”) in the MTPO Pipeline is 650 psig.  MTPO’s Instrumentation Equipment shall be initially set at 676 psig to actuate the isolation valve to a closed position should HPL’s pressures reach such set point.  MTPO may change the set point by giving HPL a minimum of 24 hours notice.

## Engineering, Design and Construction Costs. The Instrumentation Equipment shall be designed, installed, and constructed by MTPO in accordance with engineering standards that are mutually agreeable to HPL and MTPO.  MTPO shall be solely responsible for all costs for the design, installation, procurement, and construction of the Instrumentation Equipment.

3.	Indemnity.  Notwithstanding anything to the contrary in the Agreement, MTPO agrees, for any claims, causes of action damages, suits, judgments and liabilities of every kind caused by, arising out of, or in any way incident to, in connection with, or related to the design, construction or operation of the Instrumentation Equipment, to indemnify, defend and hold harmless HPL and HPL’s respective parents and other affiliates, successors, assigns, legal representatives, officers, directors, shareholders, agents and employees (the “Indemnified Party”) from and against all claims, causes of action, damages, suits, judgments, and liabilities of every kind, including all expenses of litigation, court costs and attorneys and expert witness fees, injuries to or sickness or death of any person, loss or damage to any property (including, without limitation, claims resulting from the presence, disposal or release of any material, and for the clean-up or remediation of contamination and/or environmental damage), civil or criminal fines or penalties or similar payments, or other losses not enumerated above. IT IS THE INTENT OF THE PARTIES THAT THIS INDEMNITY AND THE LIABILITY ASSUMED UNDER IT BE WITHOUT REGARD TO THE CAUSE OR CAUSES THEREOF, INCLUDING, WITHOUT LIMITATION, THE NEGLIGENCE (GROSS OR OTHERWISE) OF ANY INDEMNIFIED PARTY, WHETHER SUCH NEGLIGENCE BE SOLE, JOINT OR CONCURRENT, OR ACTIVE OR PASSIVE; PROVIDED, MTPO SHALL NOT BE LIABLE IN RESPECT OF ANY CLAIM TO THE EXTENT SAME RESULTED FROM THE WILLFUL MISCONDUCT OR BAD FAITH OF THE INDEMNIFIED PARTY.

## 19.	Counterparts.  This Amendment may be executed in any number of counterparts, each of which when so executed shall be deemed to be an originally executed copy.

IN WITNESS WHEREOF, the parties have executed this Amendment as of the date first above written.

MIDCON TEXAS PIPELINE OPERATOR, INC.				HOUSTON PIPE LINE COMPANY

By:							By:

Kevin L. Pilkington						James E. Schwieger

Vice President						Vice President