#### CONFIDENTIAL AND PROPRIETARY

February 22, 2001

Mr. Craig Berg

Director Risk Management

Sierra Pacific Resources

6100 Neil Road, Mail Station S3B40

Reno, NV 89520-3150

Re:	Response to Request for Proposal Dated January 31, 2001

Dear Mr. Berg:

Enron North America Corp. (“ENA”) and Las Vegas Cogeneration Limited Partnership (“LVC I”) are pleased to submit their joint response to the Nevada Power Company (“Nevada Power”) Request for Proposals dated January 31, 2001 (“RFP”).

ENA is a wholly-owned subsidiary of Enron Corp.  LVC I is a Nevada limited partnership in which ENA indirectly owns an interest. ENA and LVC I are submitting this Response to RFP in order to provide Nevada Power an attractive package of solutions to its power purchase requirements.

If ENA and LVC I on the one hand, and Nevada Power on the other hand successfully negotiate and enter into a transaction on the basis of this Response to RFP, the transaction would consist of the following:

- a five year swap transaction between ENA and Nevada Power that provides Nevada Power with up to $100 million of cash flow for the period beginning May 1, 2001 through April 30, 2002; and

- either

(a) a unit-contingent power sale from the existing 51 MW LVC I generation facility and from the 222 MW Las Vegas Cogeneration II, L.L.C. (“LVC II”) generation facility currently under development for a term of 10, 15 or 20 years, or

(b) a tolling arrangement for the LVC I and LVC II facilities for a term of 10, 15 or 20 years whereby Nevada Power would provide fuel and LVC I would provide power back to Nevada Power.

Power provided under element (2) above would be delivered at 138kV to Nevada Power at its substation located in the City of North Las Vegas on Alexander Road.

The transaction would be conditioned on termination of the existing 45 MW QF Contract  and associated Limited Release Agreement between LVC I and Nevada Power. These potential transactions are further described in the attached Section I Project Description and Section II & III Alternative 1&2 Bid Sheets.  The transactions would not be based upon the WSPP form of contract, but instead upon the EEI Master Power Purchase & Sale Agreement (the “EEI Master”) for the energy purchase and sale, and the International Securities Dealer Association Master Swap Agreement (the “ISDA Master”) for the swap transaction. Sections IV and V attached hereto include a form of each of the EEI Master and the ISDA Master, together with draft forms of confirmation letters for each respective alternative, on which LVC I and ENA would be prepared to base the proposed transactions.  LVC I and ENA are not prepared to accept the terms and conditions of the WSPP Agreement or the general terms and conditions contained in Nevada Power’s RFP, except as incorporated in the attached forms of Master Agreement.

Due to volatility in markets for key components such as natural gas and capital costs, pricing for the transactions described in this Response to RFP is indicative only.  Although the stated prices reflect the price at which LVC I and ENA would be prepared to enter into fully-documented transactions on the date of submission of this Response to RFP, the prices are subject to change until such time, if any, as the parties enter into definitive written agreements with respect to the transactions.

The information contained herein and in the included attachments is provided for discussion purposes only. Neither this Response to RFP, nor any attachment, correspondence or course of dealing identifies all matters upon which agreement must be reached in order for any transaction based on the concepts discussed above to be completed or for any definitive agreement to be finalized and executed.  This Response to RFP does not create and is not intended to create a binding and enforceable contract to enter into any definitive agreement, or an assurance that the parties’ negotiations will be successful or will result in any agreement whatsoever.  This Response to RFP may not be relied upon by a party as the basis for a contract by estoppel or otherwise with respect to any matter.

A binding commitment to proceed with any proposed transaction can only result from the execution and delivery of one or more definitive written agreements specifically setting forth the obligations accepted by the respective parties with respect thereto and terms and conditions associated with such obligations, and the approval of such proposed transaction by the boards of directors or other required internal approval processes by Nevada Power, ENA and LVC, respectively, or by their respective affiliates.

The terms of this Response to RFP and attachments are proprietary and confidential information of ENA and LVC I and its affiliates.  They are provided on the understanding that Nevada Power will maintain the information in confidence, and will not disclose it to any person without the prior consent of ENA and LVC I, or to use it for any purpose other than in connection with the evaluation and negotiation of a potential transaction with ENA and LVC I.  This Response to RFP will terminate without further action or notice on March 31, 2001, unless extended in writing by ENA and LVC I.

Two bound copies of our Response to RFP are included for your review.  An electronic copy is being separately provided.  We look forward to working with Nevada Power in connection with the matters set forth in this Response to RFP.

Thank you for your consideration of this Response to RFP.

Very truly yours,

Enron North America Corp.

Christopher F. Calger

Managing Director

# Nevada Power Company

##### Request for Proposal

Table of Contents

### Section I	Project  Description

- Las Vegas Cogeneration, LP (LVC I)

- Las Vegas Cogeneration, LLC  (LVC II)

### Section II	Alternative 1 –  Unit Firm – 5-Year Fixed Price Energy

## Attachment 1A – 10 Year

## Attachment 1B – 15 Year

- Attachment 1C – 20 Year

### Section III	Alternative 2 –   Unit Contingent Toll

A.	Attachment 2A – 10 Year

B.	Attachment 2B – 15 Year

#### Attachment 2C – 20 Year

### Section IV	Proposed EEI Form of Contract and Confirms

A.	Unit Firm - Fixed Priced Energy Confirm

- Unit Contingent Tolling Capacity Confirm

- EEI Form of Contract

### Section V	Proposed ISDA Form of Contract and Confirm

A.	ENA SWAP Confirm

- ISDA Form of Contract

###### Section I

Project Descriptions

(LVCI and LVCII)

THE INFORMATION PRESENTED IN THE ATTACHED PROJECT DESCRIPTIONS IS INCLUDED AS AN ATTACHMENT TO A RESPONSE TO RFP SUBMITTED BY ENA AND LVC I TO NEVADA POWER DATED FEBRUARY 22, 2001, AND IS NOT TO BE CONSIDERED SEPARATELY FROM THE LETTER.  NEITHER THE RESPONSE TO RFP NOR THIS ATTACHMENT IS INTENDED TO BE COMPLETE AND ALL INCLUSIVE OF THE TERMS OF THE PROPOSED TRANSACTION, NOR DOES THE RESPONSE TO RFP OR THIS ATTACHMENT CREATE A BINDING AND ENFORCEABLE CONTRACT BETWEEN OR COMMITMENT OR OFFER TO ANY PARTY OR PARTIES.

Las Vegas Cogeneration Limited Partnership

Project Description

General

The LVC generation facility (“LVC-1”) operates as a “qualifying facility” under the Public Utilities Regulatory Policy Act of 1978 and is capable of generating an average output of 51 MW (nominal), and up to 54 MW under favorable ambient conditions. LVC-1 provides 45 MW of on-peak capacity and energy to Nevada Power under the term of its power purchase agreement, and markets the balance through merchant energy sales.

The thermal host to LVC-1 is a 12-acre tomato greenhouse, which is leased to and operated by Sunco Ltd. L.L.C. (“Sunco”) which is 100%-owned by SWP.

The plant is required to deliver power for 90% of the on-peak periods in order to receive 100% of the capacity payments at the scheduled rates under the PPA. During calendar year 2000, availability during on-peak periods averaged 97.6%. Historically, the project has been operated as a peaking plant, largely because of the nature of the PPA which requires operation only during peak hours – 12 continuous hours per day in summer and 13 (5 + 8) hours per day in winter. Merchant sales of excess energy (above the 45 MW Nevada Power commitment during on-peak periods and all available energy during off-peak periods) began in April, 2000. Currently, merchant sales are made when the market price is above the project’s variable cost of operation (i.e., fuel, variable O&M and transmission); profits from merchant sales are shared with Nevada Power under a one-year, limited release agreement, which will expire in April 2001.

The PPA would be terminated as of the effective date of either the firm energy sale transaction or a gas tolling transaction undertaken pursuant to this Response to RFP.

Ownership

LVC I is wholly owned by Las Vegas Cogeneration Limited Partnership, an indirect, wholly-owned subsidiary of Southwest Power, L.L.C. (“Southwest Power”). Southwest Power is owned, directly and indirectly, by Enron North America (“ENA”) and certain investors. ENA is a wholly owned subsidiary of Enron Corp.

Location and Project Site

LVC-1 is located in an industrial park in the City of North Las Vegas, Nevada, which is approximately five miles north of the center of Las Vegas. Interconnections with Southwest Gas Corporation (“Southwest Gas”), the local gas transportation company, Nevada Power, the power purchaser, and the City of North Las Vegas (“the City”), the water supplier, are all located at the boundaries of the project site.

Plant Equipment and Layout

LVC-1 is comprised of the following major equipment: one GE LM 6000 PC combustion gas turbine and generator; one Foster Wheeler triple-pressure Heat Recovery Steam Generator (“HRSG”); and one Dresser-Rand intermediate pressure steam turbine.

The LM 6000 is an aeroderivative machine, and is well suited for cycling on a frequent basis, in this case, at least daily. In November 1999, the gas turbine was upgraded from an LM 6000 PA to an LM 6000 PC. Installation of the new LM 6000 PC lowered the net heat rate and facilitated an increase in the plant’s nameplate capacity by 4 MW to 54 MW under favorable ambient conditions.

The balance of plant equipment includes Selective Catalytic Reduction (“SCR”) NOx treatment, a pump station, a leased demineralized water unit, a cooling tower, a step-up transformer (to increase the voltage to 138 kV to match that of the adjacent switchyard owned by Nevada Power), an administrative building, a maintenance shop, and a spare parts warehouse.

Gas Supply and Transportation

LVC has entered into a Purchase and Sale Agreement (the “Gas Purchase Agreement”) with Duke Energy Fuels, L.P. (“Duke Fuels”) that expires in April 2011.  The Maximum Daily Quantity (“MDQ”) to be supplied under the Gas Purchase Agreement is 5,000 MMBtu/day, which is sufficient fuel to support the 45 MW obligation, including fuel for startup and shutdowns.  Fuel required to support merchant sales is purchased on the spot market.

Kern River Gas Transmission Agreement:  Duke Fuels’ transportation obligations under the Gas Purchase Agreement are performed by Kern River Gas Transmission Company, under an agreement with Duke Fuels.

Southwest Gas Transmission Agreement:  After transmission of the project’s gas through Kern River, it is transferred to Southwest Gas’ system for the final 4.5 miles to the project site.

# Part Load Operation (Applicable to Gas Tolling Alternative)

The design of the plant allows it to be operated in a load-following mode and at reduced rates.  The air permit is sufficiently flexible to allow load following and part load operation.

#### Dispatch Costs and Limitations (Applicable to Gas Tolling Alternative)

Dispatch.  The plant has no permit restrictions on the annual number of startups and shutdowns.  This flexibility allows the facility to be operated whenever the spark spread between electricity prices and fuel costs is greater than variable costs.  Under the current contract with Nevada Power, the plant is often dispatched once or twice a day, depending on the season and Nevada Power’s demand.

Fuel.  Nevada Power would provide fuel for the startup and shutdown of the facility as part of the tolling arrangement.  Startup fuel is expected to be approximately 120 MMBtu per gas turbine per start.  Shutdown fuel is expected approximately 30 MMBtu per gas turbine per shutdown.  The expected average steady-state heat rate of the facility is 8,000 Btu/kWh, on a higher heating value basis.   Startup and shutdown fuel is not included in this steady-state heat rate.

Non-fuel O&M.  To cover the facility’s costs for the impact of starts and stops on non-fuel O&M expense, $500 per start per gas turbine will be charged under the proposed tolling arrangements

Permits

LVC-1 is fully permitted for operation.

Interconnection

Interconnection.  The facility is interconnected with the Nevada Power system at 138 kV at Nevada Power’s existing substation located adjacent to the Facility on Alexander Road in the City of North Las Vegas.

Availability

To minimize the energy and capacity payments, ENA has provided pricing based on unit-contingent availability.  The availability of the unit during the summer peak periods could be guaranteed at 95%, with average annual availability guaranteed at 90%.

Las Vegas Cogeneration II, L.L.C.

Project Description

### General

LVC II is ready to begin construction on May 1, 2001 of a 222 MW (nominal) gas-fired, electric generating facility (“LVC-2”) to be located in the City of North Las Vegas, Nevada.  The facility will be sited adjacent to the existing 51 MW LVC-1.  The projected on-line date of the LVC-2 facility is September 1, 2002.

The project will be well suited for the Southwest power markets.  The design of the facility provides a faster response time, whether the plant is in a cold or hot shutdown condition, than most combined cycles due to the use of aeroderivative gas turbines, a medium pressure steam system, and a once through steam generator (“OTSG”).  Inlet cooling, mechanical chillers and fogging will minimize the drop in gas turbine output during warm ambient temperatures.  A conventional (wet) cooling tower will maintain steam turbine generator output by assuring good vacuum on the steam turbine surface condenser during the summer peak.

Resource certainty is essential for a utility purchasing capacity with the high prices and volatility that began in the WSCC in 2000.  As discussed in detail below, all major regulatory precursors to the construction of the facility are complete and all long lead-time equipment has been reserved.

Ownership

Las Vegas Cogeneration II, L.L.C. is a wholly owned subsidiary of Southwest Power.  Southwest Power is owned, directly and indirectly, by Enron North America (“ENA”) and certain investors. ENA is a wholly owned subsidiary of Enron Corp.

Although the name of the facility contains the word “Cogeneration”, LVC-2 does not provide thermal energy to a host.  Therefore, there are no steam sales or other energy sales obligation that would restrict the dispatchability of the plant in providing electricity.  The name was selected to facilitate local permitting activity by providing name association with LVC-1.

Location and Project Site

LVC-2 is located in an industrial park in the City of North Las Vegas, Nevada, which is approximately five miles north of the center of Las Vegas. adjacent to the existing LVC-1 project.

Plant Equipment and Layout

LVC-2 will be a nominal 222-MW natural gas fired merchant facility consisting of two, two-on-one combined-cycle units.  Each of the units will have two GE LM 6000 PC gas turbines with Enhanced Sprint (compressor spray cooling) and one steam turbine.  The two combined-cycle units can be dispatched independently. SCR will be used to reduce NOx emissions to 2 ppmv.  A carbon monoxide catalyst will be used to lower CO emissions to 2 ppmv.

Gas Supply and Transportation

ENA has developed two possible alternatives for delivery of natural gas to the facility.

- Contract with the local distribution company (“LDC”), Southwest Gas Company, for delivery of gas from Kern River.  LVC-2 has a proposal from Southwest Gas to provide gas to the project. The Southwest offer is based on the project buying the fuel commodity from suppliers delivering into Kern River pipeline. The proposal from Southwest Gas to provide natural gas service to the facility is covered by a confidentiality agreement between ENA and Southwest Gas.

- Direct Supply from Kern River Pipeline.  Arrangements are being finalized to construct a pipeline spur that will allow the facility to receive gas directly from Kern River, avoiding all LDC charges.

Part Load Operation

Due to the rigorous control of nitrogen oxides and carbon monoxide mandated by the air permit and the higher emissions rate of these pollutants that occurs at part load, the LVC II facility cannot be used for load following or operated at no-load idle to supply spinning reserves.  Because load growth has caused gas-fired resources to be on the margin for most of the year now, the optimum use of this low heat rate combined-cycle will be to generate electricity during most on peak periods and many off peak periods.  Simple-cycle turbines are better suited than combined-cycles to provide spinning reserve.

The configuration of the project as two 2-on-1 combined-cycle units allows the output of the plant to be reduced in steps with little adverse impact on heat rate.  Based on a delivery rate of 222 MW, a reduction of approximately 25% (55.5 MW) can be achieved by taking one gas turbine off line in one of the combined-cycle units.  A second 55.5 MW reduction can be obtained by taking one gas turbine off line in the second combined-cycle unit.  When shutting down one gas turbine to reduce the facility’s output by 25%, the increase in the facility’s heat rate is less than 50 Btu/kWh.  For the case where plant output is reduced to 50% by shutting down two gas turbines—one in each unit—heat rate increases by than 100 Btu/kWh.  Additionally, the plant can quickly return to full load (approximately 30 minutes) because both the steam turbines and OTSGs continue to operate with one gas turbine running in each unit.

The facility is well suited to provide replacement reserves.  The aeroderivative LM6000 gas turbines, and the medium-pressure drumless OTSGs, will allow the plant to reach full load faster than any comparable combined-cycle.  Full load can be achieved in less than one hour from a hot or a cold start.

#### Dispatch Costs and Limitations (Applicable to Gas Tolling Alternative)

Fuel.  Nevada Power would provide fuel for the startup and shutdown of the facility as part of the tolling arrangement.  Startup fuel is expected to be less than 120 MMBtu per gas turbine per start.  Shutdown fuel is expected to be less than 30 MMBtu per gas turbine per shutdown.  The expected average steady-state heat rate of the facility is 7,800 Btu/kWh, on a higher heating value basis based.   Startup and shutdown fuel is not included in this steady-state heat rate.

Non-fuel O&M.  To cover the facility’s costs for the impact of starts and stops on non-fuel O&M expense, $500 per start per gas turbine will be charged.

Air permit restrictions. Because of the facility’s location in the Las Vegas non-attainment air shed, the permit for LVC II has an annual limitation of 47.5 tons of NOx per year. This cap places the following operational constraints on the facility:

a.	The hours of operation are set at 7,920 per gas turbine.  This effectively limits the availability of the facility to 90.4% or 7,920 hours per year. The project’s operation during non-peak hours can be managed so this permit constraint does not impact the facility’s ability to achieve a 95% availability, or greater, during peak periods.

b.	Each gas turbine is allowed 792 hours for startups and shutdowns.  Assuming one hour for each startup and one hour for each shutdown, the project can be cycled 396 times per year (slightly more than once daily).

c.	Combined emissions from startups, shutdowns and normal operations cannot exceed the 47.5 tons of NOx per year.  Therefore, starts and stops will reduce the 7920 hours of maximum operation.  Because the emissions during the starts and stops are relatively low (as compared to a frame gas turbine), the impact of dispatch on operating hours is small.  An extreme case example assuming daily dispatch: If non-peak prices through the year did not justify running the facility during non-peak hours, the plant could be shut down and started up on each of 359 days (the balance of the year, 6 days, the plant is assumed to be down for maintenance) and operated for 17 hours on each of those days without exceeding the 47.5 ton per year cap on NOx.

Permits

State siting process. The 1997 amendment of the Nevada Utility Environmental Protection Act delegated jurisdiction for new power plant siting to Counties having a population over 100,000 which includes Clark County.  Therefore, the key permits needed for the construction of the facility are the air permit and the site plan approval.

Air permit.  Clark County issued an air permit for the project on November 13, 2000.   Federal emissions reductions credits are not required for the facility because its emissions are below PSD thresholds.  Local ERC’s will be purchased to meet Clark County’s requirements.  These local ERCs are available from the Clark County Air Pollution Control District and private sources in the area.

Site Plan.  The City of North Las Vegas Planning Commission approved the project’s Site Plan on August 14, 2000.

FAA determination.  Federal Aviation Administration has issued a determination that the plant’s four 100-foot stacks due not present a hazard to air navigation.

Water and wastewater.  Arrangements are being finalized for water supply and wastewater disposal service to be provided by the City of North Las Vegas.  The City currently provides water and wastewater service to the existing unit at the site and is prepared to expand its service to supply LVC-2.

Transmission and Interconnection

Interconnection.  The facility will interconnect with the Nevada Power Company (“Nevada Power”) system at 138 kV at the Nevada Power substation located adjacent to the facility on Alexander Road in the City of North Las Vegas.  Nevada Power has determined that the existing 138-kV circuit serving the existing unit at the site has capacity to also carry the electric energy from LVC-2.  The work needed to interconnect the project can be accomplished in time to support the September 1, 2002 commercial operation date.

Availability

### To minimize the energy and capacity payments, ENA has assumed pricing based on unit-contingent availability of the units.  The availability of the units during the summer peak periods is project to be 95%, except for 2002, which is projected to be 90% because the summer peak period occurs during the facility’s first months of operation. The air permit as discussed herein would limit the annual availability.

###### Section II

Alternative 1 – Unit Firm

(10, 15, & 20 Year Pricing Options)

THE INFORMATION PRESENTED IN THE ATTACHED SUMMARY TERM SHEETS IS INCLUDED AS AN ATTACHMENT TO A RESPONSE TO RFP SUBMITTED BY ENA AND LVC I TO NEVADA POWER DATED FEBRUARY 22, 2001, AND IS NOT TO BE CONSIDERED SEPARATELY FROM THE LETTER.  NEITHER THE RESPONSE TO RFP NOR THIS ATTACHMENT IS INTENDED TO BE COMPLETE AND ALL INCLUSIVE OF THE TERMS OF THE PROPOSED TRANSACTION, NOR DOES THE RESPONSE TO RFP OR THIS ATTACHMENT CREATE A BINDING AND ENFORCEABLE CONTRACT BETWEEN OR COMMITMENT OR OFFER TO ANY PARTY OR PARTIES.

ATTACHMENT 1A

(Unit Firm Energy – 10-Year Term – First 5 Years at Fixed Priced)

BUYER:	Nevada Power Company

RESPONDENT:	Las Vegas Cogeneration Limited Partnership

CONTRACT

TERM:	May 1, 2001 – December 31, 2010

PRODUCT:	Respondent will deliver Firm Energy to NPC and NPC will take Unit Firm Energy from Respondent’s Las Vegas Cogeneration I and Las Vegas Cogeneration II generation facilities during the hours defined below.

CONTRACT

QUANTITY:	Respondent will deliver the following contract quantities to the delivery point during the term of the Agreement:

|  | Volume (MW) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004-2010 |
| Quarter 1 | 0 | 51 | 273 | 273 |
| Quarter 2 | 51 | 51 | 273 | 273 |
| Quarter 3 | 51 | 273 | 273 | 273 |
| Quarter 4 | 51 | 273 | 273 | 273 |

DELIVERY

PROFILE:	The following delivery profiles will be applicable during the term of the Agreement (subject to unit-contingent availability and permitted maintenance periods):

|  | Delivery Profile |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004 – 2010 |
| Quarter 1 | n/a | AH | AH | AH |
| Quarter 2 | AH | AH | AH | AH |
| Quarter 3 | AH | AH | AH | AH |
| Quarter 4 | AH | AH | AH | AH |

AH – Monday through Sunday, hours 1 through 24 inclusive, including NERC holidays.

RESPONDENT'S

CHOICE OF

DELIVERY

POINT(S)	Plant Busbar.

NPC SALE

TO SELLER:	SEE DESCRIPTION OF ISDA SWAP IN SECTION V ATTACHED HERETO

CONTRACT

PRICE 2001:	The Contract Price for deliveries made by Respondent to NPC during the period May 1, 2001- December 31, 2001 will be as follows:

LVC I		$61.87/MWh

LVC II		$N/A

CONTRACT

PRICE 2002-2005:	The Contract Price for deliveries by Respondent to NPC during the period January 1, 2002- December 31, 2005 will be as follows:

LVC I		$61.87/MWh

LVC II		$70.37/MWh

CONTRACT

PRICE 2006-2010:	The Contract Price for deliveries by Respondent to NPC during the period 2006-2010 is defined as the sum of the Base Charge and the Fuel Charge.

BASE

CHARGE:	NPC shall pay to Respondent for service provided during a month a Base Charge equal to the product of (a) the Base Rate and (b) the energy (in MWh) delivered during the month.

BASE (Capacity)

RATE:	The Base (Capacity) Rate shall be as follows:

LVC I		$23.12/MWh

LVC II		$23.12/MWh

ENERGY

CHARGE:	NPC shall pay Respondent for service provided during a month an Energy Charge equal to the product of (a) the Fuel Rate and (b) the energy (in MWh) delivered during such month.

VARIABLE

O&M CHARGE:	NPC shall pay Respondent for service provided during each month a variable O&M Charge equal to the product of (a) the Variable O&M Rate and (b) the energy (in MWh) delivered during such month.

VARIABLE

O&M RATE:	NPC shall pay Respondent the rates set out below for the LVC I and LVC II (respectively) Variable O&M. The Variable O&M rate will be adjusted annually by 100% of the change in the Consumer Price Index for all Urban Consumers; the base index shall be the index for December 31, 2000.

LVC I		$3.97/MWh

LVC II		$3.71/MWh

FUEL RATE:	The Fuel Rate equals the Contract Heat Rate multiplied by the Gas Index.

GAS INDEX:	“Natural Gas Intelligence Weekly Gas Price Index” under the heading “Spot Gas Prices” in the section “California:  Southern Cal. Border Avg. Bidweek:  Avg.”

CONTRACT

HEAT RATE:	LVC I:		8,000 MMBtu/MWh

LVC II:	7,800 MMBtu/MWh

CONTRACT

TERMS &

CONDITIONS:	EEI Master Power Purchase & Sale Agreement Unit Firm Power, as more fully described in Section IV.  Measure of damages not greater than actual cost of cover damages.

Due to fluctuations in applicable markets, including without limitation natural gas and capital markets, prices included in this Summary Term Sheet are indicative only, and are subject to change until such time as the Parties enter into definitive written agreements with respect to the subject transaction.

ATTACHMENT 1B

(Unit Firm Energy – 15-Year Term – First 5 Years at Fixed Priced)

BUYER:	Nevada Power Company

RESPONDENT:	Las Vegas Cogeneration Limited Partnership

CONTRACT

TERM:	May 1, 2001 – December 31, 2016

PRODUCT:	Respondent will deliver Firm Energy to NPC and NPC will take Unit Firm Energy from Respondent’s Las Vegas Cogeneration I and Las Vegas Cogeneration II generation facilities during the hours defined below.

CONTRACT

QUANTITY:	The following delivery profiles will be applicable during the term of the Agreement (subject to unit-contingent availability and permitted maintenance periods):

|  | Volume (MW) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004-2016 |
| Quarter 1 | 0 | 51 | 273 | 273 |
| Quarter 2 | 51 | 51 | 273 | 273 |
| Quarter 3 | 51 | 273 | 273 | 273 |
| Quarter 4 | 51 | 273 | 273 | 273 |

DELIVERY

PROFILE:	The following delivery profiles will be applicable during the term of the Agreement:

|  | Delivery Profile |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004 – 2016 |
| Quarter 1 | n/a | AH | AH | AH |
| Quarter 2 | AH | AH | AH | AH |
| Quarter 3 | AH | AH | AH | AH |
| Quarter 4 | AH | AH | AH | AH |

AH – Monday through Sunday, hours 1 through 24 inclusive, including NERC holidays.

RESPONDENT'S

CHOICE OF

DELIVERY

POINT(S)	Plant Busbar.

NPC SALE

TO SELLER:	SEE DESCRIPTION OF ISDA SWAP IN SECTION V ATTACHED HERETO

CONTRACT

PRICE 2001:	The Contract Price for deliveries made by Respondent to NPC during the period May 1, 2001- December 31, 2001 will be as follows:

LVC I		$60.37/MWh

LVC II		$N/A

CONTRACT

PRICE 2002-2005:	The Contract Price for deliveries by Respondent to NPC during the period January 1, 2002- December 31, 2005 will be as follows:

LVC I		$60.37/MWh

LVC II		$68.87/MWh

CONTRACT

PRICE 2006-2010:	The Contract Price for deliveries by Respondent to NPC during the period 2006-2010 is defined as the sum of the Base Charge and the Fuel Charge.

BASE

CHARGE:	NPC shall pay to Respondent for service provided during a month a Base Charge equal to the product of (a) the Base Rate and (b) the energy (in MWh) delivered during the month.

BASE (Capacity)

RATE:	The Base (Capacity) Rate shall be as follows:

LVC I		$21.62/MWh

LVC II		$21.62/MWh

ENERGY

CHARGE:	NPC shall pay Respondent for service provided during a month an Energy Charge equal to the product of (a) the Fuel Rate and (b) the energy (in MWh) delivered during such month.

VARIABLE

O&M CHARGE:	NPC shall pay Respondent for service provided during each month a variable O&M Charge equal to the product of (a) the Variable O&M Rate and (b) the energy (in MWh) delivered during such month.

VARIABLE

O&M RATE:	NPC shall pay Respondent the rates set out below for the LVC I and LVC II (respectively) Variable O&M. The Variable O&M rate will be adjusted annually by 100% of the change in the Consumer Price Index for all Urban Consumers; the base index shall be the index for December 31, 2000.

LVC I		$3.97/MWh

LVC II		$3.71/MWh

FUEL RATE:	The Fuel Rate equals the Contract Heat Rate multiplied by the Gas Index.

GAS INDEX:	“Natural Gas Intelligence Weekly Gas Price Index” under the heading “Spot Gas Prices” in the section “California:  Southern Cal. Border Avg. Bidweek:  Avg.”

CONTRACT

HEAT RATE:	LVC I:		8,000 MMBtu/MWh

LVC II:	7,800 MMBtu/MWh

CONTRACT

TERMS &

CONDITIONS:	EEI Master Power Purchase & Sale Agreement Unit Firm Power, as more fully described in Section IV.  Measure of damages not to exceed actual cost of cover damages.

Due to fluctuations in applicable markets, including without limitation natural gas and capital markets, prices included in this Summary Term Sheet are indicative only, and are subject to change until such time as the Parties enter into definitive written agreements with respect to the subject transaction.

ATTACHMENT 1B

(Unit Firm Energy – 20-Year Term – First 5 Years at Fixed Priced)

BUYER:	Nevada Power Company

RESPONDENT:	Las Vegas Cogeneration Limited Partnership

CONTRACT

TERM:	May 1, 2001 – December 31, 2021

PRODUCT:	Respondent will deliver Firm Energy to NPC and NPC will take Unit Firm Energy from Respondent’s Las Vegas Cogeneration I and Las Vegas Cogeneration II generation facilities during the hours defined below.

CONTRACT

QUANTITY:	Respondent will deliver the following contract quantities to the delivery point during the term of the Agreement:

|  | Volume (MW) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004-2021 |
| Quarter 1 | 0 | 51 | 273 | 273 |
| Quarter 2 | 51 | 51 | 273 | 273 |
| Quarter 3 | 51 | 273 | 273 | 273 |
| Quarter 4 | 51 | 273 | 273 | 273 |

DELIVERY

PROFILE:	The following delivery profiles will be applicable during the term of the Agreement (subject to unit-contingent availability and permitted maintenance periods):

|  | Delivery Profile |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004 – 2021 |
| Quarter 1 | n/a | AH | AH | AH |
| Quarter 2 | AH | AH | AH | AH |
| Quarter 3 | AH | AH | AH | AH |
| Quarter 4 | AH | AH | AH | AH |

AH – Monday through Sunday, hours 1 through 24 inclusive, including NERC holidays.

RESPONDENT'S

CHOICE OF

DELIVERY

POINT(S)	Plant Busbar.

NPC SALE

TO SELLER:	SEE DESCRIPTION OF ISDA SWAP IN SECTION V ATTACHED HERETO

CONTRACT

PRICE 2001:	The Contract Price for deliveries made by Respondent to NPC during the period May 1, 2001- December 31, 2001 will be as follows:

LVC I		$59.16/MWh

LVC II		$N/A

CONTRACT

PRICE 2002-2005:	The Contract Price for deliveries by Respondent to NPC during the period January 1, 2002- December 31, 2005 will be as follows:

LVC I		$59.16/MWh

LVC II		$67.66/MWh

CONTRACT

PRICE 2006-2010:	The Contract Price for deliveries by Respondent to NPC during the period 2006-2010 is defined as the sum of the Base Charge and the Fuel Charge.

BASE

CHARGE:	NPC shall pay to Respondent for service provided during a month a Base Charge equal to the product of (a) the Base Rate and (b) the energy (in MWh) delivered during the month.

BASE (Capacity)

RATE:	The Base (Capacity) Rate shall be as follows:

LVC I		$20.41/MWh

LVC II		$20.41/MWh

ENERGY

CHARGE:	NPC shall pay Respondent for service provided during a month an Energy Charge equal to the product of (a) the Fuel Rate and (b) the energy (in MWh) delivered during such month.

VARIABLE

O&M CHARGE:	NPC shall pay Respondent for service provided during each month a variable O&M Charge equal to the product of (a) the Variable O&M Rate and (b) the energy (in MWh) delivered during such month.

VARIABLE

O&M RATE:	NPC shall pay Respondent the rates set out below for the LVC I and LVC II (respectively) Variable O&M. The Variable O&M rate will be adjusted annually by 100% of the change in the Consumer Price Index for all Urban Consumers; the base index shall be the index for December 31, 2000.

LVC I		$3.97/MWh

LVC II		$3.71/MWh

FUEL RATE:	The Fuel Rate equals the Contract Heat Rate multiplied by the Gas Index.

GAS INDEX:	“Natural Gas Intelligence Weekly Gas Price Index” under the heading “Spot Gas Prices” in the section “California:  Southern Cal. Border Avg. Bidweek:  Avg.”

CONTRACT

HEAT RATE:	LVC I:		8,000 MMBtu/MWh

LVC II:	7,800 MMBtu/MWh

CONTRACT

TERMS &

CONDITIONS:	EEI Master Power Purchase & Sale Agreement Unit Firm Power, as more fully described in Section IV.  Measure of damages not to exceed actual cost of cover damages.

Due to fluctuations in applicable markets, including without limitation natural gas and capital markets, prices included in this Summary Term Sheet are indicative only, and are subject to change until such time as the Parties enter into definitive written agreements with respect to the subject transaction.

###### Section III

Alternative 2 – Unit-Contingent Tolling Capacity

(10, 15, & 20 Year Pricing Options)

THE INFORMATION PRESENTED IN THE ATTACHED SUMMARY TERM SHEETS IS INCLUDED AS AN ATTACHMENT TO A RESPONSE TO RFP SUBMITTED BY ENA AND LVC I TO NEVADA POWER DATED FEBRUARY 22, 2001, AND IS NOT TO BE CONSIDERED SEPARATELY FROM THE LETTER.  NEITHER THE RESPONSE TO RFP NOR THIS ATTACHMENT IS INTENDED TO BE COMPLETE AND ALL INCLUSIVE OF THE TERMS OF THE PROPOSED TRANSACTION, NOR DOES THE RESPONSE TO RFP OR THIS ATTACHMENT CREATE A BINDING AND ENFORCEABLE CONTRACT BETWEEN OR COMMITMENT OR OFFER TO ANY PARTY OR PARTIES.

ATTACHMENT 2A

(Unit-Contingent Tolling Capacity – 10 Year Term)

BUYER:	Nevada Power Company

RESPONDENT:	Las Vegas Cogeneration Limited Partnership

CONTRACT

TERM:	May 1, 2001 – August 31, 2012

PRODUCT:	Respondent will deliver Unit-Contingent Capacity and energy to NPC and NPC will take 100% of the energy and capacity services produced by the facility based on an average unit availability of 90% (subject to adjustment for air permit requirements for starts and stops) during each calendar year and at least 95% during the months of May through and including September (the “Peak Months”) of each calendar year.  Buyer provides all fuel and fuel transportation for production of energy and capacity.

CONTRACT

QUANTITY:	Respondent will deliver the entire output of the LVC I and LVC II facilities to Nevada Power.  The anticipated average net plant full-load output of the facilities during the term of the Agreement are as follows:

|  | Volume (MW) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004-2012 |
| Quarter 1 | 0 | 51 | 273 | 273 |
| Quarter 2 | 51* | 51 | 273 | 273 |
| Quarter 3 | 51 | 273** | 273 | 273 |
| Quarter 4 | 51 | 273 | 273 | 273 |

*  51 MW Tolling Capacity delivery begins 5/1/01.

**  273 MW Tolling Capacity delivery begins 9/1/01.

DELIVERY

PROFILE:	The following delivery profiles will be applicable during the term of the Agreement (subject to unit-contingent availability and permitted maintenance periods):

|  | Delivery Profile |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004 – 2012 |
| Quarter 1 | n/a | AH | AH | AH |
| Quarter 2 | AH | AH | AH | AH |
| Quarter 3 | AH | AH | AH | AH |
| Quarter 4 | AH | AH | AH | AH |

AH – Monday through Sunday, hours 1 through 24 inclusive, including NERC holidays.

RESPONDENT'S

CHOICE OF

DELIVERY

POINT(S)	Plant Busbar.

NPC SALE

TO SELLER:	SEE DESCRIPTION OF ISDA SWAP IN SECTION V ATTACHED HERETO

CAPACITY

PRICE 2001:	The Capacity  Price for deliveries made by Respondent to NPC during the period May  1, 2001- December 31, 2001 will be $15.35/kW-Month.

CAPACITY

PRICE 2002-2005:	The Capacity Price for deliveries by Respondent to NPC during the period January 1, 2002- December 31, 2005 will be $15.35/kW-Month.

CAPACITY

PRICE 2006-2012:	The Contract Price for deliveries by Respondent to NPC during the period January 1, 2006-August 31, 2012 will be $15.35/kW-Month.

FUEL COSTS:	NPC would be responsible for the purchase, transportation and delivery of natural gas to the boundary of the Facility site, and all costs associated with such gas, including without limitation gas associated with startup and shutdown.

LDC

CHARGE:	Southwest Gas Company is the local distribution company serving the Facility.  NPC shall pay the LDC Charge (estimated by Southwest Gas to be $725,000 per year) for the term of the toll. The LDC Charge will be adjusted annually by 80% of the change in the Consumer Price Index for all Urban Consumers; the base index shall be the index for December 31, 2000.

VARIABLE

O&M:	NPC shall pay Respondent $3.76/MWh for the facilities Variable O&M.  The Variable O&M rate will be adjusted annually by 100% of the change in the Consumer Price Index for all Urban Consumers; the base index shall be the index for December 31, 2000.

DISPATCH

CHARGE:	NPC shall incur non-fuel startup costs of $500 per CTG per cold start or hot start.  The parties would determine mutually agreeable scheduling and dispatch protocols. NPC would be permitted to dispatch the Facility at incremental output levels by dispatching as few as one, or as many as all five, of the CTG’s.

CONTRACT

HEAT RATE:	7,900 MMBtu per MWh

CONTRACT

TERMS &

CONDITIONS:	EEI Master Power Purchase & Sale Agreement (Tolling), as more fully described in Section IV.  Measure of damages not to exceed actual cost of cover damages.

Due to fluctuations in applicable markets, including without limitation natural gas and capital markets, prices included in this Summary Term Sheet are indicative only, and are subject to change until such time as the Parties enter into definitive written agreements with respect to the subject transaction.

ATTACHMENT 2B

(Unit-Contingent Tolling Capacity – 15 Year Term)

BUYER:	Nevada Power Company

RESPONDENT:	Las Vegas Cogeneration Limited Partnership

CONTRACT

TERM:	May 1, 2001 – August 31, 2017

PRODUCT:	Respondent will deliver Unit-Contingent Capacity and energy to NPC and NPC will take 100% of the energy and capacity services produced by the facility based on an average unit availability of 90% (subject to adjustment for air permit requirements for starts and stops) during each calendar year and at least 95% during the months of May through and including September (the “Peak Months”) of each calendar year.  Buyer provides all fuel and fuel transportation for production of energy and capacity.

CONTRACT

QUANTITY:	Respondent will deliver the entire output of the LVC I and LVC II facilities to Nevada Power.  The anticipated average net plant full-load output of the facilities during the term of the Agreement are as follows:

|  | Volume (MW) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004-2017 |
| Quarter 1 | 0 | 51 | 273 | 273 |
| Quarter 2 | 51* | 51 | 273 | 273 |
| Quarter 3 | 51 | 273** | 273 | 273 |
| Quarter 4 | 51 | 273 | 273 | 273 |

*  51 MW Tolling Capacity delivery begins 5/1/01.

**  273 MW Tolling Capacity delivery begins 9/1/01.

DELIVERY

PROFILE:	The following delivery profiles will be applicable during the term of the Agreement (subject to unit-contingent availability and permitted maintenance periods):

|  | Delivery Profile |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004 – 2017 |
| Quarter 1 | n/a | AH | AH | AH |
| Quarter 2 | AH | AH | AH | AH |
| Quarter 3 | AH | AH | AH | AH |
| Quarter 4 | AH | AH | AH | AH |

AH – Monday through Sunday, hours 1 through 24 inclusive, including NERC holidays.

RESPONDENT'S

CHOICE OF

DELIVERY

POINT(S)	Plant Busbar.

NPC SALE

TO SELLER:	SEE DESCRIPTION OF ISDA SWAP IN SECTION V ATTACHED HERETO

CAPACITY

PRICE 2001:	The Capacity  Price for deliveries made by Respondent to NPC during the period May  1, 2001- December 31, 2001 will be $14.35/kW-Month.

CAPACITY

PRICE 2002-2005:	The Capacity Price for deliveries by Respondent to NPC during the period January 1, 2002- December 31, 2005 will be $14.35/kW-Month.

CAPACITY

PRICE 2006-2012:	The Contract Price for deliveries by Respondent to NPC during the period January 1, 2006-August 31, 2017 will be $14.35/kW-Month.

FUEL COSTS:	NPC would be responsible for the purchase, transportation and delivery of natural gas to the boundary of the Facility site, and all costs associated with such gas, including without limitation gas associated with startup and shutdown.

LDC

CHARGE:	Southwest Gas Company is the local distribution company serving the Facility.  NPC shall pay the LDC Charge (estimated by Southwest Gas to be $725,000 per year) for the term of the toll. The LDC Charge will be adjusted annually by 80% of the change in the Consumer Price Index for all Urban Consumers; the base index shall be the index for December 31, 2000.

VARIABLE

O&M:	NPC shall pay Respondent $3.76/MWh for the facilities Variable O&M.  The Variable O&M rate will be adjusted annually by 100% of the change in the Consumer Price Index for all Urban Consumers; the base index shall be the index for December 31, 2000.

DISPATCH

CHARGE:	NPC shall incur non-fuel startup costs of $500 per CTG per cold start or hot start.  The parties would determine mutually agreeable scheduling and dispatch protocols. NPC would be permitted to dispatch the Facility at incremental output levels by dispatching as few as one, or as many as all five, of the CTG’s.

CONTRACT

HEAT RATE:	7,900 MMBtu per MWh

CONTRACT

TERMS &

CONDITIONS:	EEI Master Power Purchase & Sale Agreement (Tolling), as more fully described in Section IV.  Measure of damages not to exceed actual cost of cover damages.

Due to fluctuations in applicable markets, including without limitation natural gas and capital markets, prices included in this Summary Term Sheet are indicative only, and are subject to change until such time as the Parties enter into definitive written agreements with respect to the subject transaction.

ATTACHMENT 2C

(Unit-Contingent Tolling Capacity – 20 Year Term)

BUYER:	Nevada Power Company

RESPONDENT:	Las Vegas Cogeneration Limited Partnership

CONTRACT

TERM:	May 1, 2001 – August 31, 2021

PRODUCT:	Respondent will deliver Unit-Contingent Capacity and energy to NPC and NPC will take 100% of the energy and capacity services produced by the facility based on an average unit availability of 90% (subject to adjustment for air permit requirements for starts and stops) during each calendar year and at least 95% during the months of May through and including September (the “Peak Months”) of each calendar year.  Buyer provides all fuel and fuel transportation for production of energy and capacity.

CONTRACT

QUANTITY:	Respondent will deliver the entire output of the LVC I and LVC II facilities to Nevada Power.  The anticipated average net plant full-load output of the facilities during the term of the Agreement are as follows:

|  | Volume (MW) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004-2021 |
| Quarter 1 | 0 | 51 | 273 | 273 |
| Quarter 2 | 51* | 51 | 273 | 273 |
| Quarter 3 | 51 | 273** | 273 | 273 |
| Quarter 4 | 51 | 273 | 273 | 273 |

*  51 MW Tolling Capacity delivery begins 5/1/01.

**  273 MW Tolling Capacity delivery begins 9/1/01.

DELIVERY

PROFILE:	The following delivery profiles will be applicable during the term of the Agreement (subject to unit-contingent availability and permitted maintenance periods):

|  | Delivery Profile |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2001 | 2002 | 2003 | 2004 – 2021 |
| Quarter 1 | n/a | AH | AH | AH |
| Quarter 2 | AH | AH | AH | AH |
| Quarter 3 | AH | AH | AH | AH |
| Quarter 4 | AH | AH | AH | AH |

AH – Monday through Sunday, hours 1 through 24 inclusive, including NERC holidays.

RESPONDENT'S

CHOICE OF

DELIVERY

POINT(S)	Plant Busbar.

NPC SALE

TO SELLER:	SEE DESCRIPTION OF ISDA SWAP IN SECTION V ATTACHED HERETO

CAPACITY

PRICE 2001:	The Capacity  Price for deliveries made by Respondent to NPC during the period May  1, 2001- December 31, 2001 will be $13.55/kW-Month.

CAPACITY

PRICE 2002-2005:	The Capacity Price for deliveries by Respondent to NPC during the period January 1, 2002- December 31, 2005 will be $13.55/kW-Month.

CAPACITY

PRICE 2006-2012:	The Contract Price for deliveries by Respondent to NPC during the period January 1, 2006-August 31, 2021 will be $13.55/kW-Month.

FUEL COSTS:	NPC would be responsible for the purchase, transportation and delivery of natural gas to the boundary of the Facility site, and all costs associated with such gas, including without limitation gas associated with startup and shutdown.

LDC

CHARGE:	Southwest Gas Company is the local distribution company serving the Facility.  NPC shall pay the LDC Charge (estimated by Southwest Gas to be $725,000 per year) for the term of the toll. The LDC Charge will be adjusted annually by 80% of the change in the Consumer Price Index for all Urban Consumers; the base index shall be the index for December 31, 2000.

VARIABLE

O&M:	NPC shall pay Respondent $3.76/MWh for the facilities Variable O&M.  The Variable O&M rate will be adjusted annually by 100% of the change in the Consumer Price Index for all Urban Consumers; the base index shall be the index for December 31, 2000.

DISPATCH

CHARGE:	NPC shall incur non-fuel startup costs of $500 per CTG per cold start or hot start.  The parties would determine mutually agreeable scheduling and dispatch protocols. NPC would be permitted to dispatch the Facility at incremental output levels by dispatching as few as one, or as many as all five, of the CTG’s.

CONTRACT

HEAT RATE:	7,900 MMBtu per MWh

CONTRACT

TERMS &

CONDITIONS:	EEI Master Power Purchase & Sale Agreement (Tolling), as more fully described in Section IV.  Measure of damages not to exceed actual cost of cover damages.

Due to fluctuations in applicable markets, including without limitation natural gas and capital markets, prices included in this Summary Term Sheet are indicative only, and are subject to change until such time as the Parties enter into definitive written agreements with respect to the subject transaction.

###### Section IV

Confirm and Master EEI Agreement

(Unit Firm Energy and Tolling Capacity Alternatives)

THE INFORMATION PRESENTED IN THE ATTACHED FORM OF MASTER AGREEMENT AND CONFIRMATION LETTERS IS INCLUDED AS AN ATTACHMENT TO A RESPONSE TO RFP SUBMITTED BY ENA AND LVC I TO NEVADA POWER DATED FEBRUARY 22, 2001, AND IS NOT TO BE CONSIDERED SEPARATELY FROM THE LETTER.  NEITHER THE RESPONSE TO RFP NOR THIS ATTACHMENT IS INTENDED TO BE COMPLETE AND ALL INCLUSIVE OF THE TERMS OF THE PROPOSED TRANSACTION, NOR DOES THE RESPONSE TO RFP OR THIS ATTACHMENT CREATE A BINDING AND ENFORCEABLE CONTRACT BETWEEN OR COMMITMENT OR OFFER TO ANY PARTY OR PARTIES.

ATTACHMENT 3A

(Form of EEI Master Power Purchase Agreement)

ATTACHMENT 3B

(Form of Sample Confirmation Letter and Cover Sheet – Unit Firm Energy)

[Las Vegas Cogeneration Limited Partnership Letterhead]

, 2001

Nevada Power Company

[address]

Fax No.

# MASTER POWER PURCHASE AND SALE AGREEMENT

# CONFIRMATION LETTER

This confirmation letter shall confirm the Transaction effective [May 1, 2001], between Nevada Power Company and Las Vegas Cogeneration Limited Partnership (“LVC I”) regarding the sale/purchase of the Product under the terms and conditions as follows:

Seller:	Las Vegas Cogeneration Limited Partnership

Buyer:	Nevada Power Company

Product:	Unit Firm Energy

Contract Quantity:

Volume (MW)

2001	2002	2003	2004-2010

Quarter 1	0	51	273	273

Quarter 2	51	51	273	273

Quarter 3	51	273	273	273

Quarter 4	51	273	273	273

Unit:	Las Vegas Cogeneration Limited Partnership generation facility located in North Las Vegas, Nevada (the “LVC I Facility”), and the adjacent Las Vegas Cogeneration II, L.L.C. generation facility currently under development (the “LVC II Facility”) (collectively, the “Facility”).

Delivery Point:	Plant busbar

Contract Price:	(US Dollars)

Delivery Period:	[Tuesday, May 1, 2001 through Monday, December 31, 2012.  Hour Ending (HE) 0100 through HE 2400 (24 hours each day), Pacific Prevailing Time (PPT)

Scheduling:	____________________.  Scheduling to be completed in accordance with WSCC guidelines.

This confirmation letter is being provided pursuant to and in accordance with the Master Power Purchase and Sale Agreement dated [May 1, 2001] (the “Master Agreement”) between Nevada Power Company and Las Vegas Cogeneration Limited Partnership (“LVC I”), and constitutes part of and is subject to the terms and provisions of such Master Agreement. Terms used but not defined herein shall have the meanings ascribed to them in the Master Agreement.

## Additional Terms

1. Additional Definitions.

"Unit Firm" means, with respect to the Transaction, that the Product subject to this Transaction is intended to be supplied from the Facility as specified above.  Seller’s failure to deliver shall be excused: if (i) the Facility or any part of the Facility is unavailable as a result of a Forced Outage (as defined in the NERC Generating Unit Availability Data System (GADS) Forced Outage reporting guidelines) or (ii) by an event or circumstance that affects the Facility or subset thereof so as to prevent Seller from performing its obligations, which event or circumstance was not anticipated as of the date the Transaction was agreed to, and which is not within the reasonable control of, or the result of the negligence of, the Seller or (iii) by Buyer’s failure to perform.  In any of such events, Seller shall not be liable to Buyer for any damages, including without limitation any amounts determined pursuant to Article Four.

2. Scheduling. [Seller is responsible for bidding and/or self-scheduling the Facility in order to accommodate Buyer's requested Dispatch. Buyer agrees that Seller shall not be liable for any failure, error, or other action in connection with the scheduling of Buyer’s Dispatch. Buyer agrees that it will communicate with Seller’s scheduling coordinator on an as needed basis prior to each day to coordinate energy scheduling for the following day.][DOES THIS WORK FOR SCHEDULING?]

3. Availability; Scheduled Maintenance Outages. Buyer agrees that during the Term of this Confirmation Agreement, Seller may schedule the performance of scheduled maintenance of the Facility (“Scheduled Maintenance Outages”) and may in addition incur unscheduled outages.  During the period from [May 1, 2001,] through August 31, 2002, Seller shall be entitled to Scheduled Maintenance Outages totaling __________ turbine hours during calendar year 2001 and __________ turbine hours during calendar year 2002. Thereafter, Seller may schedule Scheduled Maintenance Outages totaling up to 4,380 turbine hours during each calendar year during the term of this Transaction. For purposes of this Transaction, “turbine hours” shall mean operating hours, exclusive of start-up and shut-down time, that a turbine would otherwise be available for operation.  For purposes of determining whether Seller has achieved its guaranteed availability level, Seller shall be entitled to allocate the full amount of 4,380 turbine hours to Scheduled Maintenance or unscheduled outages for one or more of the five turbine generator sets installed in the facility.

Seller agrees to use commercially reasonable efforts to plan Scheduled Maintenance Outages to occur during the months of October through April, recognizing however that unexpected maintenance needs at the Facility may preclude Seller from using its discretion to limit planned maintenance to these months.  In any event, Seller shall use best efforts to provide Buyer with thirty days’ prior written notice of any proposed Scheduled Maintenance Outage including the date and the length of such Scheduled Maintenance Outage.  If Buyer objects to the date of such Scheduled Maintenance Outage, it may propose in writing within five days of the date of the notice of the proposed Scheduled Maintenance Outage, an alternative date provided that such alternative date is within 30 days of the proposed Scheduled Maintenance Outage. If the alternative date is agreeable to and approved by Buyer (such approval shall not be unreasonably withheld) the Scheduled Maintenance Outage shall be rescheduled to occur on such date.  Notwithstanding the above, Seller agrees to use best efforts to accommodate any subsequent requests by Buyer to modify a previously mutually agreed upon Scheduled Maintenance Outage period with notice by Seller of as little as one day prior to the previously agreed upon Scheduled Maintenance Outage, provided that Buyer agrees to pay any reasonable expenses that Seller will incur as a result of Seller’s accommodating Buyer’s requested change to the Scheduled Maintenance Outage.  For purposes of the preceding sentence, the expenses that Buyer would be required to pay Seller would be based on a quote of such expenses to be provided by Seller to Buyer as soon as is practicable from the time Buyer requests Seller to modify the timing of the previously agreed upon Scheduled Maintenance Outage.  These costs as quoted by Seller shall constitute the full extent of Buyer’s obligations with respect to the costs associated with Seller accommodating Buyer’s requested change to the Scheduled Maintenance Outage.  Seller shall not be required to accommodate Buyer’s requested changes to a previously mutually agreed upon Scheduled Maintenance Outage if to do so would cause undue risk of physical damage to the Facility or excessively delay the remedial works which were scheduled to take place during the Scheduled Maintenance Outage.  Any extension of a Scheduled Maintenance Outage beyond periods mutually agreed upon in accordance with the above terms shall be considered a forced outage of the Facility.

4.  Notices to Buyer.

All Notices and Correspondence to Nevada Power in respect of this Transaction shall be sent to:

Real Time Operations:	____________________________

5.  Notices to Seller.  All Notices and Correspondence to LVC I in respect of this Transaction shall be sent to:

Please confirm that the terms stated herein accurately reflect the agreement effective as of the date first set forth above between you and LVC I by returning an executed copy of this letter by facsimile to LVC I at _____________. Your response should reflect the appropriate party in your organization who has the authority to enter into this transaction. If you have any questions please call ________________.

| Nevada Power Company | Las Vegas Cogeneration Limited Partnership |
| --- | --- |

By:							By:

Name:							Name:

Title:							Title:

MASTER POWER PURCHASE AND SALE AGREEMENT

FORM OF COVER SHEET

This Master Power Purchase and Sale Agreement (Version 2.1; modified 4/25/00) ("Master Agreement") is made as of the following date: _________, 2001 ("Effective Date").  The Master Agreement, together with the exhibits, schedules and any written supplements hereto, the Party A Tariff, if any, the Party B Tariff, if any, any designated collateral, credit support or margin agreement or similar arrangement between the Parties and all Transactions (including any confirmations accepted in accordance with Section 2.3 hereto) shall be referred to as the "Agreement."  The Parties to this Master Agreement are the following:

Other Changes

- New Section 5.8.  Effect of Force Majeure.  A new Section 5.8 is added to read as follows:

  - “ Effect of Force Majeure.  In the event of a Force Majeure, neither Party shall be considered in default under the Agreement or responsible to the other Party in tort, strict liability, contract or other legal theory for damages of any description, and affected performance obligations shall be extended by a period equal to the term of the resultant delay, but in no event shall exceed the term of the Agreement, provided that the Party relying on a claim of Force Majeure:

- provides prompt written notice of such Force Majeure event to the other Party, giving an estimate of its expected duration and the probable impact on the performance of its obligations hereunder;

- exercises all reasonable efforts to continue to perform its obligations under the Agreement;

- expeditiously takes action to correct or cure the event or condition excusing performance so that the suspension of performance is no greater in scope and no longer in duration than is dictated by the problem; provided, however, that settlement of strikes or other labor disputes will be completely within the sole discretion of the Party affected by such strike or labor dispute;

- exercises all reasonable efforts to mitigate or limit damages to the other Party; and

provides prompt notice to the other Party of the cessation of the event or condition giving rise to its excuse from performance.”

- Limitation of Liability.  Section 7.1 is amended to add the following clauses at the end of the Section:

“For purposes of clarification, Replacement Costs shall not be considered consequential or incidental damages.  In addition, this limitation on liability shall not apply with respect to claims of indemnification by third parties.  The provisions of this Section shall survive any termination, cancellation or suspension of the Agreement.”

- Representations and Warranties.  Section 10.2 is amended to add the phrase “including, with respect to Party B, any necessary authorizations from the Federal Energy Regulatory Commission as a result of Party B’s status as an Exempt Wholesale Generator” at the end of this clause.

- Confidentiality.  Section 10.11 is amended to add the phrase "or the completed Cover Sheet to this Master Agreement" immediately before the phrase "to a third party" and to add the phrase "or the Party's Affiliates'" immediately after the phrase "(other than the Party's".

- Dispute Resolution.  The following provision is added as Section 10.12:

10.2	Dispute Resolution.

- Any action, claim or dispute which either Party may have against the other arising out of or relating to the Agreement or the transactions contemplated hereunder, or the breach, termination or validity thereof (any such claim or dispute, a “Dispute”) shall be submitted in writing to the other Party.  The written submission of any Dispute shall include a concise statement of the question or issue in dispute together with a statement listing the relevant facts and documentation that support the claim.

- The Parties agree to cooperate in good faith to expedite the resolution of any Dispute.  Pending resolution of a Dispute, the Parties shall proceed diligently with the performance of their obligations under the Agreement.

- The Parties shall first attempt in good faith to resolve any Dispute through informal negotiations.  In the event that the Parties are unable to satisfactorily resolve the Dispute within thirty (30) days from the receipt of notice of the Dispute, either Party may by written notice to the other Party refer the Dispute to its respective senior management for resolution as promptly as practicable.  If the Parties’ senior management are unable to resolve the Dispute within thirty (30) days from the date of such referral, either Party may initiate arbitration through the serving and filing of a demand for arbitration and the Parties expressly agree that arbitration in accordance with the Agreement shall be the exclusive means to further resolve any Dispute and hereby irrevocably waive their right to any trial with respect to any Dispute, provided that at any time:

- A request made by a Party for provisional remedies requesting preservation of the Parties’ respective rights and obligations under the Agreement may be resolved by a court of law located in Clark County, Nevada.

- Nothing in the Agreement shall preclude, or be construed to preclude, any Party from filing a petition or complaint with the FERC or PUCN with respect to any arbitrable Dispute over which said agency has jurisdiction.  In such case, the other Party may request the FERC or PUCN, as applicable, to reject or to waive jurisdiction.  If jurisdiction is rejected or waived with respect to all or a portion of the Dispute, the portion of the Dispute not so accepted by the FERC or PUCN, as applicable, shall be resolved through arbitration in accordance with the Agreement.  To the extent that the FERC or PUCN, as applicable, asserts or accepts jurisdiction over the Dispute, the decision, finding of fact or order of FERC or PUCN shall be final and binding, subject to judicial review under the Federal Power Act or Nevada Revised Statutes.  Any arbitration proceedings that may have commenced with respect to the Dispute prior to the assertion or acceptance of jurisdiction by the FERC or PUCN, as applicable, shall be terminated to the extent the FERC or PUCN accepts or asserts jurisdiction over such Dispute.

(d)	Unless otherwise agreed by the Parties, any arbitration initiated under the Agreement shall be conducted in accordance with the following:

- Arbitrations shall be held within Clark County, Nevada.

- Except as otherwise modified herein, the arbitration shall be conducted in accordance with the “Commercial Arbitration Rules” of the American Arbitration Association (“AAA”) then in effect.

- Arbitration shall be conducted by one neutral arbitrator who shall be selected pursuant to the AAA rules and the following:

        - The Parties agree that the list of potential arbitrators provided by the AAA shall, if available, contain twenty (20) candidates, and at least fifty percent (50%) of the candidates shall be members of the AAA National Energy Panel.

        - The Parties also agree that each shall be allowed to strike the names of five candidates before ranking the remaining candidates and returning the list to the AAA in accordance with the Commercial Arbitration Rules.  If the Parties are unable to agree on an arbitrator, such arbitrator shall be appointed by the AAA.

        - The arbitrator shall not be a resident of nor own any business or property in Nevada, nor have any current or past substantial business, financial, or personal relationships with either Party (or their Affiliates) and shall not be a past or present vendor, supplier, customer, employee, consultant, or competitor to either of the Parties or their Affiliates.

        - The arbitrator shall be authorized only to interpret and apply the provisions of the Agreement and shall have no power to modify or change any provision of the Agreement.  The arbitrator shall have no authority to award punitive or multiple damages or any damages inconsistent with the Agreement.  The arbitrator shall within thirty (30) days of the conclusion of the hearing, unless such time is extended by agreement of the Parties, notify the Parties in writing of his or her decision, stating his or her reasons for such decision and separately listing his or her findings of fact and conclusions of law.  Judgment on the award may be entered in any court having jurisdiction.

(e)	The Parties shall proceed with the arbitration expeditiously, and the arbitration shall be concluded within five (5) months of the filing of the demand for arbitration in order that the decision may be rendered within six (6) months of such filing, unless the arbitrator extends such time at the request of a Party upon a showing of good cause or upon agreement of the Parties.

- Any arbitration proceedings, decision or award rendered hereunder and the validity, effect and interpretation of any arbitration agreement shall be governed by the Federal Arbitration Act of the United States, 9 U.S.C. §§ 1 et seq.

- The decision of the arbitrator shall be final and binding on both Parties and may be enforced in any court having jurisdiction over the Party against which enforcement is sought.

- The fees and expenses of the arbitrator shall be shared by the Parties equally, unless the decision of the arbitrator shall specify some other apportionment of such fees and expenses.  All other expenses and costs of the arbitration shall be borne by the Party incurring the same.  To the fullest extent not prohibited by law, any arbitration proceeding and the arbitrator's award shall be maintained in confidence by the Parties.

IN WITNESS WHEREOF, the Parties have caused this Master Agreement to be duly executed as of the date first above written.

Party A –		Party B –

By: 		By:

Name: 		Name:

Title: 		Title:

DISCLAIMER:  This Master Power Purchase and Sale Agreement was prepared by a committee of representatives of Edison Electric Institute ("EEI") and National Energy Marketers Association ("NEM") member companies to facilitate orderly trading in and development of wholesale power markets.  Neither EEI nor NEM nor any member company nor any of their agents, representatives or attorneys shall be responsible for its use, or any damages resulting therefrom.  By providing this Agreement EEI and NEM do not offer legal advice and all users are urged to consult their own legal counsel to ensure that their commercial objectives will be achieved and their legal interests are adequately protected.

ATTACHMENT 3C

(Form of Sample Confirmation Letter and Cover Sheet – Tolling Transaction)

[Las Vegas Cogeneration Limited Partnership Letterhead]

____________, 2001

Nevada Power Company

[address]

Fax No. ______________

#### CONFIRMATION AGREEMENT

(Tolling)

This confirmation agreement ("Confirmation Agreement") shall confirm the agreement reached on ___________, 2001, (the "Trade Date") between Nevada Power Company ("Nevada Power" or "Buyer") and Las Vegas Cogeneration Limited Partnership ("LVC I" or "Seller") regarding a “tolling” transaction whereby Buyer has the exclusive right to dispatch Seller’s Facility (“Facility”) and receive from Seller Unit Firm Energy under the terms and conditions that follow.  Seller and Buyer have entered into a Master Power Purchase and Sale Agreement dated ____________, 2001, ("Master Agreement"), which shall govern this Transaction. Notwithstanding any contrary provisions in the Master Agreement, in the event of any conflict between this Confirmation Agreement and the Master Agreement, the terms of this Confirmation Agreement shall control.

The Transaction.  During the Term of this Confirmation Agreement, Buyer shall have the exclusive right (except as further described in Part I, Section 3) to dispatch the Energy Quantity of the Facility. If Buyer properly schedules the delivery of energy from the Facility ("Dispatch"), the energy to be supplied by Seller shall be "Unit Firm".  The terms of Buyer's purchase of Unit Firm energy from the Facility are further set forth in Part I, Energy Deliveries.  In partial consideration of Buyer's right to Dispatch and receive Unit Firm energy from the Facility, Buyer agrees that Buyer shall provide or otherwise pay for the fuel and fuel transportation necessary to produce the amount of Unit Firm energy Dispatched by Buyer. Seller represents and warrants that the Facility is capable of operating at the Guaranteed Heat Rate set forth below.  The terms of Buyer’s supply of fuel are further set forth in Part II, Fuel Deliveries. Part III sets forth other terms of this Transaction.

##### Transaction Terms

| Seller: | Las Vegas Cogeneration Limited Partnership |
| --- | --- |

| Buyer: | Nevada Power Company |
| --- | --- |

| Term: | _________, 2001 through ___________, 20__ Hour Ending (HE) 0100 through HE 2400 (24 Hours each day); Pacific Prevailing Time (PPT) |
| --- | --- |

| Type of Commodity: | Unit Firm Energy |
| --- | --- |

Unit:	Las Vegas Cogeneration Limited Partnership generation facility located in North Las Vegas, Nevada (the “LVC I Facility”), and the adjacent Las Vegas Cogeneration II, L.L.C. generation facility currently under development (the “LVC II Facility”) (collectively, the “Facility”).

Energy Rights:	The entire output of the Facility (estimated to be approximately 51 MW (nominal) at average ambient temperature through September 1, 2002, and approximately 273 MW (nominal) after September 1, 2002).

Energy Quantity:	Buyer has the right to Dispatch and receive the entire output of the Facility (estimated to be approximately 51 MW (nominal) at average temperature through September 1, 2002, and approximately 273 MW (nominal) after September 1, 2002) during the Term

Guaranteed

Availability:	90% (12-month average); 95% average during peak months of May, June, July, August and September each year.  Availability based on average turbine-hours available for 5 CTG-configuration and 8,760 hours/year, and subject to adjustment for air permit limitations on starts and stops.  See Part III, paragraph 1 below.

Guaranteed

Heat Rate:	[May 1, 2001-August 31, 2002] – 8,000 MMBtu/MWh

[September 1, 2002-December 31, 2012] – 7,900 MMBtu/MWh

Stated heat rates are net plant full load heat rate (high heating value) [averaged over minimum ___-hour operation period].  See Part II, paragraph 2 below.

| Delivery Point(s): | Plant busbar |
| --- | --- |

Fixed Tolling

Premium:	Capacity charge of $______/kW-month, multiplied by the applicable Energy Rights during the period [May 1, 2001,] through [August 31, 2012 / 2017 / 2021]

Variable Tolling

Fee:	[May 1, 2001-August 31, 2002] Variable O&M charge of $3.97/ MWh, for each MWh of Energy Dispatched by Buyer and delivered by Seller in accordance with the terms of this Transaction, adjusted annually by 100% of the change in the Consumer Price Index for all Urban Consumers; base index – December 31, 2000.

[September 1, 2002-August 31, 2012 / 2017 / 2021] Variable O&M charge of $_______/ MWh, for each MWh of Energy Dispatched by Buyer and delivered by Seller in accordance with the terms of this Transaction[, adjusted annually by 100% of the change in the Consumer Price Index for all Urban Consumers; base index – December 31, 2000.]

Dispatch Charge:	Buyer will pay non-fuel startup costs of  $500 per combustion gas turbine per hot start or cold start.

Fuel LDC

Charge:	Southwest Gas Company is the local distribution company serving the Facility.  Buyer shall pay the actual fuel LDC charges (currently estimated by Southwest Gas Company to be $725,000/year during the term).  The LDC Charge will be adjusted annually by 80% of the change in the Consumer Price Index for all Urban Consumers; base index – December 31, 2000.

Scheduling:	Nevada Power [Real Time Operations]: [PHONE]

#### Part I. ENERGY DELIVERIES

Conditions

1. Definitions.

"Unit Firm" means, with respect to the Transaction, that the Product subject to this Transaction is intended to be supplied from the Facility as specified above.  Seller’s failure to deliver shall be excused: if (i) the Facility or any part of the Facility is unavailable as a result of a Forced Outage (as defined in the NERC Generating Unit Availability Data System (GADS) Forced Outage reporting guidelines) or (ii) by an event or circumstance that affects the Facility or subset thereof so as to prevent Seller from performing its obligations, which event or circumstance was not anticipated as of the date the Transaction was agreed to, and which is not within the reasonable control of, or the result of the negligence of, the Seller or (iii) by Buyer’s failure to perform.  In any of such events, Seller shall not be liable to Buyer for any damages, including without limitation any amounts determined pursuant to Article Four.

2. Buyer’s Dispatch of the Facility. Buyer has the exclusive right to Dispatch Seller's Facility for the relevant Energy Quantity during the Term.  Seller shall make or cause the Facility to be made available for Dispatch by Buyer for all hours during the Term except during Scheduled Maintenance Outages.  The minimum Dispatch time of the Facility is [six (6)] consecutive hours from the beginning of any requested Facility Dispatch by Buyer. [Notwithstanding the foregoing sentence, Buyer agrees that the start of any requested Dispatch by Buyer must provide for a Facility start up time not to exceed [three] hours if the Facility is not otherwise operating prior to the start of Buyer’s requested Dispatch.] Seller is responsible for any and all expenses and costs required to start-up the Facility, other than fuel expenses. Buyer will be the sole beneficiary of any energy revenues associated with Buyer’s requested Dispatch of the Facility.

3. Scheduling. [Seller is responsible for bidding and/or self-scheduling the Facility in order to accommodate Buyer's requested Dispatch. Buyer agrees that Seller shall not be liable for any failure, error, or other action in connection with the scheduling of Buyer’s Dispatch. Buyer agrees that it will communicate with Seller’s scheduling coordinator on an as needed basis prior to each day to coordinate gas and energy scheduling for the following day.][DOES THIS WORK FOR SCHEDULING?]

#### PART II. FUEL DELIVERIES

1.  Supply of the Gas.

(a)  For each requested Dispatch of Unit Firm Energy from the Facility by Buyer, Buyer shall provide at no charge to Seller all gas required to produce the requested Dispatched Quantity (based on the Guaranteed Heat Rate applicable for gas and the applicable Energy Quantity).  All gas shall be delivered to the plant gate (the "Gas Delivery Point").

(b) In addition to supplying the gas required to produce Buyer’s requested Energy Dispatch, Buyer or its Affiliate Fuel Supplier shall provide gas requested by Buyer for use in the start-up of the Facility.

2. Heat Rate Adjustment. This tolling arrangement is based on a net plant full load heat rate (high heating value) at the Facility (the “Target Heat Rate”) of 8,000 Btu/kWh from [May 1, 2001] through August 31, 2002, and of 7,900 Btu/kWh from September 1, 2002 through August 31, [2012 / 2017 / 2022]. Seller shall perform an annual test to determine the actual net plant full load heat rate of the Facility.  The results of the annual test shall be corrected to average ambient conditions.  If, based on the annual performance test, the actual net plant full load heat rate performance is worse than the Target Heat Rate, Seller shall compensate Buyer for the difference in performance between the Heat Rate and the actual net plant full load heat rate determined by the performance test for the hours during which Buyer actually scheduled and received energy and capacity from the LVC  I Facility during the calendar year of such annual performance test from the time when the Parties mutually determine the Facility most likely began to exceed the Heat Rate through the date (if any) Seller improves the LVC I Facility to meet the Guaranteed Heat Rate, as confirmed by a performance test conducted at Seller’s expense.  Conversely if, based on the annual performance test, the actual net plant full load heat rate performance is better than the Target Heat Rate, the Variable Tolling Fee shall be increased for the next succeeding year by a percentage equal to the percentage by which the actual net plant full load heat rate as established by the annual performance test exceeds the Target Heat Rate.

3. Fuel Interruptions. Buyer agrees that it will assume all risk of interruption in the fuel supply to the Facility.

4.  LDC Balancing Requirements. Buyer shall be responsible for balancing for gas volumes associated with its requested Facility dispatch, including without limitation imbalance charges, overpull or unauthorized overrun penalties.

5.  Scheduling. Buyer shall schedule the fuel requirements associated with Buyer’s requested Dispatch of the Facility with the relevant parties in accordance with industry practice.

Part III. OTHER TERMS

1. Availability; Scheduled Maintenance Outages. Buyer agrees that during the Term of this Confirmation Agreement, Seller may schedule the performance of scheduled maintenance of the Facility (“Scheduled Maintenance Outages”) and may in addition incur unscheduled outages.  During the period from [May 1, 2001,] through August 31, 2002, Seller shall be entitled to Scheduled Maintenance Outages totaling __________ turbine hours during calendar year 2001 and __________ turbine hours during calendar year 2002. Thereafter, Seller may schedule Scheduled Maintenance Outages totaling up to 4,380 turbine hours during each calendar year during the term of this Transaction. For purposes of this Transaction, “turbine hours” shall mean operating hours, exclusive of start-up and shut-down time, that a turbine would otherwise be available for operation.  For purposes of determining whether Seller has achieved its guaranteed availability level, Seller shall be entitled to allocate the full amount of 4,380 turbine hours to Scheduled Maintenance or unscheduled outages for one or more of the five turbine generator sets installed in the facility.

Seller agrees to use commercially reasonable efforts to plan Scheduled Maintenance Outages to occur during the months of October through April, recognizing however that unexpected maintenance needs at the Facility may preclude Seller from using its discretion to limit planned maintenance to these months.  In any event, Seller shall use best efforts to provide Buyer with thirty days’ prior written notice of any proposed Scheduled Maintenance Outage including the date and the length of such Scheduled Maintenance Outage.  If Buyer objects to the date of such Scheduled Maintenance Outage, it may propose in writing within five days of the date of the notice of the proposed Scheduled Maintenance Outage, an alternative date provided that such alternative date is within 30 days of the proposed Scheduled Maintenance Outage. If the alternative date is agreeable to and approved by Buyer (such approval shall not be unreasonably withheld) the Scheduled Maintenance Outage shall be rescheduled to occur on such date.  Notwithstanding the above, Seller agrees to use best efforts to accommodate any subsequent requests by Buyer to modify a previously mutually agreed upon Scheduled Maintenance Outage period with notice by Seller of as little as one day prior to the previously agreed upon Scheduled Maintenance Outage, provided that Buyer agrees to pay any reasonable expenses that Seller will incur as a result of Seller’s accommodating Buyer’s requested change to the Scheduled Maintenance Outage.  For purposes of the preceding sentence, the expenses that Buyer would be required to pay Seller would be based on a quote of such expenses to be provided by Seller to Buyer as soon as is practicable from the time Buyer requests Seller to modify the timing of the previously agreed upon Scheduled Maintenance Outage.  These costs as quoted by Seller shall constitute the full extent of Buyer’s obligations with respect to the costs associated with Seller accommodating Buyer’s requested change to the Scheduled Maintenance Outage.  Seller shall not be required to accommodate Buyer’s requested changes to a previously mutually agreed upon Scheduled Maintenance Outage if to do so would cause undue risk of physical damage to the Facility or excessively delay the remedial works which were scheduled to take place during the Scheduled Maintenance Outage.  Any extension of a Scheduled Maintenance Outage beyond periods mutually agreed upon in accordance with the above terms shall be considered a forced outage of the Facility.

Failure by Seller to achieve guaranteed availability levels during any calendar year shall not constitute an event of default by Seller unless such availability (exclusive of lack of availability due to events for which Seller is excused from delivering) falls below [60%] average availability for such period.  If Seller fails to achieve 90% average availability during any full calendar year, then Seller shall be liable for liquidated damages equal to $________ times the difference between (a) the number of turbine hours necessary to achieve 90% availability for the applicable period, and (b) the number of turbine hours the LVC I Facility was actually available during such 12-month period. If Seller fails to achieve 95% average availability during the peak month period of May, June, July, August and September in any calendar year, then Seller shall be liable for liquidated damages equal to $________ times the difference between (a) the number of turbine hours necessary to achieve 95% availability for the applicable period, and (b) the number of turbine hours the LVC I Facility was actually available during such 12-month period.

If the Facility achieves an average availability in excess of 95% during the peak month period of May, June, July, August and September of any calendar year, the Variable Tolling Fee shall be increased for the next succeeding year by a percentage equal to the percentage by which the actual availability for such peak month period exceeds 95%.

2.  Notices to Nevada Power.

All Notices and Correspondence to Nevada Power in respect of this Transaction shall be sent to:

Real Time Operations:	____________________________

3.  Notices to Seller.  All Notices and Correspondence to Nevada Power in respect of this Transaction shall be sent to:

Please confirm that the terms stated herein accurately reflect the agreement reached on _____________, 2001, between you and Las Vegas Cogeneration Limited Partnership by returning an executed copy of this letter by facsimile to Las Vegas Cogeneration Limited Partnership at ______________. Your response should reflect the appropriate party in your organization who has the authority to enter into this transaction. If you have any questions please call ________________.

| Nevada Power Company | Las Vegas Cogeneration Limited Partnership |
| --- | --- |

By:	__________________________	By:   __________________________

Name:				Name: ________________________

Title:      Vice President		Title:     ________________________

###### Section V

Confirm and Master ISDA Agreement

(ENA SWAP)

THE INFORMATION PRESENTED IN THE ATTACHED FORM OF MASTER AGREEMENT AND CONFIRMATION LETTER IS INCLUDED AS AN ATTACHMENT TO A RESPONSE TO RFP SUBMITTED BY ENA AND LVC I TO NEVADA POWER DATED FEBRUARY 22, 2001, AND IS NOT TO BE CONSIDERED SEPARATELY FROM THE LETTER.  NEITHER THE RESPONSE TO RFP NOR THIS ATTACHMENT IS INTENDED TO BE COMPLETE AND ALL INCLUSIVE OF THE TERMS OF THE PROPOSED TRANSACTION, NOR DOES THE RESPONSE TO RFP OR THIS ATTACHMENT CREATE A BINDING AND ENFORCEABLE CONTRACT BETWEEN OR COMMITMENT OR OFFER TO ANY PARTY OR PARTIES.

Due to fluctuations in applicable markets, prices included in the foregoing Confirmation Letter are indicative only, and are subject to change until such time as the Parties enter into definitive written agreements with respect to the subject transaction.