Promising Gas Options OII – I.99-07-003

Proposed Schedule For PG&E Tariffs

May 18, 2000

| Date | Action |
| --- | --- |
| May 25, Thursday | PG&E sends Revised Tariff Package plus Responses To Issues to Parties |
| June 9, Friday | Parties submit Comments on Tariff Package |
| June 13, Tuesday | PG&E Hosts Half-Day Tariff Workshop |
| June 16, Friday | PG&E sends Workshop Issues List to Parties |
| June 23, Friday | PG&E sends revised Tariff Package and Responses To Issues to Parties |
| June 30, Friday | Parties submit Final Comments on Tariff Package |
| July 6, Thursday, Afternoon | PG&E Hosts Half-Day Tariff Workshop, if needed (Commission Meeting in Morning) |
| July 17, Monday | Advice Letter Compliance Filing with the CPUC |
| August 7, Monday | Protests on Compliance Filing Due (20 days after Advice Letter filed) |
| August 14, Monday | PG&E Response to Protests Due (5 business days after protests received) |
| Late August | PG&E (or Energy Division) Hosts Workshop on Compliance Tariffs, if needed |
| Mid to Late September | CPUC Issues Resolution approving tariffs |
| Early October | If necessary, PG&E submits final Compliance Tariffs effective October 1 pursuant to the Resolution |
| October 1, 2000 | Tariffs Effective for Gas OII Settlement (depending on approval timing, this date could slip, but needs to be the first day of a month, e.g. November 1, 2000) |