# Third Party Outsourcing Firms for the Click Trading Project

Principal Firms Considered:

- Agency:

- Experience with on-line trading systems.  Coming in 13th May 1999.

- Initial telephone discussion extremely encouraging.  Vast internet commerce history.

- I-Cube (International Integration Incorporated)

  - NDA (Non-disclosure agreement): Signed.

  - Meetings: Phone conversations, Face-to-face in Houston, numerous technical discussions.

  - Comments: This company is the front runner of all the companies.  They have given us a fixed price fixed bid proposal.  They’re very enthusiastic and willing to work with us.  We’re comfortable with the technical expertise of the team they’ve put together.

- USWEB

  - NDA: Signed.

  - Meetings: Phone conversations, Face-to-face in Houston, numerous technical discussions.

  - Comments: This company has one very good consultant.  The challenge for them is to come up with a good team that has developed in the UNIX environment.  They will come back on Wednesday with a proposal.  Personally, I don’t think they can get the right resources given the time constraint.  Also, they prefer a time and material bid.

- IBM

  - NDA: Signed.

  - Meetings: Phone conversations, Face-to-face in Houston.

  - Comments: This company is one of the largest e-commerce companies in the US.  However, the pool of people they gathered together did not have good practical experience when it comes to the application we need to build.

- CTP (Cambridge Technology Partners)

  - NDA: Not signed.

  - Meetings: Phone conversations only.

  - Comments: This company said no because of the aggressive deadlines involved in this project.  They needed about 4-6 weeks before they can start.

- Trilogy

  - NDA: Signed.

  - Meetings: Phone conversations, They will visit Houston on Thursday

  - Comments: This company may be too expensive because their strategy is to sell their existing software and customize it.  They are very comfortable with a 3 month software lifecycle because they have a base of software that they start with (development is not from scratch).  However, licensing this software to actually own the product my not be feasible.

- Telescan

  - NDA: Signed.

  - Meetings:  Phone conversations.

  - Comments: This company is familiar with our push technologies we are considered.  They will get back with us on Wednesday if they want to work with us.  They are not a pure outsourcing firm.  They main source of revenue is content generation and hosting of financial data.

Firms Outside the U.S.

We did not pursue these companies and others like them because we wanted all the development done in Houston.

- O.S. Integration PLC

  - Based in London

- Nordic Internet

  - Based in Norway

## Smaller Firms

- Diamond Bullet

  - Too small a firm.  Cannot free up their resources fast enough.

  - They have an excellent creative design department that we may be able to tap into in the future.

- InPrise

  - Not exactly small but their solutions are all PC based.  We did not want to exclude the UNIX solution in the beginning.

- Affiliates of AT&T

  - Have heard from sources that AT&T did not provide very good solutions, so did not pursue further

- Affiliates of IBM

  - After meeting with IBM, did not feel encouraged to discuss with their smaller affiliates.