| ## Outstanding Legal Issues | ## Action | ### Status | Resolved by |
| --- | --- | --- | --- |
| - Prepare New GTCs | - Continental Physical Power in Germany, Switzerland and Netherlands - UK Gas Capacity GTCs - Continental Gas Location Swaps | X X | Justin Boyd/Edmund Cooper |
| - Online System Validation | Forward mockup of the system to CC for review. |  | Clifford Chance |
| - Legal Validation of remaining materials | - FAQs - Marketing Materials |  | Justin Boyd |
| - Translation of GTCs | - Belgian gas GTC into French, Flemish and German, and of - Nordic Power GTC into Norwegian - Continental Power GTCs for Germany and Switzerland into German, and Dutch GTCs into Flemish |  | Justin Boyd/CC |
| - Translation of PA and ETA | German , Portuguese, French, Spanish |  | Clifford Chance |
| - Trading in Singapore – prepare PA and ETA | Products for Singapore: Financial Swaps in Gasoil and Crude. CC to provide further advise on Regulatory and Internet trading issues in Singapore |  | Clifford Chance |
| - Trading in Australia | Mark Taylor to inform CC on who will cover Australia, i.e. Enron US office or CC from London. |  | CC/Mark Taylor |
| - Legal Review of Paper Confirmations | Modify language in the paper confirmations |  | Justin Boyd/Mark Taylor |
| - Validate Long Description Sentences | Validate both the Sentences and the Rules. |  | Justin Boyd/Edmund Cooper/Mark Taylor |
| - Tax and Regulatory issues related to trading US financial products by European Counterparties | Investigate further Tax and Regulatory issues. CC Regulatory lawyers have been asked for more advise on different jurisdictions |  | Janine Juggins/Justin Boyd/CC |
| - Old Masters | Identify obsolete Masters and terminate them |  | Mark Taylor/Justin Boyd |
| - Legal review of Market Descriptions | Market Descriptions should be validated in case there are any regulatory or confidentiality issues |  | Justin Boyd/Mark Taylor |
| - Idea of Patenting Enron Online (primarily in US) | Mark Taylor to check viability of the idea |  | Mark Taylor/S&C |
| - Are faxed signatures legally binding in all jurisdictions in which EnronOnline will be operating? | CC is requested to provide more info |  | Clifford Chance/Justin Boyd |
| - Change Illustrative Examples in the Help Guide to make sure that they have the final version of Product Descriptions | When Product Descriptions are finalized by Legal, use them in the User Guide examples |  | Awais Omar/Justin Boyd/Mark Schroeder |
| - EU Directive on E-Commerce | CC to prepare the summary for lobbying. Preliminary date is mid-September. |  | Clifford Chance/Justin Boyd |
| - Register additional Trademarks | 1) ONE STOP ENERGY SHOP 2) PUTTING THE ENERGY INTO E-COMMERCE |  | CC/Justin Boyd |
| - Clarify the difference between e-commerce and e-trade | Which one we are going to use in all documents. Should not be an issues unless either of them is a Trademark. |  | CC/Justin Boyd |

Legal Deliverables – Europe

| Deliverable | Jurisdiction | Delivery Date |  |  | Status |  |  | Delivered by |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - ETA & PA | UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland, France, Spain, Croatia, Romania, Slovakia, Singapore |  |  |  |  |  |  | Clifford Chance |  |
| - Translation of ETAs & PAs | German , Portuguese, French, Spanish |  |  |  |  |  |  | Clifford Chance to manage |  |
| - Long Product Descriptions Validation | All products |  |  |  |  |  |  | Justin Boyd/Mark Taylor |  |
| - GTCs – in English only | Generic per commodity type |  |  |  | X |  |  | Clifford Chance |  |
| - Translation of Belgian gas GTC into French, Flemish and German, and of Nordic Power GTC into Norwegian | Belgium, Norway, Sweden |  |  |  |  |  |  | Clifford Chance |  |
| - Paper Confirmations | UK, Norway, Sweden, Finland, Denmark, Germany, Italy, Netherlands, Belgium, Portugal, Switzerland, Austria, Poland |  |  |  |  |  |  | Justin Boyd |  |
| - Translation of Belgian Gas paper confirmation into French, Flemish and German, and of Nordic Power Paper Confirmation into Norwegian | Belgium, Norway, Sweden |  |  |  |  |  |  | Local Counsel |  |
| - Website Text Validation | N/A |  |  |  |  |  |  | Clifford Chance/Justin Boyd/Scott Sefton |  |
| - Generic Disclaimer covering all European jurisdictions | All European jurisdictions and US |  |  |  |  |  |  | Clifford Chance |  |
| ## Resolved Legal Issues | ## Action |  |  | ### Status |  |  | Resolved by |  |  |
| - Use generic (non-country specific) GTCs and put all country-specific issues in the ETAs or PAs | Rewrite ETAs and PAs and kill GTCs for Spain and Netherlands |  |  | X |  |  | Clifford Chance |  |  |
| - Passwords issue process | Develop Business Process and include it into the Policy Document. For ex: Enron will grant Head Trader Login and Password to the counterparty, which will create individual passwords. Enron won’t have any personal data on counterparty trades to avoid Data Protection issues. |  |  | X |  |  | David Port |  |  |
| - Does our knowledge of who the Head Trader is (name), cause any Data Protection issues? | The issue is dealt by using encryption technology. |  |  | X |  |  | Scott Sefton/Clifford Chance |  |  |
| - Printing Registration Form and PA from the screen | It must be clear what do we mean by country in the dropdown box, i.e. country of where trader does business |  |  | X |  |  | Scott Sefton/Janine Juggins/Paul Goddard |  |  |
| - Mechanism to capture notices details, nomination contact details, bank account information, etc. | Remains in confirmation as it is currently done |  |  | X |  |  | Clifford Chance |  |  |
| - Restriction by some jurisdictions (Austria, Croatia) on conducting business solely in London | Include one sentence in ETA to cover that business is not conducted within such countries |  |  | X |  |  | Clifford Chance |  |  |
| - The one page reference to NPTA agreement must refer to a particular dated NPTA | Change one page online reference to include date of the most recent NPTA |  |  | X |  |  | Clifford Chance |  |  |
| - The term "System Administrator" will be changed to Head Trader Password | Change Business Processes accordingly |  |  | X |  |  | David Port |  |  |
| - Coal GTCs | Finalize wording |  |  | X |  |  | Edmund Cooper/CC |  |  |
| - All ETAs will be amended to provide that the limitation of liability provisions will apply, except as otherwise provided by applicable law. | Revise ETA |  |  | X |  |  | Clifford Chance |  |  |
| - ETAs should not have wording on prohibiting traders from trading while they are outside of their country | We can take a view that it is customer’s responsibility not to violate ETA agreement |  |  | X |  |  | Scott Sefton |  |  |
| - Signature validation for Italy and Sweden against Registry | Business Process need to be developed |  |  | X |  |  | David Port |  |  |
| - US Power: separate confirmations for buy/sell transactions |  |  |  | X |  |  | Louise Kitchen |  |  |
| - GTC for information only | When customers just want to look at GTCs, where they (GTC) should be located? |  |  | X |  |  | Clifford Chance |  |  |
| - For UK Gas NBP trades, we need to deal with the issue of whether “Master” definition covers NBP side letter | Include an elastic sentence in ETA |  |  | X |  |  | Clifford Chance |  |  |
| - Revise the UK Gas Beach contract to deal with underdeliveries/overdeliveries and any other issues that have customarily been dealt with in the confirm. | LK decision: SAP + cost => CC to revise UK Gas Beach GTC |  |  | X |  |  | Clifford Chance /Edmund Cooper |  |  |
| - “Legal and Privacy Information” Disclaimer for the house and garden | CC to include all changes to Disclaimer: - instead of ROETA put everything in Disclaimer - clause that ETA will be sent on request |  |  | X |  |  | CC |  |  |
| - Statement on the Garden website that printing, signing and submitting the PA during partial online registration does not ensure that customer will receive a password. | Edmund Cooper to circulate sentence draft When it agreed by everybody, EK to pass it to IT |  |  | X |  |  | Clifford Chance/Edmund Cooper/Elena Kapralova |  |  |
| - Long Descriptions should not have reference to Master/GTC preference, as it is already in ETA | Change Long Descriptions |  |  | X |  |  | Edmund Cooper |  |  |
| - Definition of energy units (joule, therm etc.) in the long descriptions | Add units definition to UK Gas GTCs Exclude units definitions from Long Descriptions |  |  | X |  |  | Edmund Cooper |  |  |
| - Credit: another set of GTCs must be prepared, to include a paragraph on collateral for counterparties with poor credit rating | Approve Credit Drafting for GTCs Prepare new set of GTCs to include Credit clause |  |  | X X |  |  | Mark Taylor/Scott Sefton Clifford Chance |  |  |
| - Trademarks | Draft generic statement in Legal & Privacy Information. Check with European Jurisdictions whether it will work. Wording of the Trademark |  |  | X X |  |  | Clifford Chance Louise Kitchen |  |  |
| - Registration Structure revision | ROETA – get rid of them ETA are not printable in the Garden, only PAs (to secure our legal efforts from potential competitors) |  |  | X |  |  | Louise Kitchen/Project Team |  |  |
| - Make clear that all derivative transactions are being arranged by EEFT | Reflect it in the Products Long Descriptions |  |  | X |  |  | Edmund Cooper |  |  |
| - ETA termination issue | Decision was made that Enron will terminate ETA only on notice. CC suggested reciprocal termination right. |  |  | X |  |  | CC/Project Team |  |  |
| - Data protection issues. Some countries may require a filing with the local data protection registrar | Tim to check with local counselors. |  |  | X |  |  | Clifford Chance (Tim) |  |  |
| - GTCs updating and reloading online when there are new versions released | Develop Business Process (GTCs can be changed immediately) |  |  | X |  |  | David Port/David Forster |  |  |
| - Validate RL (UK Power) Contract Reference, i.e. who publishes the prices Pool or ESIS | Confirm wording with RL and make appropriate changes |  |  | X |  |  | Edmund Cooper |  |  |
| - Wording in the GTCs to inform customer that GTCs were accepted | CC made a draft, LK to review |  |  | X |  |  | Clifford Chance |  |  |
| - Termination of ETA by Enron | CC to draft a sentence that ETA can be terminated by Enron on notice. Business Process should include ETA Termination |  |  | X |  |  | Clifford Chance David Port |  |  |
| - Consider having ETA printable in the House any time when customer wants to | Clarify ETA related questions, i.e. printable/not, where, when, how often, all jurisdictions or just the one relevant to the client’s jurisdiction => possible System scope change!! |  |  | X |  |  | Louise Kitchen/Project Team |  |  |
| - Version Control on GTC | Possible option for further discussions: Include Version No. and date on each GTC, ticker message on the day when GTCs were changed, hard copy of applicable GTCs enclosed with paper confirmation. |  |  | X |  |  | Clifford Chance / David Port |  |  |
| - Incorporate recommendations accepted by Enron from CC Exception Report into GTC, PA and ETA | Periodical review of the Exception Report |  |  | ongoing |  |  | Clifford Chance |  |  |
| - PA issues to be added | - Customer is responsible for passwords within its company and will be liable for all actions of the users - reference where the ETA can be found, i.e. printed from the web page, or mailed on request |  |  | X |  |  | Clifford Chance/Enron Legal Team |  |  |
| - Country specific Differences incorporated into PAs and ETAs | 1-2 page Summary on differences |  |  | X |  |  | Clifford Chance/Justin Boyd |  |  |
| - Final review of the Registration Form | Validation by Tax Dept. |  |  | X |  |  | Tax/Janine Juggins |  |  |
| - Encryption technology and German Signature Act | Enron to make decision based on CC further advice |  |  | X |  |  | Justin Boyd /Tim Hughes |  |  |
| - Confidentiality issue regarding using counterparties’ names for marketing | Not urgent issue, the initial thought is we’ll ask their consent before using their names |  |  |  |  |  | David Forster |  |  |
| - Hotlink to Legal & Privacy Statement: format and appearance on the Cover (Log In) Page | Decision was made not to put it on the front page to avoid change of the System Specs. Although CC and Scott Sefton prefer to have Hotlink on the Log-in page as well. Format will be the same as other navigation tools. |  | X |  |  | CC/Louise Kitchen |  |  |  |
| - Words in the Bid/Offer Box to confirm the transaction | Get rid of “Please Confirm” words, review other words. CC suggests to use “I want to buy” and “I want to sell”. Pass final text format to IT. |  | X |  |  | Clifford Chance/Project Team |  |  |  |
| - Ability for customers to create their own guest account | CC to give advise whether it is OK/or Not? |  | X |  |  | Clifford Chance |  |  |  |
| - Finalize Legal&Privacy Info Language | Add Trademarks referenced in the L&P. Forward final version to Paul Goddard for Agency. |  |  | X |  |  | Justin Boyd Elena Kapralova |  |  |
| - Prepare Glossary of Enron Online Terms | Prepare and review by Legal. The Glossary should be accessible from Help and About Enron Online |  |  | X |  |  | David Forster |  |  |
| - Procedure on Creating new PAs, ETAs and GTCs in later Phases for new Products and Regions | Develop the Procedure |  |  | X |  |  | Elena Kapralova/ Justin Boyd |  |  |
| - Replacement Password Request Form | Develop the process and the Form for the situation when Head Trader forgot the Password |  |  | X |  |  | Elena Kapralova/ Justin Boyd |  |  |
| - Traders approval of all GTCs | GTCs to be approved by Traders |  |  | X |  |  | Project Team |  |  |
| - Prove-read all final GTCs, ETAs, PAs, Product Descriptions, website text etc. prior to loading | One junior lawyer has to read the whole set of documents for UK and US to make sure consistency of formats, spelling etc. Inform CC when text will be available for review to plan CC resources. |  |  |  |  |  | Enron Lawyers |  |  |