| ## Outstanding Credit Derivatives Issues | ## Action | Status | Resolved by |
| --- | --- | --- | --- |
| - Redraft Credit Derivatives GTCs | Decide how many GTCs are needed – 1, 2 or 6 – and prepare the draft(s) accordingly with following issues in consideration: - Change “Effective Date” language to refer to the dates on the website. - Cofidentiality issue – legal advice is to leave it out. Bryan Seyfried to make decision on commercial basis, whether not to include it at all, or include the softer clause, for ex. that counterparties cannot use Enron name when disclosing transactions’ details. - Include “bad faith” provision to prevent sleeving. - Decide what entities should enter transactions on Enron side – ECTRI for Europe and ENA for North America (?) - Get Tax sign-off |  | Paul Simons/Edmund Cooper/Slaughter&May |
| - Translation of GTCs | Decide whether translations are needed and, if so, prepare them: - Nordic GTC into Norwegian - Swiss GTC into German |  | Paul Simons/Edmund Cooper/Slaughter&May |
| - Withholding Tax Issue | Do further research and take a view regarding US Withholding Tax issue, i.e. that US entity can only transact with another US entity. |  | Jannine Juggins/ Paul Simons |
| Legal Validation of Long Descriptions | Make sure that Long Descriptions are aligned with GTCs. |  | Edmund Cooper |
| - Legal Review of Paper Confirmations | Modify language in the paper confirmations according to GTCs and Long Descriptions. |  | Edmund Cooper |
| - Translation of Paper Confirmations | If necessary, prepare the following translations: - Nordic Conf. - into Norwegian - Swiss Conf - into German |  | Paul Simons/Edmund Cooper |
| - Draft Consent Paragraph to be included in the Marketing Letter | - Draft a consent paragraph to be added to the Marketing Letter that goes to Ref. Entities companies - Get PR approval |  | Paul Simons/Edmund Cooper |
| - Confidentiality Lists | Identify counterparties in the Confidentiality Lists (all Enron entities) that will be used as underlying Reference Entities and get their written consent. |  | Paul Simons/Edmund Cooper/Mark Taylor |
| - Confidentiality Procedures | Prepare Procedures and educate Enron traders that confidential information about Ref. Entities is not misused. |  | Paul Simons |
| - Prepare Counterparty List | Prepare the Counterparty List and forward it to Legal (for capacity check) and Credit for approval. Note: List must contain exact entity name that will be entering Cr. Deriv. transactions |  | Bryan Seyfried |
| - Capacity Check on Counterparties | Check counterparties’ constitutional documents to make sure that they have legal power and authority to trade Cr. Deriv. Note: Finish counterparties must be “professional investors”. |  | Paul Simons/Edmund Cooper/Mark Taylor |
| - Get Counterparties List Approvals | Bryan to chase Credit/Legal/Traders to get there sign-off. |  | Bryan Seyfried |
| - Complete Reference Entities List | - Add information on country of incorporation and abbreviation (up to 12 characters) to the existing Ref. Entities List. - Get Traders, Legal, Credit and Tax (?) approval. |  | Bryan Seyfried/Raj Sharma |
| - Attach Cr. Deriv. GTCs to all Cr. Deriv. transactions confirmations | Make sure that Back Office procedures are amended accordingly. |  | Bryan Seyfried/Barry Pierce |
| - Investigate whether companies from Canada and Germany can be used as Ref. Entities | For time-being Canadian and German companies won’t be used neither as Ref. Entities nor they will be able to enter trades as counterparties. However, being Ref. Entities – needs further investigation. |  | Paul Simons/Edmund Cooper/Mark Taylor |
| - Legal Budget | Estimate approx. legal fees budget for Cr. Deriv. |  | Paul Simons |
| - Short Descriptions | Change Short Descriptions: - Product Type should read: “US Credit Dflt”, i.e. not “US Cr Dflt Swap” - Upload Underlying Credits (Ref. Entities) abbreviation according to Raj’s List. |  | Elena Kapralova/Mark Dilworth |
| - Online Test | Set up Cr. Derivatives in the Test environment and make test trades. |  | Bryan Seyfried and Cr. Deriv. traders |
| - Set up New Database | If decision on placing Cr. Derivatives as a separate page is final, start working on coding a separate Cr. Derivatives Database. |  | Mark Dilworth to co-ordinate with IT |
| - Sigma Factors | Set-up Sigma factors on the Product Type level. |  | Mark Dilworth to co-ordinate with Credit |
| - Risk Calculation | Set-up methodology for risk calculation on underlying Ref. Entities. |  | Mark Dilworth to co-ordinate with RAC |

Legal Deliverables – Credit Derivatives

| Deliverable | Jurisdiction | Delivery Date | Status | Delivered by |
| --- | --- | --- | --- | --- |
| - GTCs | All |  |  | Slaughter&May |
| - Long Product Descriptions Validation | All |  |  | Edmund Cooper |
| - Translation of Norwegian and Swiss GTCs into German and Norwegian if necessary | Norway, Switzerland |  |  | Slaughter&May |
| - Paper Confirmations | All |  |  | Edmund Cooper |
| - Translation of Norwegian and Swiss confirmations into German and Norwegian if necessary | Norway, Switzerland |  |  | Slaughter&May |
| - Consent Paragraph in the Marketing Letter | All |  |  | Paul Simons/ Edmund Cooper |
| - Confidentiality Procedures | N/A |  |  | Paul Simons |
| - Further info on Canadian and German companies as Ref. Entities | Canada, Germany |  |  | Paul Simons/ Edmund Cooper |

Credit Derivatives – Resolved Issues

| ## Resolved Credit Derivatives Issues | ## Action | ### Status | Resolved by |
| --- | --- | --- | --- |