# ENRON – ETS GROUP, WEEKLY PROGRESS REPORT

| Consultant: | Riaz Fatehi | Consulting Period: 23 July, 2001 through 28 July, 2001 |
| --- | --- | --- |
| Contact Name: | Tracy Geaccone |  |
| Address: | Enron – ETS Group 1400 Smith Street, Houston, Tx 77002 |  |
| Phone: | 713-853-7372 |  |

Agenda for the Week:

- Create Operations and Home Office Contributor Applications.

- Test Contributor application and allocation cycle.

### Items Completed

- Continued with the Contributor Applications testing.

- Documentation of the Contributor set up for use by the Administrator.

- Began writing and testing the automation scripts.

## Agenda for the next Week

- Complete automation scripts.

- Home Office model ready on Contributor for User testing.

- Push out key Operation’s Contributor applications.

## Open Items

- Plan engagement schedule requirements for ETS & Northern Border.

- Develop rollup reports in Analyst.

- Develop Administrator Maintenance interface in Manager.

## Upcoming Activity

On July 31 and August 1, Adaytum consultants at Enron will be participating in the Adaytum Internal Regional Conference in Dallas and will be off-site for 2 days.