# ENRON – ETS GROUP, WEEKLY PROGRESS REPORT

| Consultant: | Hoang Vo | Consulting Period: 26 Aug, 2001 through 31 Aug, 2001 |
| --- | --- | --- |
| Contact Name: | Tracy Geaccone |  |
| Address: | Enron – ETS Group 1400 Smith Street, Houston, Tx 77002 |  |
| Phone: | 713-853-7372 |  |

Agenda for the Week:

- Complete creation of the Functional Income Statement model.

- Test Income Statement models.

- Develop and document model maintenance processes.

### Items Completed

- Completed and tested 75% of Function Income Statement model.

- Began creation on Manager user and maintenance interface for Functional Income Statement.

- Developed dataflow diagram for Functional Income Statement  model.

- Created data mapping document for Functional Income Statement  model.

- Created links from Operations Contributor applications to Analyst allocation models.

- Moved Operations models to production server location.

## Agenda for the next Week

- Complete creation of the Functional Income Statement model.

- Test Income Statement models.