# ENRON – ETS GROUP, WEEKLY PROGRESS REPORT

| Consultant: | Hoang Vo | Consulting Period: 16 Sept, 2001 through 22 Sept, 2001 |
| --- | --- | --- |
| Contact Name: | Tracy Geaccone |  |
| Address: | Enron – ETS Group 1400 Smith Street, Houston, Tx 77002 |  |
| Phone: | 713-853-7372 |  |

Agenda for the Week:

- Complete testing Functional Income Statement model.

- Replicate model for individual users.

- Move model into production environment.

- Prepare for demonstration of model.

- Prepare for demonstration of Operations O&M Contributor Application.

### Items Completed

- Completed testing Functional Income Statement model.

- Created training material for users.

- Completed demonstration of Functional Income Statement model.

- Completed demonstration of Operations O&M Contributor Application.

- Began migration of Functional Income Statement model into production.  Several user Libraries and customized Manager interfaces created.

## Agenda for the next Week

- Complete migration of Functional Income Statement model in to production.

- Address user enhancement requests.