# ENRON – ETS GROUP, WEEKLY PROGRESS REPORT

| Consultant: | Hoang Vo | Consulting Period: 4 Nov, 2001 through 10 Nov, 2001 |
| --- | --- | --- |
| Contact Name: | Tracy Geaccone |  |
| Address: | Enron – ETS Group 1400 Smith Street, Houston, Tx 77002 |  |
| Phone: | 713-853-7372 |  |

Agenda for the Week:

- Scope financial system requirements Northern Border.  Develop scope document for Northern Border.

- Run benchmark and automation script tests on development server.

- Continue with O&M maintenance updates.

### Items Completed

- Reviewed Operations O&M model with users.  Scoped financial system requirements for Northern Border.  Developed scope and cost estimated document for Northern Border O&M model and Financial Model.

- Ran Contributor processes to gather benchmark data.

- Tested automation scripts on development server.  The Operating System upgrade to Windows 2000 Advanced Server, resolved the problems we had with the publish scripts.

- Continue with O&M application maintenance.

## Agenda for the next Week

- Install Contributor version 2.2 on development server.

- Run benchmark tests after Contributor upgrade.

- Test sample model and processes on Development server with new Contributor version.