# Wholesale Power

IT Update – 1/04/02

# Document Contents

- Team Composition – Netco

- Team Composition – Estate

- NetCo Application Inventory

- Estate Application Inventory

- Netco / Estate Environment Assumptions

- Netco / Estate Environment Key Dates

- Netco / Estate Environment Status

# Team Composition - NetCo

Area						Name

-------------------------------------------		---------------------

Management					Steve Nat

Fundamentals					Mark Symms

Diana Allen

Ted Ballinger

Rao Tamma

EMS						Alan Chen

Deal Administration / Position Managers	Duong Luu

Will Smith

Marc Bir

Shiva Govindasamy

Risk						Norman Lee

Zhiyun Yang

Min Zheng

Arun Balasundaram

Open Access Scheduling			David Poston

Susan Amador

Pete Davis

Matt Burleigh

Open Access Volume Management

Anna Docwra

Jim Meyer

Bala Kandaswamy

Jonathan Ryan

George Wang

Canadian Systems				Mike Marryott

# Team Composition - Estate

Area						Name

-------------------------------------------		---------------------

Management					Dave Nommensen

Fundamentals

EMS

Deal Administration / Position Managers	Bill Crooks

Kroum Kroumov

Risk

Scheduling / Volume Management		TJ Butler

Richard Schweiger

Canadian Systems				John Letvin

Greg Moreno-Earle

# NetCo Power Application Inventory

- EnPower

- CPM

- West Desk Pre-Trade

- Foster

- Services Desk WorkBench

- PortCalc

- Curve Manager

- FSP

- VMS

- PMI Harvesting

- East Desk Intranet Portal

- East Desk Extranet Web Site

- Decision Support Databeaken

- EMS Eterra

- EMS PI Historian

- Real-Time Market Interface (ERCOT MOS)

- Terminal Server (Remote Access)

- SysAdmiral (Job Scheduling)

# Estate Power Application Inventory

- EnPower

- Foster

- PortCalc

- Curve Manager

- CAPS

- VM Legacy Apps (Settle15, etc…)

- EMS Eterra

- EMS PI Historian

- Terminal Server (Remote Access)

- SysAdmiral (Job Scheduling)

# NetCo / Estate Environment Assumptions

- Separate Physical Server Environments

  - DB, Application, Web, and File Servers

- Shared Physical Network and Datacenter at Start-Up

- Separate Application Source Code and Executables

- No Deal Transaction History in NetCo on Day 1

- No PortCalc Results History in NetCo on Day 1

- In-Flight (Non-Production) Applications Transfer to NetCo Only

- No Fundamentals Systems Capability in Estate

- All Forward Curve History in Both NetCo and Estate on Day 1

- EOL Will Not Exist in Estate

# Netco / Estate Environment Key Dates

Estate Environment Ready for User Testing:		01/09/02

Estate Environment Operational:			01/14/02

NewCo Environment Ready for User Testing:		01/16/02

NewCo Environment Operational:			01/21/02

# Netco / Estate Environment Status

Activity						Status			Est. Completion Date

----------------------------------------------------------	---------------------	-------------------------

- Power Systems Inventory 			Complete

  - Application Software

  - Developer Software

  - DB Instances

  - HW Devices / Domains

  - Install & Run-Time Scripts

- NETCO Workplan Development		Complete

- ESTATE Workplan Development		Complete

- NETCO DB Content Set-Up			Underway		01/09/02

  - Establish PWRTESTC

  - Data Scrubbing and Elimination

  - Application Unit Testing

  - Data and User Migration

- ESTATE Environment Set-Up			Underway		01/08/02

  - GAP Hardware Acquisition and Set-Up

  - Run Install Scripts

  - DB Instances / Alias Rename

  - INI and Start Menu Script Changes

  - TNSNAMES Changes / Additions

  - Tibco Multicast Changes

  - Application Changes

  - User and IT Security Updates

  - Data and User Migration

- NETCO Environment Set-Up			Underway		01/14/02

  - GAP Hardware Acquisition and Set-Up

  - Run Install Scripts

  - DB Instances / Alias Rename

  - INI and Start Menu Script Changes

  - TNSNAMES Changes / Additions

  - Tibco Multicast Changes

  - Application Changes

  - User and IT Security Updates

  - Data and User Migration

- In-Flight Project Wrap-Up			Underway		01/21/02

  - FSP, VMS, CPM

- ESTATE Integration & System Testing		Underway		01/13/02

  - Scenario Development

  - Test Execution

- NETCO Integration & System Testing		Underway		01/20/02

  - Scenario Development

  - Test Execution