ECPC/PPA OUTSTANDING MATTERS

(LAST UPDATED 5/22/01)

Attachment #2

|  | ITEM | RESPONSIBLE | TIMING | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Special Property Tax Assessment | Davies/Law | TBD Draft Response Plan May 1/01 CPTA Meeting May 25/01 | Michael to monitor hearings and need for/scope of our involvement. Consider need for expert/consultant on municipal taxation. |
| 2. | Wabanum Lake Water Treatment Plant | Davies/Hemstock/ Keohane | TBD | Blakes retained re: Statement of Concern to intervene in TAU Application to Alberta Environment. Stantec retained to assist in background for Statement of Concern and Alberta Environment Application. |
| 3. | Sundance pre-2006 Waste Settlement Ponds | Davies/Hemstock/ Keohane | TBD | Blakes and Stantec retained (in connection with Wabanum Lake Water Treatment issues) re: Statement of Concern and to obtain intervener status before Alberta Environment. |
| 4. | Keephills Expansion | Davies/Hemstock/ Keohane | TBD | EIA required for EUB application. Terms of Reference for EIA being defined. Considering strategy to get involved in the process. |
| 5. | Billing Issues (January/February/March, ’01 - Other) | Davies/Dupuy/ Keohane | TBD | Correspondence exchanged with TAU. Waiting for TAU Response Meetings held with TAU. Need to arbitrate some or all matters? |
| 6. | STS/Target Availability Issues and Retroactive Adjustments (if any) for STS/Target Availability | Hemstock/Davies/ Zufferli | TBD | Owners' application heard by EUB. PPA Buyers' hearing adjourned. |
| 7. | STS Issues (+/- 10%) | Zufferli/Johnston | TBD | ECPC has objected to TAs position. |
| 8. | ESBI Working Capital Deficiency Issues | Davies/Law/ Keohane/Hemstock | TBD | ECPC has not paid. TA to explain/justify. |
| 9. | ESBI Requirements For System Support Services | Zufferli/Hemstock/ Keohane | June 18/01 | Competitive market for regulating, spinning, supplemental and load following reserves procured on Wattex, for trading commencing June 18, 2001, and first delivery July 3, 2001. |
| 10. | PPoA Rules for Metered/Unmetered Assets | Davies/Hemstock/ Powell | TBD | Currently operating under "FMO" exception. |
| 11. | Project Redford | Milnthorp/Davies/ Zufferli/Hemstock/ Keohane | TBD | Under consideration by market participants. Structure for "splitting" PPA under consideration. Other monetization alternatives under consideration. |
| 12. | Clover Bar Issues | Davies/Zufferli/ Hemstock/Keohane | TBD | MSA complaint filed. Meeting held with MSA. Waiting on MSA report. |
| 13. | ESBI Scheduled Outages Information | Zufferli/Keohane | TBD | Comments on Confidentiality Agreement and protocol for information dissemination provided to ESBI. |
| 14. | MAP 2002 | Davies/Hemstock/ Keohane | TBD | "No harm commitment" response to Alberta. |
| 15. | PPA Ownership/Tax Structure - Reconsideration | Scott/Clark/Arthur Andersen/Keohane/Davies | TBD | Most efficient ownership and tax structure under review. |
| 16. | Services Arrangement between ECC and ECPC | Davies/Keohane | TBD | Draft under review by commercial. |