| #### RAC Status Summary as at 24 August 2001 |  |  |
| --- | --- | --- |
| To | Ted Murphy Phil Yoxall Bill Bradford Debbie Brackett Rick Buy Michael Brown | James New Mike Jordan Michael Kass Sue Vasan Fernley Dyson |
| From | David Hardy Tricia Donnelly |  |

## Mark to Market Exposures (RisktRAC)

## IT Feeds

We currently provide RisktRAC with Enron Metals positions ofr all 4 business units (EML, EMCL, EMCC and EMR) on the daily basis. These positions are gathered in MERCUR, which is used as repository for the data. The price and volatility data is also in Mercur but is sent to RisktRAC with the wrong granularity in respect of forward time bucketing and at the same time some commodities are missing. As we do not what to invest in the modification of the MERCUR download (system to be replaced by SALEM), we (RAC and Research) came to the conclusion that as spreadsheet feed would be more practical and economic. In order to calculate VaR in the first stage on the portfolios, which are currently not corrupted (because of OBSF positions i.e. EML), we need to provide RisktRAC with forward curves of prices and volatilities with the proper granularity. In second phase, once the positions in the AS400 are corrected, we will amend the price and volatility feed with the missing curves (some primary, some secondary curves) and will be able to calculate the proper VaR for the missing portfolios.

Enpower will be calculating gammas. These will be captured in our feed to RisktRAC.

We are awaiting some suitable test data from Risk Management in order to be able to test this feed thoroughly – three days clear testing in London and Houston.

EnergyDesk went live 22nd August, to date there have been no major production issues impacting RisktRAC feeds.

GasDesk as a long-term solution will feed EnLighten, rather than RisktRAC directly. RAC IT to liaise with GasDesk team to work towards an implementation plan

A multi-currency file from GasDesk is in CAS test. The Gas Volatility Curves in our extract feed are incorrect. GasDesk does not have a straight relationship between its price curves and its volatility curves, making the retrieval of the latter difficult for the RAC feed. Resourcing issues have delayed a proper fix, however we plan to tackle it over the next two weeks.

GasDesk has gone multicurrency, though issues arose due to a non-globally compliant currency being sent which RisktRAC did not recognise. This was because the GasDesk failed to update the RisktRAC feed "view" in production, this has now been rectified.

The feed from EES is built, and is now being UAT’d.

The EnFibre roll out for EBS (Europe) is delayed. As an interim solution, EBS feed is being sent over daily to Gary Stadler, who uploads it as part of his daily curve update routine. Position files will require a small number of changes that are currently being worked on by Risk Management Operations.

A portfolio structure needs to be set up in RisktRAC by Houston Risk Management

Power Curve Repository – objective is to provide a robust, monitored and streamlined process that will feed Houston with RisktRAC data in a timely manner for both UK and Continental Power. Key deliverables will include:

- Streamlined MTM process

- Single code base

- Single point of contact in the event of system failure

- All Power curves in the Central Curves Repository

- Elimination of legacy SQL Server 6.5 databases

- Full monitored production process

Slow progress on curve repository due to lack of data for testing coupled with network and server issues.

Suitable test data should be available next week.

Eastern VPS is migrating to Socrates evaluation engine

Web Reconciler

RM have requested a reconciliation process to be carried out daily through the RAC web 		page. The purpose is to reconcile what the books are feeding into RisktRAC in terms of		their daily Delta and Gamma (where applicable) volumes against what is in their DPR.

Work is ongoing to establish the most effective and simple way of gathering the data from 	the various DPRs and load this into the web page.

Meeting scheduled with RM to finalise the process and format of the page.

Infrastructure

New, architecture is now fully implemented, overall this will mean that the feeds process is more robust and the there is more error reporting functionality

## SALEM Programme for Metals

We have completed the user requirements for the Credit and Market Risk Feeds to RisktRAC and CAS for EML & EMCL. It remains to be decided how Germany (Recycling) and NY (Concentrates) will be fed in the longer-term.

Credit and Market Risk Functional Specification sign off has been delayed due to issues from Enlighten and Evaluation / Curve Process – Full sign off is expected by next week.

A test plan has been published for review

BPR workshops have taken place this week.

CREDIT RISK – Physical

- All receivable and payable physical deals traded need to be reported in CAS to provide accurate counterparty exposure details.

  - MtM Exposures

  - Delivered & Unpaid Exposures

    - Uninvoiced

    - Invoiced

- Capture consignment stocks against a counterparty and hold a maximum limit.

- Capture OBSF details against a bank.

- Capture forward commitment exposures.

- Capture counterparty settlement details.

CREDIT RISK – Financial

- All financial deals traded need to be reported in RisktRAC & CAS to provide accurate counterparty exposure details.

  - MtM Exposures

  - Delivered & Unpaid Exposures

    - Uninvoiced

    - Invoiced

- Capture counterparty settlement information and ensure that this is distinguished from margin calls.

- Margin Calls - CAS will contain the margin calls made by EML, but will not calculate the margin. An exception to this will be made for Counterparties trading under an ISDA.

  - Initial Margin call placed by Counterparty.

  - Variation Margin by Counterparty

MARKET RISK - Physical & Financial

- Capture Enron Metals positions by commodity, instrument, trader, and desk.

- Capture Enron Metals price curves by commodity.

- Capture implied and historical volatility curves.

- Enron Metals to provide RisktRAC with appropriate option risk parameters for each option.

- There is a requirement to be able to view portfolios by trading desk and / or by trader.

## Feed Performance

### Performance Record for Feeds to RisktRAC & CAS

### For the two period to 24 Aug

| Reporting Date | Performance |  |
| --- | --- | --- |
| Mon 30th July | UK Power | Loaded slightly late but still made the first VaR run. |
| Tue 31st July | Nordic Power | Loaded late into RisktRAC. The overnight mtm run did not include any figures for Nordic futures positions. |
| Wed 1st Aug | No failures |  |
| Thurs 2nd Aug | UK Power | Loaded late. Officialisation delayed due to investigation responding to trader query. |
| Fri 3rd Aug | Nordic Power | Loaded late because the overnight only included the FX hedge positions. |
| Mon 6th Aug | UK Power | Loaded late in Houston because clashed with Nordic Power and Continental Power books, thus slowing down the process. |
| Tue 7th Aug | UK Power | Loaded late in Houston because it clashed with Nordic Power and UK Gas. |
| Wed 8th Aug | Nordic Power | Loaded late because the overnight run did not include mtm figures for all Nordic positions. |
| Thur 9th Aug | Nordic Power | Loaded late because the overnight run failed and had to be re-run in the morning. |
| Fri 10th Aug | Nordic Power | Loaded late because of congestion in feed upload process – UK and Eastern loading at the same time |
| Mon 13th Aug | Nordic Power | Loaded later due to congestion in the feed upload process, UK Power book loading at the same time |
| Tues 14th Aug | No failures |  |
| Wed 15th Aug | Eastern 1 & 2 | An overnight server problem caused the data from previous day to roll over rather than the correct day; hence, UK curve import did not run. |
| Thurs 16th Aug | Eastern 1 & 2 | Loaded late due to late Officialisation |
|  | UK Power | Feed failed whilst compiling curve data so file was late loading to RisktRAC. |
| Fri 17th Aug | No failures |  |
| Mon 20th Aug | Eastern 1 & 2 | ###### Loaded late as a consequence of Friday’s network shut down |
|  | UK Power | ###### Loaded late due to congestion as Nordic Power and UK Gas book feeds running at the same time |
|  | Continental Power | ###### Due to Network failure on Monday, Dove’s FTP connection to the curve repository (Unit Box) failed and by default reverted to previous day’s closing information |
| Tues 21st Aug | Nordic Power | Loaded late due to congestion in the upload process to RisktRAC in Houston |
| Wed 22nd Aug | No failures |  |
| Thur 23rd Aug | CSS Book | Unable to officialise due to login/password error in Metalcalc system |
|  | UK Power | Loaded slightly late, due to busy servers at time of feeds |
| Fri 24th Aug | UK Power & Spreadsheets | Overnight EnPower MTM did not run (continuing effects of Red Alert virus), UK Power book was officialised late and VaR was re-run |
|  | Nordic Power | Late officialisation due to server issues causing FTP to RisktRAC to slow down |
|  | Continental Power | As for UK Power, overnight MTM did not run, MTM has since been run and VaR re-run |

## Data Sourcing

Prioritisation meeting took place this week between RAC and RM.

RM have documented the data flows of the structured deals and have prioritised the work from their side.

The books they have identified as ‘Quick Wins’ are – Manx, Interconnector, Wessex (cashflows and deltas), J Block (cashflows and deltas not by counterparty), and Watershed (delta and cashflow information by counterparty for customer deals only).

It is hoped that this work can be completed in the next 2-3 months. Spreadsheets will use the four file format to feed into RisktRAC.

Refer to attached schedule for details.

# Credit Exposures (CAS)

- IT feeds

We are developing a feed from the UK and Continental Power Settlement systems. This feed will only deliver data at a counterparty level, as that is all that is available from the legacy settlement systems, Boss & LOM. We have built the “Delivered Not Invoiced” feed from BOSS, which we are currently unit testing. We are liasing with the settlements department who are redesigning their accrual process. Our feed will potentially require rewrite to accommodate the business changes. A settlements feed for UK Gas and Continental Gas has also been built from EnVoice to CAS.

UK and Continental Gas feeds to CAS are built, and are being tested, feed will go into CAS test week commencing 27th August. Some issues have arisen during testing. These issues have been discussed between RAC and Settlements and agreement has been reached to concentrate only on the exposure that relates to the most recent production month on the assumption that all other transactions should have been invoiced in the previous settlements cycle and hence will be picked up from the feed from SAP to CAS

### SAP

A new accrual process is planned for implementation with August 2001 production month in September 2001. This process will ensure full and complete records of buy trades for each production month in SAP.

| Easy wins |  | (1 high to 5) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1) | Manx, all feeds | 3 | 1 Manday | ADC, Risk Management |  |  |  |
| 2) | Watershed, delta & cashflows information by | 3 | 3 Mandays | SS,LC, Risk Management |  |  |  |
|  | counterparty for customer deals only. |  |  |  |  |  |  |
| 3) | Interconnector, all feeds | 4 | 3 Mandays | SS, LC, Risk Management |  |  |  |
| 4) | J Block, cashflows and deltas not by counterparty | 4 | 3 Mandays | CC, LC, Risk Management |  |  |  |
| 5) | Wessex, cashflows and deltas only | 5 | 3 Mandays | LC, Risk Management |  |  |  |
| Longer Term - Medium difficulty |  |  |  |  |  |  |  |
| 1) | J Block, cashflows and deltas by external counterparty | 1 | 3 Mandays | CC, LC, Risk Management |  |  |  |
| 2) | NP Accrual deal model update and cashflows & deltas. | 1 | 13 Mandays | LB, ADC, Risk Management |  |  |  |
| 2) | Watershed, delta & cashflows information all by counterparty | 1 | 15 mandays | SS, LC, Risk Management, Structuring Support |  |  |  |
| 2) | Enron direct, cashflows and deltas not by counterparty | 4 | 5 Mandays | CC, LC, Risk Management |  |  |  |
| 4) | TPL cashflows and deltas | 4 | 7 Mandays | ADC, Risk Management |  |  |  |
| 5) | Enron directo, Enron direct NL | 4 | 10 Mandays | LB, LC, Risk Management |  |  |  |
| 3) | Wessex Gammas, Nb Risk consider immaterial. | 5 | 5 Mandays | ADC, Risk Management |  |  |  |
| Longer Term - High Difficulty |  |  |  |  |  |  |  |
| 1) | NP Gammas | 4 | 15 Mandays | Structuring, Research |  |  |  |
| 2) | TPL Gammas | 4 | 25 Mandays | Structuring, Research |  |  |  |
| 3) | J Block Gammas and internal entity cashflows / deltas / gammas | 4 | Unassessed | Structuring, Research |  |  |  |
| 4) | Watershed Gammas (Not material) or Steam greeks | 4 | Unassessed | Structuring, Research |  |  |  |
| 5) | Enron direct, cashflows by counterparty | 5 | Unassessed | CC, Risk / IT |  |  |  |