CA-ISO Request for Bids

##### Summer Reliability Generation

# Proposal 1

##### GE LM-6000, 45 MW Peaking Facility – Lodi, CA

description	ENA, through a wholly owned entity, Central Valley Energy Facility, LLC, (“CVEF”), proposes to construct and install a 45 MW, gas-fired peaking electric generating facility in Lodi, CA.  The on-line date is projected to be July 1, 2001.

##### Generalized Terms & Conditions

#### term	Three (3) years effective July 1, 2001, extending through October 31, 2003.

quantity	Nominally 45 MW’s of unit contingent power.

energy	ENA will arrange for the sale of energy from the unit to third parties.

dispatch	The CA-ISO can call on the unit up to 500 hours in each year during the months of June through October and between the hours of 10 a.m. PPT through 8 p.m. PPT, Monday through Friday.

delivery

point	Into the CA-ISO controlled grid at the NCPA 230 kV Lodi substation.

annual

payment	Pricing reflects unit contingent availability of the units; however, ENA guarantees unit availability of 95% and 500 hours during each Summer Period.

Pricing Summary

Summer Period 2001:  $6,900,000

Summer Period 2002:  $6,900,000

Summer Period 2003:  $6,900,000

price cap	If at any time during the term of this transaction the price cap presently in place is reduced from its current level, the CA-ISO will be obligated to make an incremental payment to ENA.  If the unit is dispatched by the CA-ISO and the PX hour-ahead price is equal to the Reduced Cap, such payment is due and determined as:

($250/MWh – the Reduced Cap) * (the number of hours the unit is dispatched when the PX hour-ahead price is equal to the Reduced Cap) * (the output of the unit in MW’s).

delay penalty	The CA-ISO’s payment to ENA will be reduced by $1,000,000 for each month the availability of the unit is delayed beyond July 1, 2001.  If the projected on-line date is delayed but the unit comes available during a month, the penalty will be prorated in that month.  In any event, such delay penalties, in aggregate, will not exceed $4,000,000.

performance

security	ENA and the CA-ISO will mutually agree to a form of security such as a performance bond, letter of credit or guarantee from an investment grade entity.

This proposal is for discussion purposes only and is not intended to be complete and all-inclusive of the terms of the related transaction.  It is provided pursuant to the request by the CA-ISO.  Prices set forth in this proposal are indicative prices only, and are subject to change until definitive agreement(s) relating to the prospective transactions addressed herein are executed.  This is not an offer or commitment of any Enron entity, and is not intended to create, nor does create a binding or enforceable contract or commitment, nor may it be relied upon as a basis for contract by estoppel or otherwise.  Consummation of any transaction is subject to, among other things, the following conditions: (i) completion of necessary due diligence inquiries by ENA, (ii) receipt of all necessary regulatory or other approvals or consent; (iii) approval by the board of directors of ENA or other required internal approvals, and (iv) negotiation, execution and delivery of definitive agreements containing mutually satisfactory provisions, including those relating to credit and limitation of damages.

CA-ISO Request for Bids

##### Summer Reliability Generation

# Proposal 2

##### GE LM-6000, 45 MW Peaking Facility – Pleasanton, CA

description	ENA, through a wholly owned entity, Pleasanton Local Reliability Facility, LLC, (“PLRF”), proposes to construct and install a 45 MW, gas-fired electric generating facility in Pleasanton, CA.  The on-line date is projected to be June 1, 2001.

##### Generalized Terms & Conditions

#### term	Three (3) years effective June 1, 2001, extending through October 31, 2003.

quantity	Nominally 45 MW’s of unit contingent power.

energy	ENA will arrange for the sale of energy from the unit to third parties.

dispatch	The CA-ISO can call on the unit up to 500 hours in each year during the months of June through October and between the hours of 10 a.m. PPT through 8 p.m. PPT, Monday through Friday.

delivery

point	Into the CA-ISO controlled grid at the Vineyard substation.

annual

payment	Pricing reflects unit contingent availability of the units; however, ENA guarantees unit availability of 95% and 500 hours during each Summer Period.

Pricing Summary

Summer Period 2001:  $6,900,000

Summer Period 2002:  $6,900,000

Summer Period 2003:  $6,900,000

price cap	If at any time during the term of this transaction the price cap presently in place is reduced from its current level, the CA-ISO will be obligated to make an incremental payment to ENA.  If the unit is dispatched by the CA-ISO and the PX hour-ahead price is equal to the Reduced Cap, such payment is due and determined as:

($250/MWh – the Reduced Cap) * (the number of hours the unit is dispatched when the PX hour-ahead price is equal to the Reduced Cap) * (the output of the unit in MW’s).

delay penalty	The CA-ISO’s payment to ENA will be reduced by $1,000,000 for each month the availability of the unit is delayed beyond June 1, 2001.  If the projected on-line date is delayed but the unit comes available during a month, the penalty will be prorated in that month.  In any event, such delay penalties, in aggregate, will not exceed $5,000,000.

performance

security	ENA and the CA-ISO will mutually agree to a form of security such as a performance bond, letter of credit or guarantee from an investment grade entity.

This proposal is for discussion purposes only and is not intended to be complete and all-inclusive of the terms of the related transaction.  It is provided pursuant to the request by the CA-ISO.  Prices set forth in this proposal are indicative prices only, and are subject to change until definitive agreement(s) relating to the prospective transactions addressed herein are executed.  This is not an offer or commitment of any Enron entity, and is not intended to create, nor does create a binding or enforceable contract or commitment, nor may it be relied upon as a basis for contract by estoppel or otherwise.  Consummation of any transaction is subject to, among other things, the following conditions: (i) completion of necessary due diligence inquiries by ENA, (ii) receipt of all necessary regulatory or other approvals or consent; (iii) approval by the board of directors of ENA or other required internal approvals, and (iv) negotiation, execution and delivery of definitive agreements containing mutually satisfactory provisions, including those relating to credit and limitation of damages.

CA-ISO Request for Bids

##### Summer Reliability Generation

# Proposal 3

##### GE LM-6000, 45 MW Peaking Facility – Long Beach, CA

description	ENA, through a wholly owned entity South Coast Energy Facility, LLC, (“SCEF”), proposes to construct and install a 45 MW, gas-fired electric generating facility in Long Beach, CA.  The on-line date is projected to be June 1, 2002.

ENA is in discussions with an entity (the “Customer”) to locate the facility on their Long Beach site.

##### Generalized Terms & Conditions

#### term	Three (3) years effective June 1, 2002, extending through October 31, 2004.

quantity	Nominally 45 MW’s of unit contingent power.

energy	ENA will arrange for the sale of energy from the unit to the Customer’s Long Beach facility and/or to third parties.

dispatch	The CA-ISO can call on the unit up to 500 hours in each year during the months of June through October and between the hours of 10 a.m. PPT through 8 p.m. PPT, Monday through Friday.

delivery

point	Into the CA-ISO controlled grid at a port of Long Beach substation.

annual

payment	Pricing reflects unit contingent availability of the units; however, ENA guarantees unit availability of 95% and 500 hours during each Summer Period.

Pricing Summary

Summer Period 2002:  $7,900,000

Summer Period 2003:  $7,900,000

Summer Period 2004:  $7,900,000

price cap	If at any time during the term of this transaction the price cap presently in place is reduced from its current level, the CA-ISO will be obligated to make an incremental payment to ENA.  If the unit is dispatched by the CA-ISO and the PX hour-ahead price is equal to the Reduced Cap, such payment is due and determined as:

($250/MWh – the Reduced Cap) * (the number of hours the unit is dispatched when the PX hour-ahead price is equal to the Reduced Cap) * (the output of the unit in MW’s).

delay penalty	The CA-ISO’s payment to ENA will be reduced by $1,000,000 for each month the availability of the unit is delayed beyond June 1, 2002.  If the projected on-line date is delayed but the unit comes available during a month, the penalty will be prorated in that month.  In any event, such delay penalties, in aggregate, will not exceed $5,000,000.

performance

security	ENA and the CA-ISO will mutually agree to a form of security such as a performance bond, letter of credit or guarantee from an investment grade entity.

This proposal is for discussion purposes only and is not intended to be complete and all-inclusive of the terms of the related transaction.  It is provided pursuant to the request by the CA-ISO.  Prices set forth in this proposal are indicative prices only, and are subject to change until definitive agreement(s) relating to the prospective transactions addressed herein are executed.  This is not an offer or commitment of any Enron entity, and is not intended to create, nor does create a binding or enforceable contract or commitment, nor may it be relied upon as a basis for contract by estoppel or otherwise.  Consummation of any transaction is subject to, among other things, the following conditions: (i) completion of necessary due diligence inquiries by ENA, (ii) receipt of all necessary regulatory or other approvals or consent; (iii) approval by the board of directors of ENA or other required internal approvals, and (iv) negotiation, execution and delivery of definitive agreements containing mutually satisfactory provisions, including those relating to credit and limitation of damages.

CA-ISO Request for Bids

##### Summer Reliability Generation

# Proposal 4

##### Four 24 MW, FT-4 Mobile Generation Units –

##### Greater San Francisco Bay Area

description	ENA proposes to install four 24 MW peaking generators within the Greater San Francisco Bay Area.  The on-line dates are projected to be June 1, 2001.

ENA is in discussions with Southern Energy, Inc. (to locate nominally 48 MW’s at each of their Contra Costa and Potrero Hill sites) and with other entities regarding Greater San Francisco Bay Area sites.

##### Generalized Terms & Conditions

#### term	Three (3) years effective June 1, 2001, extending through October 31, 2003.

quantity	Nominally 96 MW’s among the four units.

energy	ENA will arrange for the sale of energy from the units to third parties.

dispatch	The CA-ISO can call on each unit up to 200 hours in each year.  The CA-ISO’s call is limited to the months of June through October each year and to the hours of 10 a.m. PPT through 8 p.m. PPT, Monday through Friday.

As discussed below, ENA will initiate a permitting process to increase each unit’s run-time to 500 hours for the 2002 and 2003 Summer Periods.

delivery

point	Greater San Francisco Bay Area.

annual

payment	Pricing reflects unit contingent availability of the units; however, ENA guarantees unit availability of 95% and 500 hours during each Summer Period.

Pricing Summary

Summer Period 2001:  $3,300,000 per unit or $13,200,000 in total

Summer Period 2002:  $3,300,000 per unit or $13,200,000 in total

Summer Period 2003:  $3,300,000 per unit or $13,200,000 in total

operating

limits	During Summer Period 2001, these units are intended to be operated under a BAAQMD emergency operating exemption which limits operation in any calendar year to 200 hours.  In this operating mode, ENA will only dispatch the units when called upon by the CA-ISO.

For Summer Periods 2002 and 2003, ENA will pursue air permits to increase the allowable dispatch rights to the CA-ISO to 500 hours per year.  If ENA is successful the CA-ISO’s payment will be $3,800,000 per Summer Period per unit.

price cap	If at any time during the term of this transaction the price cap presently in place is reduced from its current level, the CA-ISO will be obligated to make an incremental payment to ENA.  If the unit is dispatched by the CA-ISO and the PX hour-ahead price is equal to the Reduced Cap, such payment is due and determined as:

($250/MWh – the Reduced Cap) * (the number of hours the unit is dispatched when the PX hour-ahead price is equal to the Reduced Cap) * (the output of the unit in MW’s).

extension

option	The CA-ISO, at its sole option, can elect through this RFB process to extend the term of the proposed transaction for a period of two (2) years through 2005.  The dispatch limitations and quantities will remain the same; however, the annual payment is reduced to $2,550,000 per year per unit.

performance

security	ENA and the CA-ISO will mutually agree to a form of security such as a performance bond, letter of credit or guarantee from an investment grade entity.

This proposal is for discussion purposes only and is not intended to be complete and all-inclusive of the terms of the related transaction.  It is provided pursuant to the request by the CA-ISO.  Prices set forth in this proposal are indicative prices only, and are subject to change until definitive agreement(s) relating to the prospective transactions addressed herein are executed.  This is not an offer or commitment of any Enron entity, and is not intended to create, nor does create a binding or enforceable contract or commitment, nor may it be relied upon as a basis for contract by estoppel or otherwise.  Consummation of any transaction is subject to, among other things, the following conditions: (i) completion of necessary due diligence inquiries by ENA, (ii) receipt of all necessary regulatory or other approvals or consent; (iii) approval by the board of directors of ENA or other required internal approvals, and (iv) negotiation, execution and delivery of definitive agreements containing mutually satisfactory provisions, including those relating to credit and limitation of damages.

CA-ISO Request for Bids

##### Summer Reliability Generation

# proposal 5A

##### 225 MW, Gas-Fired Facility – Las Vegas, NV

description	Southwest Power, LLC, (“SP”) in which Enron North America and its affiliates are major investors, proposes to construct and install a 225 MW gas-fired, electric generating facility in North Las Vegas, NV, and to deliver unit contingent power to the CA-ISO controlled grid at Mead, NV.  The projected on-line date is May 1, 2002.

ENA has also included an option to the CA-ISO for a Summer Period 2001, 225 MW, on-peak firm power supply at Palo Verde per Proposal 5B.  This proposal also includes options for power through the 2003 Summer Period.

##### Generalized Terms & Conditions

#### term	Two (2) years effective June 1, 2002, extending through October 31, 2003.

quantity	225 MW’s of unit contingent power which is the minimum expected output of the facility. Any additional capacity demonstrated during the CA-ISO’s test shall be provided to the CA-ISO at the same cost indicated below.

energy	SP  will arrange for the sale of energy from the facility to third parties.

dispatch	The CA-ISO can call on the unit up to 500 hours in each year during the months of June through October and between the hours of 10 a.m. PPT through 8 p.m. PPT, Monday through Friday.

delivery

point	Into the CA-ISO controlled grid at or near Mead, NV.

annual

payment	Pricing reflects unit contingent availability of the units; however, ENA guarantees unit availability of 95% and 500 hours during each Summer Period.

Pricing Summary

Summer Period 2002:  $10,200,000

Summer Period 2003:  $10,200,000

delay penalty	The CA-ISO’s payment to SP will be reduced by $1,000,000 for each month the availability of the unit is delayed beyond June 1, 2002.  If the projected on-line date is delayed but the unit comes available during a month, the penalty will be prorated in that month.  In any event, such delay penalties, in aggregate, will not exceed $5,000,000.

price cap	If at any time during the term of this transaction the price cap presently in place is reduced from its current level, the CA-ISO will be obligated to make an incremental payment to ENA.  If the unit is dispatched by the CA-ISO and the PX hour-ahead price is equal to the Reduced Cap, such payment is due and determined as:

($250/MWh – the Reduced Cap) * (the number of hours the unit is dispatched when the PX hour-ahead price is equal to the Reduced Cap) * (the output of the unit in MW’s).

performance

security	SP and the CA-ISO will mutually agree to a form of security such as a performance bond, letter of credit or guarantee from an investment grade entity.

This proposal is for discussion purposes only and is not intended to be complete and all-inclusive of the terms of the related transaction.  It is provided pursuant to the request by the CA-ISO.  Prices set forth in this proposal are indicative prices only, and are subject to change until definitive agreement(s) relating to the prospective transactions addressed herein are executed.  This is not an offer or commitment of any Enron entity, and is not intended to create, nor does create a binding or enforceable contract or commitment, nor may it be relied upon as a basis for contract by estoppel or otherwise.  Consummation of any transaction is subject to, among other things, the following conditions: (i) completion of necessary due diligence inquiries by ENA, (ii) receipt of all necessary regulatory or other approvals or consent; (iii) approval by the board of directors of ENA or other required internal approvals, and (iv) negotiation, execution and delivery of definitive agreements containing mutually satisfactory provisions, including those relating to credit and limitation of damages.

CA-ISO Request for Bids

##### Summer Reliability Generation

# proposal 5B

##### On-Peak, Firm 225 MW Power Supply

description	ENA, through is power marketing affiliate, Enron Power Marketing, Inc. (“EPMI”), proposes to deliver an on-peak (6 * 16), 225 MW block of firm power to the CA-ISO at Palo Verde (AZ3) between June and October in years 2001 through 2003.

This proposal complements Proposal 5A providing, in part, a bridging supply of power in the 2001 Summer Period during facility construction.  There are also options to add supply during the Summer Periods 2002 and 2003.

##### Generalized Terms & Conditions

#### option	The CA-ISO has the option to receive a 225 MW, block of firm power delivered during the Summer Period at Palo Verde (AZ3) between 6 a.m. PPT and 10 p.m. PPT, Monday through Saturday.  The power will be imported by the CA-ISO.  The CA-ISO can elect to receive this power in any or all years 2001 through 2003.

#### term	Three (3) years effective June 1, 2001, extending through October 31, 2003.

quantity	A peaking (6 * 16), 225 MW block of firm power.

energy	EPMI  delivers energy to the CA-ISO at AZ3.  The CA-ISO will import the energy into California via the PX day-ahead market.  Logistically, this ensures that incremental quantities of power can be confirmed as imports into California.

dispatch	EPMI delivers on-peak (6 * 16), 225 MW blocks of firm power to the CA-ISO at Palo Verde (AZ3) between the months of June and October in each year.

delivery

point	Palo Verde (AZ3).

payments	There are two pricing components to this proposal:  commodity and an annual payment.

- Commodity:  the CA-ISO will pay EPMI the PX day-ahead AZ3 price (in $/MWh) for each MWh delivered.  The CA-ISO, in turn, will sell the power into the PX day- ahead AZ3 market; thus, this cost element is a pass-through for the CA-ISO.

- Annual Payment:  the CA-ISO makes the following annual payments to EPMI under this option.

Summer Period 2001:  $13,800,000

Summer Period 2002:  $9,100,000

Summer Period 2003:  $4,800,000

performance

security	EPMI and the CA-ISO will mutually agree to a form of security such as a performance bond, letter of credit or guarantee from an investment grade entity.

This proposal is for discussion purposes only and is not intended to be complete and all-inclusive of the terms of the related transaction.  It is provided pursuant to the request by the CA-ISO.  Prices set forth in this proposal are indicative prices only, and are subject to change until definitive agreement(s) relating to the prospective transactions addressed herein are executed.  This is not an offer or commitment of any Enron entity, and is not intended to create, nor does create a binding or enforceable contract or commitment, nor may it be relied upon as a basis for contract by estoppel or otherwise.  Consummation of any transaction is subject to, among other things, the following conditions: (i) completion of necessary due diligence inquiries by ENA, (ii) receipt of all necessary regulatory or other approvals or consent; (iii) approval by the board of directors of ENA or other required internal approvals, and (iv) negotiation, execution and delivery of definitive agreements containing mutually satisfactory provisions, including those relating to credit and limitation of damages.

CA-ISO Request for Bids

##### Summer Reliability Generation

# Proposal 6

##### Year 2002 In-State Peaking Generation

description	ENA extends an option to the CA-ISO regarding the development of incremental generation resources to support the integrity and reliability of the CA-ISO controlled grid. ENA has or can secure additional generation resources which can be developed at specific sites chosen by the CA-ISO, and agreeable to ENA, that most benefit the CA-ISO’s operation.

Through this option, the CA-ISO can promote the development of up to 5 peaking, gas-fired, electric generating facilities generating nominally 45 MW’s per unit.

##### Generalized Terms & Conditions

#### option	The CA-ISO has the option to promote the development of generation resources within California at sites or within geographic areas that benefit the CA-ISO’s operation.  In exercising its rights under this option, up to 5 incremental peaking, gas-fired resources can be developed pursuant to the terms and conditions indicated below.

The CA-ISO will notify ENA of its desired sites for development by October 31, 2000.

#### term	Each unit will be contracted to the CA-ISO for a term of three (3) years effective June 1, 2002, extending through October 31, 2004.

quantity	Up to 5 units each capable of delivering nominally 45 MW’s of unit contingent power.  A total of approximately 225 MW’s can be developed within the state of California under this option.

energy	ENA will arrange for the sale of energy from the units to third parties.

dispatch	The CA-ISO can call on each unit up to 500 hours in each year during the months of June through October and between the hours of 10 a.m. PPT through 8 p.m. PPT, Monday through Friday.

delivery

point	To be determined.

annual

payment	Pricing reflects unit contingent availability of the units; however, ENA guarantees unit availability of 95% and 500 hours during each Summer Period.

Each project will receive a payment of $7,900,000 for each Summer Period in the three (3) year term.

delay

penalty	The CA-ISO’s payment to ENA will be reduced by $1,000,000 for each month the availability of a unit, as to which ENA has exercised its option rights, is delayed beyond June 1, 2002.  If the projected on-line date is delayed but the unit comes available during a month, the penalty will be prorated in that month.  In any event, such delay penalties, in aggregate, will not exceed $5,000,000.

price cap	If at any time during the term of this transaction the price cap presently in place is reduced from its current level, the CA-ISO will be obligated to make an incremental payment to ENA.  If the unit is dispatched by the CA-ISO and the PX hour-ahead price is equal to the Reduced Cap, such payment is due and determined as:

($250/MWh – the Reduced Cap) * (the number of hours the unit is dispatched when the PX hour-ahead price is equal to the Reduced Cap) * (the output of the unit in MW’s).

performance

security	ENA and the CA-ISO will mutually agree to a form of security such as a performance bond, letter of credit or guarantee from an investment grade entity.

This proposal is for discussion purposes only and is not intended to be complete and all-inclusive of the terms of the related transaction.  It is provided pursuant to the request by the CA-ISO.  Prices set forth in this proposal are indicative prices only, and are subject to change until definitive agreement(s) relating to the prospective transactions addressed herein are executed.  This is not an offer or commitment of any Enron entity, and is not intended to create, nor does create a binding or enforceable contract or commitment, nor may it be relied upon as a basis for contract by estoppel or otherwise.  Consummation of any transaction is subject to, among other things, the following conditions: (i) completion of necessary due diligence inquiries by ENA, (ii) receipt of all necessary regulatory or other approvals or consent; (iii) approval by the board of directors of ENA or other required internal approvals, and (iv) negotiation, execution and delivery of definitive agreements containing mutually satisfactory provisions, including those relating to credit and limitation of damages.