APPROVED – 11/12/01

MINUTES OF THE ERCOT RETAIL MARKET SUBCOMMITTEE (RMS) MEETING

Hilton Austin Airport Hotel

#### Austin, Texas

October 31, 2001

- Chair Nancy Hetrick called the meeting to order on October 31, 2001 at 10:05 a.m.

- Attendance:

| Hernandez, Jerry | AEN | Member Representative (for Dreyfus) |
| --- | --- | --- |
| Bender, Don | AEP | Guest |
| Boyd, Mark | AEP | Member Representative (for Grossardt) |
| Priestley, Vanus | AES NewEnergy | Member Representative (for Zdenek) |
| Zdenek, Pam | AES NewEnergy | Member |
| Jones, Randy | Calpine | Member |
| Crockett, Brenda | Dynegy | Member |
| Hetrick, Nancy | Enron | Member/Chair |
| Breakfield, Jim | Entergy | Guest |
| Ledet, John | Entergy | Guest |
| Lennox, John | Entergy | Guest |
| Bojorquez, Bill | ERCOT | Staff |
| Broadrick, Cherie | ERCOT | Staff |
| Grimm, Larry | ERCOT | Staff |
| Noel, Tom | ERCOT | CEO |
| Odle, David | ERCOT | Staff |
| Roberts, Marcia | LCRA | Guest |
| Meloro, Christine | NewPower | Guest |
| Kunkel, Richard | Occidental Chemical | Guest |
| Payton, Tom | Occidental Chemical | Member Representative (for Madden) |
| Corona, Connie | PUCT | Guest |
| Dolese, Trish | PUCT | Guest |
| Gross, Theresa | PUCT | Guest |
| Brzezinski, Dick | Reliant | Guest |
| Patrick, Kyle | Reliant | Member Representative (for Mauzy) |
| Pyles, Adam | Reliant | Guest |
| Shumate, Walt | Shumate & Associates | Guest |
| Vickers, Joe | STEC | Member Representative (for Packard) |
| Darnell, Dave | Systrends | TDTWG Chair |
| McDowell, Jim | Systrends | Guest |
| Smith, Kevin | Tenaska | Guest |
| Biedrzycki, Carol | Texas Rose | Guest |
| Bratton, Charlie | TXU | Guest |
| Fenoglio, Walt | TXU | Member |
| Flowers, B. J. | TXU | Guest |
| Hobbs, Darrell | TXU | Guest |
| Keller, Ken | TXU | Guest |
| Popelka, Jill | TXU | Guest |
| Prince, Jill | TXU | Guest |
| Robertson, Johnny | TXU | Guest |
| Weathersbee, Tommy | TXU | Guest |

## Conversion to Version 1.4

Nancy Hetrick reviewed the issue to be addressed related to the conversion to Version 1.4.  The following conversion options were provided for consideration:

Option D:  New Proposed Option

Tommy Weathersbee reviewed Option D proposed by TXU that was distributed on October 30th, and responded to questions.

- All market participants migrate to Version 1.4 on December 15 - 16, 2001.

- TXU migrates to a limited version 1.4 on December 15 -16, 2001.  TXU’s limited release includes support of the following transactions:

- 867_03; 867_04

- 814_03 (switches only); 814_04; 814_08; 814_09

- 810_02

- 814_20 (creates only)

- 824

TXU cannot support the 867_02 historical usage or 814_20 maintenance transactions.

- Allow all new CRs certified in Flight 1001 and the current CRs participating in pilot to begin switching using Version 1.4 814 transactions on December 17, 2001.

- Continue under current pilot rules (TDSP remains bundled).

- Market opens with current schedule of January 1, 2002.

Jim Breakfield expressed concern that, because of the direction of recent discussions, Entergy had been working toward converting to Version 1.4 over the weekend of December 22-23, 2001. Entergy (Retail) is investigating whether it will be able to cutover on December 15-16, 2001.  The RMS discussed and generally agreed that cutting over on the weekend of December 15th-16th is highly preferable.  TXU agreed to perform only essential meter change-outs during the last three weeks of December.  ERCOT indicated that they were comfortable with TXU’s new proposal.

The following two options (A & B) were presented and discussed at the October 25th RMS Meeting.

# Option A:  Presented at RMS October 25th Meeting

- ERCOT, all CRs, and all TDSPs, except TXU TDSP, will move their systems to Texas SET Version 1.4 during the weekend of December 22-23, 2001.

- TXU TDSP will move their systems to Texas SET version 1.4 during the weekend of December 29-30, 2001.

- A moratorium on CRs submitting 814 transactions will occur between December 14, 2001 at 24:00 hours and January 1, 2002 at 24:00 hours.

- All TDSPs, except TXU TDSP, can begin sending 867’s, 810’s, and receiving 820’s Version 1.4 on December 24, 2001 at 00:00:01 hours.

- For settlement purposes only, ERCOT will estimate the usage for the TXU territory for December 21, 2001 through December 28, 2001.

Option B:  Presented by NewPower at October 25th RMS Meeting

- All market participants migrate to Version 1.4 on December 27-28, 2001.

- All market participants close down their production systems on December 27-28, 2001 to facilitate the migration.

- Moratorium on 814 transactions is between December 21, 2001 and January 2, 2002.

- Contingency dates are December 29-31, 2001.

- Three days of full market estimating occurs in all TDSP territories.

- Three days of 867.03 backlog is created in all TDSP territories.

Option C:  New Proposed Option

- All market participants migrate to Version 1.4 on December 29-30, 2001.

- Allow all new CRs certified in Flight 1001 and the current CRs already submitting pilot switches to begin submitting Version 1.4 814 transactions on January 2, 2002.

- Continue under current pilot rules and lift 5% customer class cap and 20% ESI ID load cap.

- Current CRs can continue to submit Version 1.3 814 switches for either December or January through December 21st.

- Moratorium on 814 transactions is between December 21, 2001 and January 2, 2002.

- Option does not create a backlog on 867.03 for any TDSP.

- ERCOT sends 867.03 to CRs for all TDSP territories uninterrupted.

- TDSP sends 810’s and receive 820’s uninterrupted.

- Transitioning customers to the affiliated CR begins on February 1, 2002.

- Customer transitioned to the affiliated CR and begins receiving Price To Beat on February 1, 2002.

Hetrick reported on comments received related to risk mitigation and potential contingency plans.  An unofficial straw vote of the above 4 options was conducted to determine the need for further discussion and investigation as follows:

- Option D – 13

- Options A, B, or C – 1

As requested by the PUCT, Dave Odle provided and discussed the high level functional differences between Versions 1.3 and 1.4.  Because of concerns and media inquiries, Ogle was asked to discuss the approximate percent system changes that are required related to the 810’s (Invoicing), 814’s (Registration), 867’s (Usage), and 650’s (Service Order) when converting from Version 1.3 to Version 1.4.  In general, the changes are minimal.

Responses to the following questions from the PUCT were summarized:

- Can we reasonably expect that functions in Categories 1 and 2 will function with the same degree of reliability in Version 1.4 as they currently do in Version 1.3?  {Yes}

- What are the risks associated with the failure of functions in Categories 3 and 4?  What are the ramifications of those failures? What workarounds are conceivable?  What workarounds are practical?  {TXU will provide procedures for 867_02 workarounds}

The PUCT also provided the following questions and concerns to be addressed by the RMS related to the options presented so far for converting to Texas SET Version 1.4:

  - None of the schedules thus far have allowed sufficient time for production testing.  Market participants have suggested that 4-6 weeks is appropriate. {December 17, 2001 to January 2, 2002; most MPs were comfortable with the time allowed; ERCOT will work with new CRs related to pending switch requests}

  - There is high probability based on problems encountered with Version 1.3 during the pilot of major problems with transactions.  Since non-choosing customers will be migrated to the affiliate REP in January, this coupled with the first concern above poses a significant risk.  This risk is most significant since the largest percentage of transferred customers is in the residential class.  CRs currently serving customers were asked if they anticipate problems when they start receiving 867’s.  {No problems are anticipated, however it was agreed that a contingency plan is needed}

  - There is no plan that clearly lays out risks/trade-offs if the migration doesn't work.  For example, if the cutover fails, would parties continue with Version 1.3?  If so, what are the ramifications for full market open on January 1, 2002, and on market participants who have not tested on Version 1.3?

  - Is market open (as defined by participants) tied absolutely to cutting over to Version 1.4? {Yes}

  - What happens if the market opens under Version 1.3?  {New CRs, TDSPs, and POLRs would not be able to participate}

- What functionality would be missing?

- Are there easy workarounds for this missing functionality?

  - Is it a possibility that everyone cuts over to Version 1.4 on December 29th/30th, the pilot caps are lifted for all customer classes, but residential customers are still left with bundled rates (not-PTB) and not transferred until February to the affiliate?  {N/A – applicable to Option C only}

  - What are the risks and ramifications for each market participant and each customer class if frame 6 of testing has major problems that cannot be corrected for release in Version 1.4 by the timelines proposed?  {Shirley Whyte had provided a spreadsheet providing information to explain what functionality is tested in Frame 6}  What is the last day that testing can be completed and not impact the current schedule?  {About December 6th}

The RMS identified and discussed a list of Action Items.  A small working group was formed to address the Action Items. The working group will meet on November 1st.  All Action Items are due at the November 12th RMS Meeting, or sooner.

A motion was made by Walt Fenoglio and seconded by Joe Vickers to endorse Option D above for converting to Version 1.4.  TXU will provide procedures for 867_02 workarounds and perform only essential meter change-outs during the last three weeks of December for Pilot Customers.  The motion was approved by a unanimous voice vote.

Schedule Future RMS Meetings

The next RMS Meeting is scheduled for November 12, 2001 from 9:30 a.m. to 3:00 p.m. at the ERCOT Austin Offices.  Additional meetings are scheduled for November 28th and December 11th.

- There being no further business, the RMS Meeting was adjourned by Nancy Hetrick at 2:05 p.m. on October 31, 2001.