| RMS Planning Calendar CY 2002 February 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 1 | 2 |

| December 2001 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 25 | 26 | 27 | 28 | 29 | 30 | 1 |
| 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 9 | 10 | 11 | 12 | 13 | 14 | 15 |
| 16 | 17 | 18 | 19 | 20 | 21 | 22 |
| 23 | 24 | 25 | 26 | 27 | 28 | 29 |
| 30 | 31 | 1 | 2 | 3 | 4 | 5 |

# January 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 30 TXU Cutover V1.4 | 31 New Years Eve TXU Cutover V1.4 PILOT CLOSES | 1 New Years Day MARKET OPENS (00:00:01) TXU Cutover V1.4 | 2 Start customer transaction for ESI-Ids with a 01/02/02 meter read date. CRs start using the 650s. 10am Texas SET Change Control Call | 3 Technical Advisory Committee Meeting | 4 TXU Begin Phase I Outage Proof of Concept System Testing | 5 |
| 6 | 7 Reliant End Phase I Outage Proof of Concept System Testing Establish Frame Relay/ISDN & MQ Series Communication (depends on AT&T) Finalize Failover Component and Contingency Plans Phase I Outage Proof of Concept | 8 Begin Phase I Outage Proof of Concept Integration Testing (depends on installation of Frame Relay/ISDN) | 9 10am Texas SET Change Control Call | 10 Test Team Meeting TXU End Phase I Outage Proof of Concept System Testing Finalize Phase I Outage Proof of Concept Methodology PUCT Open Meeting | 11 Automation of Retail Testing Plan Document Final Decision | 12 Automation of Retail Testing Plan Final provided to ERCOT |
| 13 | 14 End Phase I Outage Proof of Concept Integration Testing | 15 Begin Phase I Outage Proof of Concept Failover Component & Volume Testing (depends on installation of Frame Relay/ISDN) ERCOT Board of Directors | 16 10am Texas SET Change Control Call | 17 | 18 | 19 |
| 20 End Phase I Outage Proof of Concept Failover Component & Volume Testing | 21 Begin Phase I Outage Proof of Concept between TXU & Reliant & Begin Monitoring/Gathering Data | 22 Begin Development of Phase II Plan Outage Proof of Concept | 23 10am Texas SET Change Control Call PUCT Open Meeting | 24 Testing Notification Distributed Announcing Pre-Orientation-Flight V1.4F2 Meeting | 25 | 26 |
| 27 | 28 | 29 | 30 10am Texas SET Change Control Call | 31 ERCOT RMS | 1 | 2 |

Dated: January 31, 2002

| RMS Planning Calendar CY 2002 March 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 24 | 25 | 26 | 27 | 28 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 29 | 30 |
| 31 | 1 | 2 | 3 | 4 | 5 | 6 |

| January 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 30 | 31 | 1 | 2 | 3 | 4 | 5 |
| 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 20 | 21 | 22 | 23 | 24 | 25 | 26 |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |

# February 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 27 | 28 | 29 | 30 | 31 | 1 10am Texas SET Change Control Call | 2 |
| 3 | 4 RMS Technical Conference Call | 5 | 6 11am to Noon RMS Agenda Planning call ERCOT TAC Planning Meeting RMS Technical Conference Call Load Profiling | 7 Pre-Orientation Meeting Testing Flight V1.4F2 (Mandatory for all New MPs) Testing Flight V1.4F2 Scripts Finalized Testing Notification Distributed Announcing Orientation Meeting for Flight V1.4 Texas Test Plan ERCOT TAC PUCT Open Meeting | 8 10am Texas SET Change Control Call Texas Test Plan | 9 |
| 10 | 11 RMS Workshop on 820 Issue RMS Technical Conference Call | 12 Mardi Gras RMS Production Statistics Workshop Texas SET Load Profiling | 13 ERCOT RMS RMS Technical Conference Call | 14 Texas SET | 15 ERCOT Publishes RFP for V1.5 10am Texas SET Change Control Call Texas SET | 16 |
| 17 | 18 Testing Flight V1.4F2 RMS Decision Go /No Go RMS Technical Conference Call | 19 ERCOT Board of Directors | 20 RMS Technical Conference Call Load Profiling Texas Data Transport Team | 21 Orientation Meeting Testing Flight V1.4F2 PUCT Open Meeting | 22 Testing Flight V1.4F2 Preliminary Testing Relationship Count Released 10am Texas SET Change Control Call | 23 |
| 24 | 25 Testing Flight V1.4F2 Technical Sign Off Sheets Due to ITPTA Testing Flight V1.4F2 Relationship Matrix Due RMS Technical Conference Call | 26 | 27 RMS Technical Conference Call Load Profiling | 28 Testing V1.4F2 Connectivity Schedule Due Testing Flight V1.4F2 Connectivity Kick-Off Conference Call | 1 10am Texas SET Change Control Call | 2 |

Date: January 31, 2002

| RMS Planning Calendar CY 2002 April 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 31 | 1 | 2 | 3 | 4 | 5 | 6 |
| 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 21 | 22 | 23 | 24 | 25 | 26 | 27 |
| 28 | 29 | 30 | 1 | 2 | 3 | 4 |

| February 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 1 | 2 |

# March 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 24 | 25 | 26 | 27 | 28 | 1 10am Texas SET Change Control Call | 2 |
| 3 | 4 Testing Flight V1.4F2 Connectivity Testing Begins RMS Technical Conference Call | 5 11am to Noon RMS Agenda Planning call | 6 RMS Technical Conference Call Texas SET Load Profiling | 7 ERCOT TAC PUCT Open Meeting Texas SET | 8 Testing Flight V1.4F2 ESI-Ids Spreadsheets & 814_20s Due 10am Texas SET Change Control Call | 9 |
| 10 | 11 RMS Technical Conference Call | 12 Load Profiling | 13 ERCOT RMS RMS Technical Conference Call | 14 Testing Flight V1.4F2 Kick Off Conference Call | 15 10am Texas SET Change Control Call | 16 |
| 17 | 18 RMS Technical Conference Call | 19 ERCOT Board of Directors | 20 RMS Technical Conference Call Texas Test Plan Load Profiling | 21 PUCT Open Meeting Texas Test Plan Texas Data Transport Team | 22 10am Texas SET Change Control Call | 23 |
| 24 | 25 Testing Flight V1.4F2 Frame 01 Begins RMS Technical Conference Call | 26 | 27 RMS Technical Conference Call Load Profiling | 28 | 29 10am Texas SET Change Control Call | 30 |
| 31 | 1 RMS Technical Conference Call | 2 | 3 RMS Technical Conference Call | 4 | 5 10am Texas SET Change Control Call | 6 |

Dated: January 31, 2002

| RMS Planning Calendar CY 2002 May 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 28 | 29 | 30 | 1 | 2 | 3 | 4 |
| 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| 19 | 20 | 21 | 22 | 23 | 24 | 25 |
| 26 | 27 | 28 | 29 | 30 | 31 | 1 |

| March 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 24 | 25 | 26 | 27 | 28 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 29 | 30 |
| 31 | 1 | 2 | 3 | 4 | 5 | 6 |

# April 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 31 | 1 RMS Technical Conference Call | 2 Texas SET | 3 RMS Technical Conference Call Texas SET | 4 ERCOT TAC | 5 PUCT Open Meering 10am Texas SET Change Control Call | 6 |
| 7 | 8 RMS Technical Conference Call | 9 11am to Noon RMS Agenda Planning call | 10 RMS Technical Conference Call Load Profiling | 11 | 12 10am Texas SET Change Control Call | 13 |
| 14 | 15 RMS Technical Conference Call | 16 | 17 ERCOT RMS RMS Technical Conference Call | 18 PUCT Open Meeting | 19 10am Texas SET Change Control Call | 20 |
| 21 | 22 RMS Technical Conference Call | 23 | 24 RMS Technical Conference Call Texas Test Plan | 25 Texas Test Plan Texas Data Transport Team | 26 10am Texas SET Change Control Call | 27 |
| 28 | 29 Testing Flight V1.4F2 Ends RMS Technical Conference Call | 30 | 1 RMS Technical Conference Call | 2 | 3 10am Texas SET Change Control Call | 4 |

Dated: January 31,2002

| RMS Planning Calendar CY 2002 June 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 26 | 27 | 28 | 29 | 30 | 31 | 1 |
| 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 9 | 10 | 11 | 12 | 13 | 14 | 15 |
| 16 | 17 | 18 | 19 | 20 | 21 | 22 |
| 23 | 24 | 25 | 26 | 27 | 28 | 29 |
| 30 | 1 | 2 | 3 | 4 | 5 | 6 |

| April 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 31 | 1 | 2 | 3 | 4 | 5 | 6 |
| 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 21 | 22 | 23 | 24 | 25 | 26 | 27 |
| 28 | 29 | 30 | 1 | 2 | 3 | 4 |

# May 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 28 | 29 | 30 | 1 | 2 PUCT Open Meeting | 3 10am Texas SET Change Control Call | 4 |
| 5 | 6 | 7 11am to Noon RMS Agenda Planning call Texas SET | 8 Texas SET Load Profiling | 9 ERCOT TAC | 10 ERCOT Awards V1.5 Contract 10am Texas SET Change Control Call | 11 |
| 12 | 13 | 14 | 15 ERCOT RMS | 16 | 17 10am Texas SET Change Control Call | 18 |
| 19 |  | 21 | 22 Texas Test Plan | 23 PUCT Open Meeting Texas Data Transport Team Texas Test Plan | 24 10am Texas SET Change Control Call | 25 |
| 26 | 27 Memorial Day | 28 | 29 | 30 | 31 V1.5 Development Work Begins 10am Texas SET Change Control Call | 1 |

Dated: January 31, 2002

| RMS Planning Calendar CY 2002 July 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 30 | 1 | 2 | 3 | 4 | 5 | 6 |
| 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 21 | 22 | 23 | 24 | 25 | 26 | 27 |
| 28 | 29 | 30 | 31 | 1 | 2 | 3 |

| May 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 28 | 29 | 30 | 1 | 2 | 3 | 4 |
| 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| 19 | 20 | 21 | 22 | 23 | 24 | 25 |
| 26 | 27 | 28 | 29 | 30 | 31 | 1 |

# June 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 26 | 27 | 28 | 29 10am Texas SET Change Control Call | 30 | 31 10am Texas SET Change Control Call | 1 |
| 2 | 3 Review RMS Retesting Document | 4 11am to Noon RMS Agenda Planning call Texas SET | 5 Texas SET Load Profiling | 6 PUCT Open Meeting ERCOT TAC | 7 10am Texas SET Change Control Call | 8 |
| 9 | 10 | 11 | 12 ERCOT RMS | 13 | 14 10am Texas SET Change Control Call | 15 |
| 16 | 17 | 18 | 19 Texas Test Plan | 20 PUCT Open Meeting Texas Data Transport Team Texas Test Plan | 21 10am Texas SET Change Control Call | 22 |
| 23 | 24 | 25 | 26 | 27 | 28 10am Texas SET Change Control Call | 29 |
| 30 | 1 | 2 | 3 | 4 | 5 10am Texas SET Change Control Call | 6 |

Dated: January 31, 2002

| RMS Planning Calendar CY 2002 August 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 28 | 29 | 30 | 31 | 1 | 2 | 3 |
| 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 11 | 12 | 13 | 14 | 15 | 16 | 17 |
| 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| 25 | 26 | 27 | 28 | 29 | 30 | 31 |

| June 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 26 | 27 | 28 | 29 | 30 | 31 | 1 |
| 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 9 | 10 | 11 | 12 | 13 | 14 | 15 |
| 16 | 17 | 18 | 19 | 20 | 21 | 22 |
| 23 | 24 | 25 | 26 | 27 | 28 | 29 |
| 30 | 1 | 2 | 3 | 4 | 5 | 6 |

# July 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 30 | 1 | 2 Texas SET | 3 Texas SET | 4 Independence Day (4th of July) | 5 10am Texas SET Change Control Call | 6 |
| 7 | 8 | 9 11am to Noon RMS Agenda Planning call | 10 Load Profiling | 11 | 12 10am Texas SET Change Control Call | 13 |
| 14 | 15 | 16 | 17 ERCOT RMS | 18 | 19 10am Texas SET Change Control Call | 20 |
| 21 | 22 | 23 | 24 Texas Test Plan | 25 Texas Test Plan Texas Data Transport Team | 26 10am Texas SET Change Control Call | 27 |
| 28 | 29 | 30 | 31 | 1 | 2 10am Texas SET Change Control Call | 3 |

Dated: January 31, 2002

| RMS Planning Calendar CY 2002 September 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 8 | 9 | 10 | 11 | 12 | 13 | 14 |
| 15 | 16 | 17 | 18 | 19 | 20 | 21 |
| 22 | 23 | 24 | 25 | 26 | 27 | 28 |
| 29 | 30 | 1 | 2 | 3 | 4 | 5 |

| July 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 30 | 1 | 2 | 3 | 4 | 5 | 6 |
| 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 21 | 22 | 23 | 24 | 25 | 26 | 27 |
| 28 | 29 | 30 | 31 | 1 | 2 | 3 |

# August 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 28 | 29 | 30 | 31 | 1 | 2 10am Texas SET Change Control Call | 3 |
| 4 | 5 | 6 11am to Noon RMS Agenda Planning call Texas SET | 7 Texas SET Load Profiling | 8 ERCOT TAC | 9 10am Texas SET Change Control Call | 10 |
| 11 | 12 | 13 | 14 ERCOT RMS | 15 | 16 10am Texas SET Change Control Call | 17 |
| 18 | 19 | 20 | 21 Texas Test Plan | 22 Texas Test Plan Texas Data Transport Team | 23 10am Texas SET Change Control Call | 24 |
| 25 | 26 | 27 | 28 | 29 | 30 10am Texas SET Change Control Call | 31 |

Dated: January 31, 2002

| RMS Planning Calendar CY 2002 October 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 29 | 30 | 1 | 2 | 3 | 4 | 5 |
| 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 20 | 21 | 22 | 23 | 24 | 25 | 26 |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |

| August 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 28 | 29 | 30 | 31 | 1 | 2 | 3 |
| 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 11 | 12 | 13 | 14 | 15 | 16 | 17 |
| 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| 25 | 26 | 27 | 28 | 29 | 30 | 31 |

# September 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 Labor Day | 3 Texas SET | 4 Texas SET | 5 ERCOT TAC | 6 10am Texas SET Change Control Call | 7 |
| 8 | 9 | 10 11am to Noon RMS Agenda Planning call | 11 | 12 | 13 10am Texas SET Change Control Call | 14 |
| 15 | 16 | 17 | 18 ERCOT RMS | 19 Texas Test Plan | 20 10am Texas SET Change Control Call Texas Data Transport Team Texas Test Plan | 21 |
| 22 | 23 | 24 | 25 | 26 | 27 10am Texas SET Change Control Call | 28 |
| 29 | 30 | 1 | 2 | 3 | 4 10am Texas SET Change Control Call | 5 |

Dated: January 31, 2002

| RMS Planning Calendar CY 2002 November 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 29 | 30 |

| September 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 8 | 9 | 10 | 11 | 12 | 13 | 14 |
| 15 | 16 | 17 | 18 | 19 | 20 | 21 |
| 22 | 23 | 24 | 25 | 26 | 27 | 28 |
| 29 | 30 | 1 | 2 | 3 | 4 | 5 |

# October 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 29 | 30 V1.5 Development Complete | 1 V1.5 Market Testing Begins Texas SET | 2 Texas SET | 3 ERCOT TAC | 4 10am Texas SET Change Control Call | 5 |
| 6 | 7 | 8 11am to Noon RMS Agenda Planning call | 9 | 10 | 11 10am Texas SET Change Control Call | 12 |
| 13 | 14 | 15 | 16 ERCOT RMS | 17 | 18 10am Texas SET Change Control Call | 19 |
| 20 | 21 | 22 | 23 Texas Test Plan | 24 Texas Test Plan Texas Data Transport Team | 25 10am Texas SET Change Control Call | 26 |
| 27 | 28 | 29 | 30 | 31 V1.5 Market Testing Complete | 1 10am Texas SET Change Control Call | 2 |

Dated: January 31, 2002

| RMS Planning Calendar CY 2002 December 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 8 | 9 | 10 | 11 | 12 | 13 | 14 |
| 15 | 16 | 17 | 18 | 19 | 20 | 21 |
| 22 | 23 | 24 | 25 | 26 | 27 | 28 |
| 29 | 30 | 31 | 1 | 2 | 3 | 4 |

| October 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 29 | 30 | 1 | 2 | 3 | 4 | 5 |
| 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 20 | 21 | 22 | 23 | 24 | 25 | 26 |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |

# November 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 27 | 28 Finalize Plans/Schedules Moving V1.5 into Production for weekend of 15-17 Nov. | 29 | 30 | 31 | 1 10am Texas SET Change Control Call | 2 |
| 3 | 4 | 5 11am to Noon RMS Agenda Planning Call Texas SET | 6 Texas SET | 7 ERCOT TAC | 8 10am Texas SET Change Control Call | 9 |
| 10 | 11 | 12 | 13 ERCOT RMS | 14 | 15 Begin Moving V1.5 into Production 10am Texas SET Change Control Call | 16 |
| 17 Complete Moving V1.5 Into Production | 18 | 19 | 20 Texas Test Plan | 21 Texas Test Plan Texas Data Transport Team | 22 10am Texas SET Change Control Call | 23 |
| 24 | 25 | 26 | 27 | 28 Thanksgiving Day | 29 10am Texas SET Change Control Call | 30 |

Dated: January 31, 2002

| RMS Planning Calendar CY 2002 January 2003 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 29 | 30 | 31 | 1 | 2 | 3 | 4 |
| 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| 19 | 20 | 21 | 22 | 23 | 24 | 25 |
| 26 | 27 | 28 | 29 | 30 | 31 | 1 |

| November 2002 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| S | M | T | W | T | F | S |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 29 | 30 |

# December 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 Texas SET | 4 Texas SET | 5 ERCOT TAC | 6 10am Texas SET Change Control Call | 7 |
| 8 | 9 | 10 11am to Noon RMS Agenda Planning call | 11 | 12 | 13 10am Texas SET Change Control Call | 14 |
| 15 | 16 | 17 | 18 ## ERCOT RMS | 19 Texas Test Plan | 20 10am Texas SET Change Control Call | 21 |
| 22 | 23 | 24 ### Christmas Eve | 25 ## Christmas Day | 26 | 27 10am Texas SET Change Control Call | 28 |
| 29 | 30 | 31 New Years Eve | 1 New Years Day | 2 | 3 10am Texas SET Change Control Call | 4 |

Dated: January 31, 2002