# GPG Systems - 2001 Capital Project Profile

| Project Name |  | Revenue Management – Phase I |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Description |  | Marketing Business Initiative to Increase Revenues |  |  |  |  |  |  |  |  |
| Total Estimated Cost |  | 1,000,000.00 (Remaining 2001 $ of RM Phase I of $5.7MM) |  |  |  |  |  |  |  |  |
| Cost by Company |  | NNG | 800,000.00 |  | TW |  | 200,000.00 | FGT |  |  |
| Non-Discretionary |  | Discretionary |  | x |  | Part of RM Phase I Approval of $5.7MM |  |  |  |  |
| Business Benefit |  |  |  |  |  |  |  |  |  |  |
| The remaining capital needed to complete Phase I of Revenue Management (RM). RM Phase I is an earnings driven business initiative which will set up an infrastructure goal of people, processes and systems to close the revenue gap. The economics for this $1MM is inter-twined with the $4.7MM being spent in 2000. If the $1MM is not expended in 2001, it will put at risk the proficiency factors of RM Phase I and could impact revenues (net of expenses) by $550K, $646K, $924K and $1.221MM for the years 2001-2004 respectively, with a total negative impact of $3.3MM by the end of 2004. The impact to our Expected Cash Flow (NPV) could go from $1.516MM to $(205K). |  |  |  |  |  |  |  |  |  |  |
| Business/Technical Functionality The remaining $1MM of capital dollars for RM Phase I will provide for the completion of the following components: Dashboard: Enhancements to alerts and personalization capabilities. Risk Books: Interface TW into Risk Book Structure. Enhancements to existing books for NNG. Pipeline Profile: Interface TW into Pipeline Profile. NNG/TW pipeline view of individual preferences. Enhancements to NNG Pipeline Profile. Forecasting and Optimization: Proof of concept for overall pipeline Forecasting and Optimization models. |  |  |  |  |  |  |  |  |  |  |