Enron

Project Funding Request

Tabors Caramanis & Associates

September 28, 2025

Title:		Cost Benefit Study of Proposed RTO(s) for the WSCC

Objective:	Identify the Benefits of the formation of large RTOs in the US.  Specifically identify the benefits of developing either a large single RTO or multiple large RTOs in the WSCC.  The results of this effort must be comparable to the work of TCA underway for the Southeast RTO.  In addition it must be integrated with the work being undertaken by TCA for RTO/W  The effort needs to be additive to that undertaken by Mirant for the Northeast and at the present time (our understanding) for the Midwest.

Task Statement:

- Define the base case conditions for the West to be consistent with all other studies underway, i.e. starting from no RTO or beginning from the proposed smaller RTO’s.

- Confirm data base completeness for the West.

- Identify the current transmission rate structures (pancakes) affecting the economics of transactions in the West.

- Using GE MAPS calculate the benefits from “perfect competition” by comparing runs with current control area dispatch logics with logic in which there are no impediments to economically efficient trades.

- Identify additional quantifiable benefits such as increased reliability through more efficient sharing of resources and elimination of individual utility Transmission Reliability Margins

- Identify and list non-quantifiable benefits

- Carry out Benchmark analysis of cost of establishment of RTOs

- Identify and list non-quantifiable costs

- Coordinate effort with Mirant consultants for comparability.

Deliverable:

- Final report for integration into national numbers

- Materials for press releases and presentations

Duration: Maximum 8 weeks from date of approval

Personnel:	Project Leader: Ellen Wolfe

Judith Cardell

Thomas Johnson

Assef Zobian

Bruce Tsuchida

Leslie Liu

Funding Requested: Time and Materials not to exceed

Staff:		75,000

Database	20,000

GE MAPS	12,000

Total		107,000

NOTE:  The proposal assumes the purchase of incremental databases for the WSCC and 12 total scenario runs using GE MAPS.