Risk Analysis

| # Sr. No. | # Risk | Value | Probability | Mitigation Factors |
| --- | --- | --- | --- | --- |
| 1. | Risk of Non-dispatch | $ * | ## Next 12 months 0% no dispatch 5% reduced dispatch 2001 - Phase II 50% non-dispatch of _____ MW 90% non-dispatch of _____ MW | - MSEB may dispatch Dabhol based on technical operational need. - Availability Tariff delayed by NTPC appeal - Third party sale - Assist with MSEB’s appeal (clear communication of need for DPC power) ** - Promote Regional spot market/pool/secondary market until central markets develop. - MSEB opposition to additional generation. - MSEB opposition to captive generation (physical bypass). - Consider renegotiation of PPA. |
| 2. | MERC Disallowance of passthrough of Power Purchase Costs. Disallowed 1155.4 MU | $ 0 to DPC because of capacity charge and guarantees. _____ to MSEB in revenue. | 95% | - Request for Rehearing and appeal. Genuine need by MSEB for full amount requested (and more). - Increased dispatch quantity on technical/ other operational integrity basis. |
| 3. | Risk of being forced to renegotiate PPA (directly or indirectly) | $ ______ (difference between PPA price and next lowest regional price) | 95% | - Delay with appeal of MERC order. - Will reduce necessity of taking market price. - 2002 price more competitive with LNG fuel. |
| 4. | Risk of MSEB Default | $ _______ | Billing of > $_______ = 95% risk of non-payment, in absence of State subsidy. | - Assist with appeal of 4 critical issues. - State and centre guarantees. - 3rd party sale. - Support development of regional spot market/ pool/ secondary market. |
| 5. | Risk of MSEB Demand being unable to absorb Phase II | $ _______ $ _______ | 100% cannot absorb _____ _____% cannot absorb _____ | - 3rd party sale. - Support development of regional spot market/ pool/ secondary market. Until central markets develop. |
| 6. | Risk of Dabhol’s becoming a stranded asset upon privatization of MSEB distribution. | $445 MM*** | Next 12 months 0%. Next 5 years partial stranding 50%; full stranding 0%. | - CEO on Maharashtra MSEB restructuring working group. - Devise guarantee solution if four franchise areas. - Develop 3rd party sale opportunities. - Support development of regional spot market/ pool/ secondary market until central markets develop. |

* Bills look like they are higher priced with reduced load.

** See attached MSEB rationale for DPC power as originally requested.

*** Amount projected to be Enron equity after Phase II completed.