E-Trans

Draft Roll-out Plan

Jeff Brown - 10/04/00

Summit Meeting & Press Release on or around November 1st

The purpose of the Summit meeting would be to unveil the E-Trans effort to the electricity industry and invite the key stakeholders to join our consortium via a filing we will make to the FERC by November 15th.

The Summit meeting would clearly be more successful if we could pre-sell the concept to one industrial customer, one state commissioner, one state consumer advocate, and one transmission owner.  We need participation in the Summit meeting from the E-Trans CEO’s (Alstom/ESCA, CalPX, APX) and the CEO’s of each company or organization that has agreed to support the consortium.  The industrial customer representative should be a Fortune 100 company, perhaps a customer of ENA or EES.

# Action Items

- We need to schedule an internal call to obtain buy-in and authorization for the roll-out plan.  In addition, Jim should obtain approval from Dave Delainey.

- After we have internal authorization, we need to identify the executive team that should begin pre-selling E-Trans.

- Other administrative details, such as the location of the summit meeting, invitations, etc need to be addressed.