Southwest Operations Directors Meeting Minutes January 22-23, 2002

Attendees:	Barney Brasher, Max Brown, Scott Clark, Melinda Gallishaw, Jerry Graves, Jerry Harkreader, Joe Jeffers, Randy LeBeau, Phil Lowry, Gary Maestas, Dan Pribble, Darrell Schoolcraft, Gary Spraggins, LD Stephens, Larry Urban, Jeff Whippo

MEETING PLACE:	ECN46C1

## Tuesday, January 22, 2002

| ## Topic: Skill Based Pay |  | # Facilitator: Joe Jeffers |
| --- | --- | --- |
| Joe Jeffers made a presentation on Veriforce. Veriforce is the recommended company to administer the Operator Qualification evaluations for Contractors. Veriforce is in the process of training over thirty of our former employees on how to properly conduct a creditable technical evaluation. These retirees have the technical knowledge that it takes to evaluate most of the covered tasks for contractors. These former employees will be working under contract with Veriforce. Other responsibilities of Veriforce are to: - Recruiting prospective evaluators - Training and monitoring evaluators - Interface directly with the contractors - Establishes all the logistical details of the evaluation - Monitor and randomly audit the evaluation process - Document all successful evaluations |  |  |

| ## Topic: Overhauls |  | # Facilitator: Gary Maestas |
| --- | --- | --- |
| Gary discussed the proposed list of overhaul projects within each of the regions for the 2002 budget and the list of projects being deferred for 2002. Prioritized the most critical. Spreading the overhauls over 10 months and managing the budget to year end meeting that budget (managing the project dollars from start to finish). Working closely with gas control on the schedules and updated each week. The schedules are posted on the WEB site. Gary Maestas works with TW and Mike Bonnstetter works with NNG. David Booth is the NGG overhaul coordinator and Ronnie Morris is the overhaul coordinator for TW. |  |  |

| ## Topic: Pipeline Integrity |  | # Facilitator: Max Brown |
| --- | --- | --- |
| A presentation was given regarding the 2002 Pipeline Integrity Plan for EOTT. It listed the entire key activities planned for 2002 to improve the integrity of the EOTT pipeline system and over time to substantially reduce the number of leaks currently occurring. |  |  |

## Wednesday, January 23, 2002

Dan Pribble and the SW Region Directors worked on a special project for Phil Lowry.