Power Trading Systems – Executive Summary & Scorecard

## Week Ending 7/20/01

### Projects

Initiative							Target Date	Status							FTE’s

-------------------------------------------------------------------------	---------------	----------------------------------------------------------------	-------

Risk Curve Mgr & Curve Shift Position Mgr – West Desk	N/A		In Prod							1

Risk Curve Mgr & Curve Shift Position Mgr – East Desk	8/03/01		In System Test						1

Risk Curve Mgr &  Curve Shift Position Mgr - Phase II 		10/01/01	Development						1

Real Time Gas Prices - Heat Rates  & Gas Curveshift

Security Revisions – Isolate Desk Positions

Swaption Volatility Matrix Implementation

Position Reporting – 30 Day History

Curve History – Tabular and Graphical Form

Correlation Curves for Asian Options

Volatility Curve Dependency

Options What-If Analysis Based on Curve Changes

Real-Time P&L Based on New / Changed Deals			TBD		Not Started – Pending Sponsorship			0

Portcalc & Monetary Position Manager Changes

West Desk FSP	 - Production Milestone 5			8/01/01		In Production Parallel					7

West Desk VMS – Production Milestone 5			8/01/01		In Production Parallel					10

East Desk Market Proposal – Accenture				N/A		Complete						0

Consolidated Position Manager – Phase I			8/01/01		Development						4

Real-Time Enhancements

Architecture Improvements – Reliability & Failover

Consolidated GUI and Drill-Down Capability

Pos Mgr, Real-Time Pos Mgr, DA Pos Mgr, Fwd Obs

Consolidated Position Manager – Phase II			TBD		Not Started						0

Architecture Improvements – Performance

Load Balancing & Caching

Risk Position Mgrs & FSP Position Mgr

External Customer Communication				9/01/01		Development						2

Web Pages – Manual and Electronic

Schedule Submission, Verification, Communication

EC Outlook Translation Engine

Deal Pathing, Routing, and Bookout Rewrite			8/03/01		In User Test / Developing Revisions			1

OATI Evaluation – Foster & Sahara Rationalization		N/A		Complete						0

Options Management Improvements – Phase I			N/A		In Prod							0

Basis Option Exercise

Option Obligation Reporting

Capture Deal Specific Correlations

Options Management Improvements – Phase II			8/01/01		In User Test						1

Portcalc Option Predictives Reporting

Option Blending & Volatility Smile

Ontario Market Solutions					9/01/01		Development						4

NUG Cost/Charge Model Engine

IMO Connectivity

Global Meter Data

VMS / FSP Integration

EnPower Legal Entity Revisions					8/01/01		Development						.5

Portcalc / EnPower Deal Type Expansion – Phase I		8/01/01		In User Test						1

Asian Options

Averaging Index Forwards

Canadian Heat Rate Swaps

Portcalc / EnPower Deal Type Expansion – Phase II		8/03/01		Development						1

Renewable Energy Credits

SRA Deal for Australia

Portcalc / EnPower Deal Type Expansion – Phase III		TBD		Not Started						0

Ancillary Services

Index Options

Averaging Basis Options

EnPower Architecture Transition Plan				TBD		Pending						.25

CAISO 10 Minute Settlement Enhancements			N/A		In Prod							.25

EnPower Online						TBD		On Hold – Pending Resource Availability		0

Release Notes

Outage Notification / System Information

Argentina Integration – EnPower				N/A		Complete						0

Option Sensitivities – Multi-Variable Manipulation		8/15/01		Development						1

Enron Center South Connectivity Testing			N/A		Complete						1

#### Enhancements

Rank	Initiative					Sponsor	Target Date /		Status						FTE

Workday Est

-----	------------------------------------------------------	---------------	-----------------		-------------------------------------------------------	-------

1	Provide Mass Update of Strip Level Data	White		N/A			In Prod						0

2	Provide Full Deal Copy Functionality		White		N/A			In Prod						0

3	Allow 7X8hr and 7X16hr Entry in Deal		Bentley		N/A			In Prod						0

Blotter

4	Designate Inactive Desks / Delivery Points 	White		N/A			In Prod						0

on Dropdown List Boxes

5	Ability to Export Pub Codes to Excel		White		N/A			In Prod						0

6	Allow Pub Codes to be Marked Inactive		White		N/A			In Prod						0

if not used by Active Deals

7	Add Transmission Volumes to PCS or		White		TBD			Waiting for User Specs				0

Volume Validation Report

8	Perform Credit Check on Deal Entry		White		TBD			Waiting for User Specs				0

9	Schedule Extraction Modifications (ERCOT)	Day		N/A			In Prod						0

10	Add Physical Option Product to EOL Bridge	EOL		N/A			In Prod						0

11	Table Edit Re-Write – Phase I			White		N/A			In Prod						0

12	PCS Report Changes – Print Summary		Vinson		N/A			In Prod						0

Report Before Detail

13	Add User Controlled PubCode Mapping		White / Allen	N/A			In Prod						1

14	Modify Fwd Obs Report to Display Scheduled	White		N/A			In Prod						.5

and InterDesk Deals Together

15	Table Edit Re-Write – Phase II			White		N/A			In Prod						1

16	Calculate Swaption Volatility from a Curve	White		8/01/01			Development					1

(Portcalc Changes)

17	Rewrite PostId Compare Report in Excel	White		N/A			In Prod						0

18	Create Link Between Excel Valued Deals	White		TBD			Not Started					0

and Oracle Adhoc Tables

19	Change the Curve Files to Read From the	White		8/03/01			In User Test					0

New Oracle Curve Tables

20	Modify All Risk Spreadsheets to Utilize		White		TBD			Not Started					0

the New Oracle Curve Tables

21	Provide Mechanism to Perform Adhoc		White		TBD			Not Started					0

Table Queries

22	Add Cross-Portfolio Flag to Deals for Portcalc	White		8/01/01			Development					.25

23	Add Counterparty Financial Contract to		Theriot		5 WD’s			Not Started					0

Deal Entry Selection Criteria

24	Provide Pub Codes Archiving Capability	White / Allen	15 WD’s		Not Started					0

25	Build MKM Adaptor for Power Curves		Perlman	8/1/01			In Test						1

# Production Support

Category				Hours		FTE 		Prod Migrations		Success Rate		Same Day Delivery

----------------------------			-------		------		--------------------	----------------		-----------------------

Break-Fix				128		3		17			100%			2

Small Enhancements			*		*		4			100%			1

Projects					*		*		0			N/A			N/A

Consultation & Maintenance		136		3.5		N/A			N/A			N/A

* Captured In Projects and Enhancements Sections as FTE Equivalents