Wholesale Power Trading & Risk Systems – Executive Summary

Fundamentals / Trading / Deal Administration /  Scheduling / Volume Management / Risk / Asset & Control Area Operations

## Period Ending 11/09/01

### In-Flight Projects

Initiative							Target Date	Sponsor	Status			Resources		%

----------------------------------------------------------------------------	-----------------	-----------------	--------------------------	--------------------------	------

ERCOT Market	 Operating System (MOS)			12/15/01	Will		Development		Rao Tamma		25

Bid/Offer/Resource Plan Interaction										Kirk Stewart		35

Market Settlement (Charge Estimation / Allocation)								Allen Chen		65

ERCOT Real-Time Communications										Valentine ?		100

Sasha Gupta		100

Services Customer InteractionTools (B2B)			3/15/02		Will		Dev / Scoping		Madhup  Kumar	60

QSE / SC Customer Schedule Interaction									Chung Le		100

East Desk Services Customers Extranet Site									Anthony Cervantes	100

Ontario NUG / EnerConnect Customers Extranet Site								Mark Symms		65

Operational Telemetry Customer Interaction									Robert Vargas		100

(Frontera, MDEA, Elizabethtown, Lumberton,									Ted Ballinger		70

Austin Energy)													Jagan Mohan		100

Michelle Wilks		10

Allen Chen		20

Kirk Stewart		50

Real-Time & Services Desk Tools				TBD		Will		Dev / Scoping		David Poston		10

RT Decision Support Dashboard											Rao Tamma		10

RT HA Deal Entry

Integration With Tagging and OASIS

Deal Level P&L & Shared Savings Tools

Risk Curve Mgr / Curve Shift PM / EOD PM – East Rollout	11/10/01	White		In Prod Burn-In		Norman Lee		15

Shiva Govindasamy	40

Anand Ramakotti	15

Min Zheng		35

Risk Curve Mgr / Curve Shift PM / EOD PM - Phase II 		11/10/01	White		System Test		Shiva Govindasamy	40

Security Revisions – Isolate Desk Positions									Arun Balasundaram	100

Swaption Volatility Matrix Implementation									Parker Reddy		60

Position Reporting – 30 Day History										Dave Nommensen	10

Curve History – Tabular and Graphical Form

Correlation Curves for Asian Options

Options What-If Analysis Based on Curve Changes

CAISO FSP							11/15/01	Belden 		Production Parallel	Susan Amador		100

Lei Chen		100

Pete Davis		10

Matt Burleigh		10

Chuck Dial		20

CAISO VMS – Production Milestone 5				11/15/01	Belden		Production Parallel	Jim Meyer		100

Bala Kandaswamy	100

Susmitha Nalluri	100

Richard Schweiger	100

Anna Docwra		75

T.J. Butler		50

Jonathan Ryan		100

Consolidated Position Manager – Phase I			11/15/01	Bentley		Development		Will Smith		90

Real-Time Enhancements											Kosta Boryshpol	70

Architecture Improvements – Reliability & Failover								Marc Bir		100

Consolidated GUI and Drill-Down Capability									Guido Govers		70

Pos Mgr, Real-Time Pos Mgr, DA Pos Mgr, Fwd Obs								Parker Reddy		10

Consolidated Position Manager – Phase II			TBD		TBD		Not Started		N/A			N/A

Architecture Improvements – Performance

Load Balancing & Caching

Risk Position Mgrs & FSP Position Mgr

Add Other Desk Traded Commodities

Preschedule Workspace & Path Confirmation			12/01/01	Bentley /	In User Test		Vish Vankataswami	60

Semperger

Ontario Market Solutions					12/30/01	Devries		Development		Matt Burleigh		90

NUG Cost/Charge Model Engine										Pete Davis		90

IMO Connectivity												George Wang		100

Global Meter Data												John Letvin		100

VMS / FSP Implementation											Greg Moreno-Earle	100

Anthony Cervantes	100

Brett Glass		100																Scott Kurtz		100

EnPower Near-Term Performance Improvements		12/30/01	All		Underway		Duong Luu		50

(Items Requiring Heavy DBA / Infrastructure Participation)

DB Server Upgrades

Oracle 64-Bit Upgrade

Table Re-Creation Under Oracle 8.1.7.2

DB and Application Tuning

DB Partitioning

Long-Term Architecture Improvements				TBD		TBD		Not Started		N/A			N/A

DB Server Load Balancing via Oracle 9i RAC

Eliminate Oracle Replication via Physical Standby

West Desk Fundamentals High-Availability Solution		11/15/01	Heizenrader	Underway		Nommensen		5

Projected Heat-Rate Curve App

#### In-Flight & Queued Enhancements

Rank	Initiative						Target Date	Sponsor	Status			Resources		%

Or WD Est

-------	------------------------------------------------------------------	-----------------	-----------------	--------------------------	--------------------------	------

#### Fundamentals

1	Harvest and Store PJM FTR’s				12/15/01	Imai		Development		Jason Li		10

2	Harvest and Store TVA Preschedule and Load		12/15/01	Imai		Development		Jason Li		10

3	Harvest and Store ERCOT Market Data			12/30/01	Imai		Development		Gerald Emesih		15

(Prices, Load Forecasts, Weather)										Chuck Dial		40

4	Harvest and Store Hydro Data				12/15/01	Imai		Development		Jason Li		10

5	Harvest and Store NYISO & PJM DA / RT LMP’s	12/15/01	Imai		Development		Jason Li		10

6	Report MW Daily Index Prices for All Regions via	1/15/02		Imai		Development		Alan Chen		10

Databeacon Cubes

7	Report DA / RT LMP’s for PJM/NYISO via		1/15/02		Imai		Development		Kirk Stewart		10

Databeacon Cubes

8	Report 16 Hour Avg / Peak Load for All Regions via	1/15/02		Imai		Development		Kirk Stewart		10

Databeacon Cubes

9	Report 24 Hour Avg  Load for All Regions via		1/15/02		Imai		Development		Kirk Stewart		10

Databeacon Cubes

10	Create ERCOT Morning Report (Excel)			12/30/01	Imai		Development		Mike Zipperer		40

11	Create PJM Price and Load Report (Excel)		12/30/01	Imai		Development		Mike Zipperer		30

Valerie Ramsower	20

12	Create ERCOT Load Consolidation Report (Excel)	12/30/01	Imai		Development		Valerie Ramsower	60

13	Add Strip Averaging to MetaStock Charts		12/30/01	Imai		Development		Michelle Wilks		10

Diana Allen		10

Mark Symms		5

14	Make User Profile Improvements to MetaStock Charts	12/30/01	Imai		Development		Michelle Wilks		20

Mark Symms		10

15	Convert MetaStock Charts source DLL’s to C#		12/30/01	Imai		Development		Michelle Wilks		10

Mark Symms		10

16	Add Fuel Oil to MetaStock Charts			12/30/01	Imai		Development		Michelle Wilks		5

17	Add Emissions to MetaStock Charts			12/30/01	Imai		Development		Michelle Wilks		5

18	Weather Data Migration (DA/HA/RT -			12/30/01	Imai		Development		Diana Allen		10

Oracle and VB)													Jason Li		10

Suixiong Pan		10

19	Content Additions to the East Desk Portal		11/30/01	Imai		Development		Ted Ballinger		30

Related to Hydro Plant Status

20	Cooper Notification Service				12/30/01	Imai		Development		Diana Allen		40

21	Provide Job Scheduling Capability for			12/30/01	Imai		Development		Suixiong Pan		60

Web Scraping Apps

22	Convert PERL scripts to Knowmadic			TBD		Imai		Not Started		N/A			N/A

23	Convert EOL Bid, Forward Curve, Heat Rate		12/30/01	Imai		Development		Mike Zipperer		20

Report from Excel to Oracle

24	EOL Bid/Offer Monitor					12/20/01	Imai		Development		Mark Symms		10

Michelle Wilks		40

25	Evaluate Knowmadic using Weather Data		12/15/01	Imai		Development		Gerald Emesih		40

26	P&L / Price Sheet Enhancements (Excel)		12/30/01	Imai		Development		Gerald Emesih		25

27	Convert Customer (EES, New Power, etc…) Data	12/15/01	Imai		Development		Mike Zipperer		10

Into MOS Format												Madhup Kumar		10

28	Develop Cooper Monitoring Front-End			12/15/01	Imai		Development		Jason Li		20

29	Harvest and Store PJM price Summary Data		12/15/01	Imai		Development		Jason Li		10

30	Metastock Data Imports (LIM, ERMS, etc…)		12/30/01	Imai		Development		Diana Allen		30

#### Deal Administration

1	Change Deal Entry to Use DOA vs. BDE		N/A		Hedstrom	In Prod			Bill Crooks		20

& Upgrade to Delphi Version 6											Kroum Kroumov	20

(Calgary Deal Requirement – Performance)									DC Lawrence		65

2	Create Fast Version of Deal Entry Strip Matrix		N/A		Hedstrom	In Prod			Bill Crooks		40

(Calgary Deal Requirement – Performance)									Kroum Kroumov	65

DC Lawrence		15

3	Add Broker Checkout Automation and 			10 WD’s	Theriot		Gathering Specs	Bill Crooks		10

Exception Reporting												Chuck Dial		10

Pradeep Annavarapu	5

4	Create Secondary Legal Entity (EES InterCo		11/12/01	Busby		Development		Nikolay Kraltchev	15

Deal Requirement)												Kroum Kroumov	15

Bill Crooks		15

DC Lawrence		15

Senthil Velmurugan	5

5	Update Deal Entry to Use SQL Loader			5 WD’s		Hedstrom	Not Started		N/A			N/A

(Calgary Deal Requirement – Performance)

6	Download of EES Wholesale Deals from Enpower	TBD		Busby		Scoping		Nommensen		5

to Everest

7	Deal Entry Changes to Allow CND Currency and	N/A 		Hedstrom	In Prod			N/A			N/A

IR Defaults

8	Accommodate EOL DART Product			11/12/01	Morier		User Test		Vish Venkataswami	40

Senthil Velmurugan	85

9	Collapse Set/Rule/Strip to One Table			45 WD’s	All		Scoping		Siva Govindasamy	50

(Performance)

10	Add Transmission Deals to Deal Upload			11/15/01	Allen		User Test		Chuck Dial		5

11	Replace BDE with DOA – All Other Apps		1/25/02		All		Development		Pradeep Annavarpo	95

& Upgrade to Delphi Version 6											DC Lawrence		10

(Performance)													Bill Crooks		5

Senthil Velmurugan	10

12	Add Counterparty Financial Contract to			5 WD’s		Theriot		Not Started		N/A			N/A

Deal Entry Selection Criteria

13	Provide Verification and Audit History			5 WD’s		Dupuy		Not Started		N/A			N/A

Tools for Calgary EnPower Upload

14	Implement DB Strip Matrix				TBD		All		Not Started		N/A			N/A

(Performance)

#### Scheduling

1	Provide Ability to Review Deal Changes			TBD		Bentley		Awaiting Specs		N/A			N/A

Over a User Defined Time Horizen

#### Risk

1	Renewable Energy Credits				12/01/01	White		Development		Norman Lee		30

2	Index Options						11/16/01	White		Development		Zhiyun Yang		20

3	New Valuation – Asian Options (Single Avg Period)	12/10/01	White		Development		Zhiyun Yang		10

4	New Valuation – Ancillary Services			TBD		White		Awaiting Specs		N/A			N/A

5	New Valuation – Averaging Basis Options		10 WD’s	White		Not Started		N/A			N/A

6	New Valuation – Canadian Heat Rate Swaps		12/14/01	White		Development		Norman Lee		10

7	New Valuation – Australia SRA Deal			11/22/01	White		System Test		Zhiyun Yang		10

Derek Anderson	10

8	Option Sensitivities – Multi-Variable Manipulation	11/30/01	White		In User Test		Zhiyun Yang		25

9	Various Excel Based Risk Reporting Enhancements	Ongoing	White		Development		Min Zheng		40

Steve Skornia		100

Maleeha Samar		70

10	Add Transmission Volumes to PCS or			TBD		White		Awaiting User Specs	N/A			N/A

Volume Validation Report

11	Perform Credit Check on Deal Entry			TBD		White		Awaiting User Specs	N/A			N/A

12	Upgrade Portcalc C Compiler to 64-Bit			20 WD’s	White		Not Started		N/A			N/A

(Performance)

13	Remove Prudency Calcs from Portcalc			20 WD’s	Hedstrom	Not Started		N/A			N/A

(Performance)

14	Create Link Between Excel Valued Deals 		TBD		White		Researching		Norman Lee		10

and Adhoc Tables

15	TAGG ERMS to EnPower Interface			TBD		White		Awaiting User Specs	N/A			N/A

Improvements

16	Calculate Swaption Volatility from a Curve		11/16/01	White		System Test		Norman Lee		5

(Portcalc Changes)

17	Add Cross-Portfolio Flag to Deals for Portcalc		N/A		White		In Prod			N/A			N/A

18	Build MKM Adaptor for Power Curves			12/14/01	White		System Test		Anand Ramakotti	85

19	Provide 30 Day Adhoc (Results) History			12/01/01	White		Development		Derek Anderson	30

Parker Reddy		10

20	Change the Curve Files to Read From the		TBD		White		Awaiting User Specs	N/A			N/A

New Oracle Curve Tables

21	Modify All Risk Spreadsheets to Utilize			TBD		White		Awaiting User Specs	N/A			N/A

the New Oracle Curve Tables

22	Provide Mechanism to Perform Adhoc			WD Est?	White		Not Started		N/A			N/A

Table Queries

23	Various Curve Manager Enhancements			Ongoing	White		Development		Zhiyun Yang		10

24	Risk Position Manager Enhancements			Ongoing	White		Development		Zhiyun Yang		10

#### Volume Management & Settlement

1	ERCOT Price Downloads (With Aggregation)		11/15/01	Allen		User Test		Chuck Dial		20

2	Fin Liq Report Enhancements				11/13/01	Evans		Development		Parker Reddy		25

Nikolay Kraltchev	60

3	PCS Report Enhancements				12/01/01	Allen		Development		Chuck Dial		20

4	EOL JF Report Enhancements				11/02/01	Alport		In Prod			Nikolay Kraltchev	20

5	Add Job Scheduling and Ops Monitoring		11/16/01	Allen		Rolout			Bill Crooks		10

Capability to CARP Report

6	Provide Pub Codes Archiving Capability		15 WD’s	Allen		Not Started		N/A			N/A

#### Asset & Control Area Operations

1	Upgrade EMS to EMP 2.1.1				11/30/01	Will		Development		Allen Chen		10

2	Control Room Migration from ECN to ECS		11/30/01	Will		Development		Allen Chen		20

Kirk Stewart		20

# Production Support (Break-Fix / Consultation / Monitoring)

Category					Resources			%

-----------------------------------------------------	---------------------------------	----------

Fundamentals					Madhup Kumar			10

Mark Symms			10

Mike Zipperer			20

Diana Allen			20

Gerald Emesih			20

Jason Li			20

Suixiong Pan			30

Trading

Deal Administration				DC Lawrence			5

Risk

Scheduling

Volume Management				Venkat Ramaiyan		100

Asset & Control Area Operations		Madhup Kumar			15

Alan Chen			15

Kirk Stewart			15

Ontario Market Tactical Solutions		Preston Hale			100

Mario Peric			100