Activities of Past Week:

| Activities | Subjects | Comments |
| --- | --- | --- |
| EES Transition - Meeting Attendance | - Gutenberg Transitional Tools | - The Gutenberg project has been presented as a project which has been established to focus on processes and systems from soup to nuts. However, it appears that the primary focus at this point is on Deal Management and their Transitional Tools. It appears at this point that very little focus is being put on the |
|  | - URM Book Reporting / Valuation Discussion | - Discussions were held with Jay Lewis, Brenda Herod, Mary Lynne Ruffer, Scott Mills, Beth Apollo, & Chris Stokley. - Issues appeared to be the following: - There is currently no method for providing $/MW and $/MWH from utility invoices for (Trans, Dist, Reg. Gen or De-Reg. Gen or Other - There is no method to currently pull a point in time estimation numbers to compare to actuals. - Currently there is no reusable place to store, 10K findings. - Currently RUM does not have ability to automatically pull mandated discounts on utility - Process has not been established to pass risk associated with volume difference on to Site Profile book (Book does not exist) - URM book will be responsible for rate difference - Other Notes: - Need detail by rate schedule, by customer, by meter - There were no quick solutions recommended. - Next Steps: - Scott Mills to determine book requirements for Site Profile and establish book - Jay needs a team of people to look into detail on accounts which are booked in aggregate. Need deals for each metered location. Example of issue: JCPenny’s - Jay needs a database build to store 10K results - Storage of estimations needs to be performed to allow for flash to actual reporting. |
| Wholesale Activity Meeting Attendance. | - ENA VMS Signoff Meeting | - Discussions were held with Bob Hall, Leslie Reeves, Thresa Allen, Chris Stokley and Murray O’Neil. - Discussion was around extension of the Razorfish / Enron relationship and Statement of Work (SOW) - After discussing the status of East desk activities, the VMS product and to position of Enron Networks IT staffing. The team agreed that it was necessary for Enron to extend the relationship with Razorfish for another 3 months until further research is completed on the East markets and a transition of knowledge was achieved between Razorfish and Enron. |
|  | - Enron / Razorfish Negotiations | - Discussions were held with - Murray and Willem Devries (Razorfish) - Negotiations were concluded and they included Razorfish releasing 2 of there employees from their non competes to become employees of Enron. |
|  | - GSS –Rasorfish Signoff Meeting | - I held a meeting with Ron Smith of GSS and received the approval on the negotiations and the new SOW |
|  | - ENA - Wholesale Power IT initiatives Meeting | - There were a number of area representatives involved in this meeting. East Desk, West Desk, IT, Accenture, East Desk back office support, Management (Louise Kitchen) - A Presentation of the Accenture 10 week findings for East Power market research was presented to management. LK stated that the results were not detailed enough to determine true efforts needed nor true costs which would be associated. Additional documentation needed to be performed by IT and Accenture. |
| Misc. Activities – EES Transition | - Communications distributed / collected | - I have Received - Gutenberg “Is” and “Should” be cross-functional process maps (From Glenn Dickson) - Gutenberg Calculation Engine Project – Phase I dated May 25, 2001. (From Glenn Dickson) - MV90 Data flow model (From Chris Stokley) - RPS Data flow model (From Chris Stokley) - Site Profile Desk Issues Document (Brenda Herod) |
|  | - Inquires Made | - Request for participation with IT (Anthony Dayao’s team). Anthony welcomed our participation with his team and indicated that they really needed some helpRequest for Involvement with EWS Back office support initiatives - Requests to Gutenberg for project involvement |

Next Week Objectives:

| Action Item | Deliverable |
| --- | --- |
| Review of current documentation - Gutenberg “Is” and “Should” be cross-functional process maps - Gutenberg Calculation Engine Project – Phase I dated May 25, 2001. - Hold discussion with Technology - Work on new VMS System. | - Determine true deliverables and focus areas provide input into gap analysis. - Determine true deliverables and focus areas provide input into gap analysis. - Review current project lists and determine missing requirements road blocks. Also Identify true focus area for IT. Resource effort % Tactical and % Strategic. - System Production Go-Live is schedule for July 9th |

Major Discussion Items:

| Issue | Comments |
| --- | --- |
| Lack of coordination | - Communication of efforts currently under way. Coordination of communication is very important at this point in the transition of EES’s Business. I attempted to start some of that communication by sending out a request last week to have Chris Stokley and myself added to all distribution list, meeting schedules associated with Beth Appolo’s world (EWS Transaction Support). - I also had a couple of meetings with key people in Sally’s organization indicating my concerns regarding duplicating efforts and everyone’s true understanding of the activities currently under way. |
| Lack of consensus | - Objectives of efforts currently under way - Deliverables of each effort currently under way - Ownership of each effort currently under way - Communication Requirements - Roles and Responsibilities of commercial resources and back office resources. (Who is doing what and why) |
| Misc. Comments | - While the activities performed this past week and targeted for next week were not specific to determining a tactical solution for East and West and determine the appropriate pilot. The transition efforts have been under way for about 6 weeks now and it will take me a couple of weeks to catch up. |