GE-Enron Contracting Review

Status as of 7-18-00

| Issue | Status | GE Team | Enron Team |
| --- | --- | --- | --- |
| Limitation of Liability | GE has provided draft language and is awaiting redraft from Enron | Mike Barnas Kent Shoemaker | Sheila Tweed Kay Mann Scott Dieball Rosaenne Engeldorf |
| Indemnity | GE has provided draft language and is awaiting redraft from Enron | Mike Barnas Kent Shoemaker | Sheila Tweed Kay Mann Scott Dieball Rosaenne Engeldorf |
| Force Majeure | GE wants to include rail shortages (Heavy haul cars). Overall general review | Mike Barnas Kent Shoemaker | Sheila Tweed Kay Mann Scott Dieball Rosaenne Engeldorf |
| Default | GE-Enron need to review | Mike Barnas Kent Shoemaker | Sheila Tweed Kay Mann Scott Dieball Rosaenne Engeldorf |
| Assignment | Enron will draft language for GE to review. | Steve Swift Karl Siverling Lee Johnson | Brian Barto Lisa Bills Dean Russell Ben Jacoby Thomas Suffield |
| Liquidated Damages | Treatment of major and minor components and the values associated with them. | Steve Swift Karl Siverling Lee Johnson | Brian Barto Lisa Bills Dean Russell Ben Jacoby Thomas Suffield |
| Liquidated Damages Sole and Exclusive | Language has been agreed upon for Goldendale which should be carried forward. Enron to confirm | Steve Swift Karl Siverling Lee Johnson | Brian Barto Lisa Bills Dean Russell Ben Jacoby Thomas Suffield |
| Liquidated Damages – Termination and Performance Minimums | This was reviewed at the 7/10 meeting and will need to be a project by project negoation. No action needed. | Steve Swift Karl Siverling Lee Johnson Jeff Darst | Brian Barto Lisa Bills Dean Russell Ben Jacoby Thomas Suffield |
| Project Schedule/Timeline | General review of the project timeline by both parties. GE will take the lead on this | Steve Swift Karl Siverling Lee Johnson Jeff Darst | Brian Barto Lisa Bills Dean Russell Ben Jacoby Thomas Suffield |
| Quality Plan – Inspection and Testing (Section 9 and Exhibit R) | Need to get the QA teams together to review this plan. GE desire is for a defined list of tests up front. Any additional tests would have to be agreed to as a change order. GE to set up a conference call | Cheryl Surowy John Schroeder Jeff Darst David Davis | Brian Barto Larry Lieb Bill Fox Jim Sutherland |
| Enron Specification/GE Proposal (B Exhibit) | Need to get to standard specs that don’t conflict with each other. GE to setup a conference call. | Cheryl Surowy John Schroeder Jeff Darst David Davis | Brian Barto Larry Lieb Bill Fox Jim Sutherland |
| Insurance | Need to perform a general review | TBD | TBD |
| Auto Release Concept | GE will provide the draft language to be included | Cheryl Surowy John Schroeder Jeff Darst David Davis | Brian Barto Larry Lieb Bill Fox |