| Status | Task | Action by |
| --- | --- | --- |
|  | Prepare a list of San Juan producers | Susan W. |
|  | Compile market intel on San Juan producers | Susan W. |
|  | Summarize LC San Juan basin study | Susan W. |
|  | Develop credit provisions for Panda agmt | Kevin H. |
|  | Estimate fuel consumption for Sun Devil base case | Kevin H. |
|  | Estimate fuel consumption for Sun Devil expansion case | Kevin H. |
|  | Research gas heat content on San Juan lateral | Kevin H. |
|  | Identify sources of gas for Sun Devil base case | Kevin H. |
|  | Identify sources of gas for Sun Devil expansion case | Kevin H. |
|  | Prepare general location map showing pipelines, intc., producers, plants, gathering systems on TW San Juan segment | Kevin H. |
|  | Integrate Sun Devil and Transwestern corporate cash flows | Michael R. James C. |
|  | Revise Sun Devil r-o-w estimate to extend for a base term of the first 20 years on commercial operations. | Johnny M. |
|  | Develop construction spend schedule | Arnold E. |
|  | Review/revise capx for new compression scope developed by Ron Matthews. | Arnold E. |
|  | Develop major milestone schedule. | Arnold E. |
|  | Check pressure guarantees and hourly service with Phil Lowry. | Eric G. |
|  | Run rate sensitivity assuming no operational gas sales. | James C. |
|  | Develop strategy to capture more gas supplies in SJ basin. | Kevin H. |
|  | Roll out updated project presentation to prospective shippers- - Duke - SW Gas - Salt River Project - Sempra - San Juan gas suppliers | Kevin H., Kim W. |
|  | Re-run ambient studies to validate hourly service proposal. | Ron M. |
|  | Review/revise Red Hawk extension estimate. | Arnold E. |
|  | Define base case revenues (shippers, quantities, prices, start date, contract term, fuel retention) | Kevin H. |
|  | Revise construction spend to limit capital requirements prior to FERC approvals. | Arnold E. |
|  | Develop strategy for maximum tariff rates- - San Juan lateral (existing sheets) - Mainline (existing sheets) - Phoenix (new sheets) | TBD |
|  | Develop fuel retention strategy consistent with Transwestern approach. | Eric G. |