Enron  Transportation

Services

| To: | Kevin Hyatt |  |  |
| --- | --- | --- | --- |
| From: | Mansoor Abdmoulaie | Department: | S. W. Facility Planning |
| Subject: | TW mainline& Sun Devil pipeline | Date: | 8-1-2001 |

Per your project request of 7-31-2001, The following is a summary of scope/ associated costs (level “A” release  30%) to modify TW pipeline system and this is also an addendum to the case VI.A. provided by Planning in the letter of July 7-18-2001.

The Red Rock expansion model (1,240 mmcf/d) has been used as a base case to conduct flow studies for this project.

Alternative		Capacity gained		HP			Miles of pipe		  Cost estimate

1A			50 mmcf/d at Needles		15,000 at Kingman	No			   $ 15.4 mill

1B			60 mmcf/d at Needles		41,500 at Kingman	No			   $ 25    mill

2A			90 mmcf/d at Big Sandy		41,500 at Kingman				   $ 25

188.51mi-36” loop 	   $ 248   mill

75 mmcf.d at Needles					(from San-Junc to Sta-2)

400 mmcf/d to Sun Devil				San-Juan Expan.	   $ 149   mill											Sun Devil pipeline	   $ 192   mill

Total= 565 mmc/d					Total			   $ 614   mill

2B			90 mmc/d at Big Sandy		41,500 at Kingman				   $ 25    mill

70 mmcf/d at Needles					188.51 mi-42” replacing	   $ 289  mill

400 mmcf/d at Sun Devil				existin-30” from San-Junc

to Sta-2.

San-Juan expan.	   $ 149  mill

Sun Devil pipeline	   $ 192  mill

Total= 560 mmcf/d					Total			   $ 655  mill

3A			90 mmcf/d at Big Sandy		41,500 at Kingman				   $  25  mill

240 mmcf/d at Needles		41,500 at Sta-2 / Sta-1				   $  25  mill

400 mmcf/d at Sun Devil				188.51 mi-36” loop	   $  248 mill											San-Juan expa.		   $ 149 mill											Sun Devil pipeline	   $ 192 mill

Total= 730 mmcf/d					Total			   $ 639 mill

3B			90 mmcf/d at Big Sandy		41,500 at Kingman				 $  25  mill

170 mmcf/d at Needles		41,500 at Sta-2/ Sta-1				 $ 25  mill

400 mmcf/d at Sun Devil				188.51 mi-42” replacing	 $ 289 mill

existing 30”

San-Juan expan.	 $ 149 mill

Sun Devil pipeline	 $ 192 mill

Total= 660 mmcf/d					Total			 $ 680 mill