TEAM RANGER

OBJECTIVE

Create a database and standard reports of bill payment and invoicing data which enables Operations to support EWS Risk's analysis and reporting of FLASH TO ACTUAL for EES.

DELIVERY DATES

06/06/01Team Roll-Out Meeting

06/07/01Basic List of Invoices

06/12/01	Project Plan Approved by Management

07/05/01	Mid-Quality Data Capture from A/P and A/R in a database, basic reports

08/03/01	Complete Data Capture, Standard Reports Approved by EWS Risk

09/06/01 Refinements Completed

DATA SOURCES

GNO Invoices and Invoicing Systems (BSOC, PEACE, BLIZZARD, adhoc)

CSC generated invoices

- TAX Database of CSC Data?

Avista Data

FASER COBRA

Bill Payment Repository

DATA ELEMENTS

Customer

Site

Utility Account #

Meter #

Product (Gas, Electric Water)

Line Item (Commodity, Tax, T&D, Various Pass-Thru's )

$ Amount Per Line Item

Volume (Quantity)

Volume (Unit of Measure)

Volume Type (Nomination, Accrual, Actual)

Service Period - Start Date

Service Period - End Date

EES SAP Accounting Date

EES SAP GL Code

EES SAP Company Code

EES SAP STAT Code

A/P vs A/R Identification

Data Source Identification

CRITERIA

Must include all invoiced and bill payment transactions

Does not include Simon Tenant Billing or CKE (CES) Bill Payment Data

Do not double-count commodity billing from CSC incorporated  into GNO Invoices

Leverage Tax's new database of CSC billing data

Must tie to SAP

CORE TEAM

Robert Bailey (Team Leader)

Maurice Winter (Tax DB, CSC Liaison)  Service Group IT resourcing, Analysis)

Richard Miller (GNO Invoice data sources, Analysis)

Tony Miller (Avista and FASER data sources, Analysis)

Glenn Matthys (Analysis, Project Documentation, Status Reporting)

Theresa Carroll-Childers (CSC data sources, Analysis)

EXTENDED TEAM

James Light (Service Group IT resources)

CSC Team Enron

Anita Phelps (GNO Invoicing)

Janet Haynes (Avista and FASER)

Suzy Ingram (SAP and GL)

Theresa Gowan (GNO Invoicing)

Carrie Chaffin (Risk - GL Coding)

Bob Gresch (CSC Project Request Coordination)

MANAGEMENT SPONSORS

Evan Hughes

Gregg Young

Scott Mills