TIMELINE AND IMPLEMENTATION

Objectives:

- Need power contracts in place ASAP.

- Provide adequate credit support.

- Provide recovery of full costs to utilities through retail rates and pre-approved reasonableness.

- Limit required legislation.

Assumptions:

- State acts as purchasing agent for utilities’ unmet load.

- To expedite process, DWR acts as responsible State agency and employs necessary consulting assistance.

- Utilities are willing to act as advisor to the State to assist in issuing RFPs and reviewing responses.

Schedule:

- Jan. 11 – provide package (inc. RFP and process outline) to principals

- Jan. 13 – decision to proceed

- Jan. 16 – DWR contact identified; RFP documents and standard contract provided to DWR; RFP pre-notice issued (certification of credit to be provided with RFP response; bids to be binding for 3 days; Nox credits)

- Jan. 18 – RFP issued

- Jan. 22 – Responses due

- Jan. 25 – Consultant analysis due; follow-up negotiations begin

- Jan. 31 – Final contracts executed; results announced

- Feb. 1 – Power flows

Additional Requirements:

- Use emergency powers of State to address contracting protocols and hire necessary consulting services

- Determine any necessary changes to DWR Charter

- Define legal relationship between utilities and DWR  (definition by 1/18 with legal implementation by 1/31

- State requires participation of municipalities at reasonable prices to ensure resource and pricing goals