| George C. Robinson, P.E. | c/o: ENRON Operations Corp. Environmental Affairs Dept. | (713) 646-7327 ENRON office (713) 646-7867 ENRON fax |
| --- | --- | --- |

Memorandum

| To: | Larry Campbell | Date: | April 9, 2001 |
| --- | --- | --- | --- |

From:	George Robinson

Subject:	Weekly Report for Cypress Engineering Services, Inc. (CES): April 2, 2001 – April 9, 2001

## NNG Gomez Plant, Ground Water Remediation

The recovery system is in operation. A summary report for the quarterly sampling event that was completed in February will be prepared and distributed within the next couple weeks.

## NNG Eunice, Ground Water Monitoring

No new action.

## NNG Lockridge, Ground Water Remediation

The SVE and liquid recovery systems are in operation. A proposal for system modifications has been prepared and will be sent to you this week. The work order for 2001 has been submitted by Rick Johnson but has not yet been authorized. No major work will be completed prior to authorization.

## TW Atoka-1, Ground Water Remediation

The SVE and liquid recovery systems are in operation.

## TW Bell Lake Gas Plant, Ground Water Remediation

The SVE and liquid recovery systems are in operation. I am working on a proposal for system modifications. The work order for 2001 has been submitted by Rick Johnson but has not yet been authorized. No major work will be completed prior to authorization.

## TW North Crawar Station, Ground Water Remediation

The SVE and liquid recovery systems are in operation. I will be on-site this week to go over the new system. A proposal for system modifications has been prepared and will be sent to you this week. The work order for 2001 has been submitted by Rick Johnson but has not yet been authorized. No major work will be completed prior to authorization.

## TW Laguna C/S #6, Ground Water Remediation

No new action.

## TW Laguna C/S #6, Soil Remediation

No new action.

## TW Roswell C/S #9, Soil and Ground Water Remediation

A draft work plan has been prepared for removal of the two former surface impoundments. The work plan has been distributed for internal review. The existing recovery system is shut down pending installation of a full scale remediation system.

## TW Thoreau C/S #5, Ground Water Remediation

The SVE system has been shut-down for winter weather. The system will be restarted in May.

## TW WT-1 C/S, Dehy Area Remediation

The SVE system has been shut-down for winter weather. The system will be restarted later this month.

## TW WT-1 C/S, Engine Room Pit Area Investigation

No new action.