The Pulse

# HR Critical Activities  - Email Distribution Lists

| Event | Date | Responsibility |
| --- | --- | --- |
| 1. Business Objects 'Report' of distribution lists created and put into HR repository | September 8, 2000 | Kathy Schultea |
| 2. Generate an email list from the Datamart and forward to IT (Gary Bode, Cyndi Wulfson) for testing. | September 8, 2000 | Kathy Schultea |
| 3. Generate BU and/or Functional lists | September 11, 2000 | HR Representatives |
| 4. Build 'groups' (200 per group) mailing lists and generate test email | September 15, 2000 | Gary Bode, Cyndi Wulfson |
| 5. Provide all email rejects from test email to HR Projects | September 18, 2000 | Gary Bode, Cyndi Wulfson |
| 6. BU provide resources to resolve email rejects | September 18, 2000 | HR Heads |
| 7. All errors resolved & updated in HRGIS | September 25, 2000 | HR Designated Representatives |
| 8. HR corrects the source system | No later than September 29th | HR Representatives |
| 9. HR generates updated lists for final review | October 4, 2000 | HR Representatives |
| 10. Last date for changes in source system | October 5, 2000 | HR Representatives |
| 11. HR Projects generates enterprise wide list and send to IT | October 6, 2000 | Kathy Schultea |
| 12. Survey emailed to employees | October 15, 2000 | Gary Bode, Cyndi Wulfson |