PROJECT CUIABÁ

OUTSTANDING FINANCING ISSUES

(Per 1/12/01 Conference Call)

| ITEM | OUTSTANDING ISSUES/ACTION | Time Frame | Resp. Party |
| --- | --- | --- | --- |
| 1. Bolivian Matters | Only minor matters outstanding. | 1 week | MR |
| 2. Central Bank Authorizations completed | Most likely complete. However, MR will get with Silvia to confirm any remaining items. |  | MR |
| 3. Various Documentation | - Local Council needs to complete land swap. - Amendments to Brazilian security documents pending - Rights Pledge Amendments (not a CP to funding.) |  | JN to follow up. Also, JN to provide letter approving 5-yr make-up period |
| 4. Enron Powers of Attorney | Expired; in process of being renewed. Currently in Corp Secretary’s office, then must go to Brazilian consultant and then to Brazil. | Up to 1 month | Dee A. at V&E |
| 5. Shell Power of Attorney | Will expire 1/31/01. Will need to be renewed along with various other Powers of Attorney (MR has list) | Up to 1 month | JN |
| 6. Banco do Brasil consent | Holds local compensation account. Need to ensure assignment of interest in EPE. (A CP to funding, as part of having perfected pledge.) |  | PS (Tozzini) |
| 7. Other Matters to Bolivian and Brazilian Council | Need to ensure that no further approvals are necessary. |  | MR |
| 8. Commitment Extension | - Loan commitment extended for all OPIC and KfW tranches. - Note that default section will not be updated - Need to ensure no technical default |  | BB to confirm with TM that no language changes needed. |
| 9. General Update | - Siemen’s Discussions ongoing - Discussions with Furnas on Capacity payment ongoing - Commissioning on Oil progressing - Petrobras consent done; L/C to be put in place |  |  |
| 10. Interconnection Memo | Not discussed. |  |  |
| 11. Eletrobras and Furnas consents | Received opinion from Brazilian professor in favor of an enforceable Eletrobras guarantee. |  | JN to send full Portugese version of opinion to Felsberg. |
| 12. Update to Lenders’ Engineer | Sue Garvin would like to review EPC payments made to date and total project spend to date. | 1 week | RG/TB to forward to Sue Garvin early next week. |

MR: Melissa Raciti-Knapp

RG: Rob Gay

JN: John Novak

DA: Dee Alaniz at V&E (Legal Assistant)

PS: Pedro Seraphim at Tozzini Freire

JN: Juliana Neufeld Lowenthal

BB: Barbara Boehm

TM: Tom Mahaffey