Unify Gas Performance Testing

## User Test 2 - Schedule/Script

Day 1 – April 19, 2001	Begin 12:00 p.m.		End 2:00 p.m. (CST)

# Logistics  	(12:00 – 2:00 CST)

I.T. Team

Sitara Bridge Process	-	Begins @ 11:30 for gas flow on April 18th and 19th

EDI -				Begins @ 12:15 Diane Niestrath to execute

all phases of EDI to generate system load.  Nominations, Quick Response, and Notifications files from 01/30/01 between 10:00 and 12:00 will be processed.  Scheduled Quantities will not be processed since it is not executed between 10:00 and 12:00 during bid-week.

User Team

Login				12:00 (CST)

Open All Paths

Copy Deal to Path

Pathing Online Process

Create Nominations

Send EDI 		(users can Send EDI Nominations, but will not be able to

use the Quick Response Report, or the Schedule Quantity Log – see EDI above)

Tracking Process

Balancing Process

Quantity Comparison Report

Pipeline System Balance Report

Inter-company / Interconnect Report

Missing Service Rates Report

Update Rate Details

Transport Service P/L

# Volume Management 	(12:30 – 2:00 CST)

#### I.T. Team

POPS Revenue Bridge -	Begins @ 12:30

# User Team

Login			12:30 (CST)

Volume Management (cont.)

Pipeline Imbalance Statement

Broker Balancing

Balance Process

Bridge back to Sitara

Create Accounting Arrangements

Revenue Volume Comparison

Deal Volume Tracking Report

Update Rate Details

Settlements 	(1:00 – 2:00 CST)

I.T. Team

LoadRunner -			The I.T. Team will evaluate the system load

between 1:00 and 1:30.  If less than 100 users are logged in or the system load is determined to be low, LoadRunner scripts will begin executing at 1:30 in order to generate additional system load.

User Team

Login				1:00 (CST)

Draft /Approve/Final

Manual Notification Process

Statement Group Assignment

List Screens

Reconciliation Reports

Accounting Transactions by G/L Month

Suspend Line Item Detail

Pre-UNIFY PMAs

### Day 2 – April 20, 2001	Begin 12:00 p.m.		End 2:00 p.m. (CST)

# Logistics

I.T. Team

Sitara Bridge Process	-	Begins @ 12:00 for gas flow on April 18th and 19th

EDI -				Begins @ 12:15 Diane Niestrath to execute

all phases of EDI to generate system load.  Nominations, Quick Response, and Notifications files from 01/31/01 between 10:00 and 12:00 will be processed.  Scheduled Quantities will not be processed since it is not executed between 10:00 and 12:00 during bid-week.

LoadRunner - 			I.T. Team will execute LoadRunner in order to

scripts to generate system load.

# Logistics (cont.)

# User Team

N/A	LoadRunner scripts will be used to generate system load during Day 2’s test

# Volume Management

#### I.T. Team

POPS Revenue Bridge -	Begins @ 12:30

LoadRunner -			I.T. Team to execute LoadRunner scripts in order to

generate system load.

# User Team

Login		       12:00 (CST)

Sales Supply Recon Report

Volume Management Report 07

Inter-desk / Interconnect Report

Missing Service Rates Report

Accounting Transactions by G/L Month

Settlements

I.T. Team

N/A

User Team

Login			12:00 (CST)

Run Accruals

SAP Upload