V 1.5 Meeting

# Feb 1st, 2002

TX SET workgroup V 1.5 meet to work on the packages that need to be put together to go to TAC for approval. These packages will be taken and presented at the next TAC meeting.

Action Items

- Isabel Flores will assign System change request numbers to all the system change listed below.  The version 1.5 team needs the system change request number by Wed Feb 6th. Also market participants would like to know the address for the website of where the systems changes are logged.

- Susan Neel will insure that she has received SCR for all system changes by 2/6/2002.

- Dave Odle will insure that all Change controls listed for V 1.5 are list in the Excel spreadsheet posted on the website by 2/6/2002.

- All SCR’s will be sent to Dave Odle so that he can get them added to the SCR list.

- Susan Neel will send the final packages to Cheryl Mosley.

- Don Bender will present the packages at the next TAC meeting

Below is a list of list of enhancements that have been approved by RMS.

| ## Priority | Ranking | Change Control Number | SCR written | PRR | Action item |
| --- | --- | --- | --- | --- | --- |
| 1 | High | 246 approved | Yes | Not needed | Need number from SCR |
| 2 | High | 248 approved | No, but needed | 258 and 259 | Johnny Roberts writing SCR and need number for SCR |
| 3 | High | Tied for 248 | No, but needed | 258 and 259 | The PRR, SCR and change control are linked with priority 2. |
| 4 | High | 227 approved | Yes | 261 | Complete |
| 5 | High | 131 approved | Yes | PRR written | Need SCR number. PRR needs to brought to PRS for approval, Susan Neel and Dave Odle. Need SCR number. |
| 6 | High | 249 approved | Yes | No PRR needed | Complete but need SCR number. |
| 7 | High | 225, 250 approved | Yes | 303 | Complete but need SCR number. |
| 8 | High | 199 approved | Written by Susan Neel | Not needed | Susan Neel will send SCR to Dave Odle and Dave will submit SCR. Cheryl Mosley will send |
| 9 | High | 155 being cancelled and new change control submitted | Not written, but needed | Not needed | Paul McKinney, John Hudson and Johnny Roberts will write and submit change control and system change. |
| 1 | Medium | 237 approved | Needed | 260 | Susan will write SCR and Dave Odle will submit SCR. |
| 2 | Medium | Not written but needed | Updated and written by Johnny Roberts | Not needed | Johnny and Sonya will write change control. Change control will be submitted on next conference call. System change control will be sent to Dave Odle. |
| 3 | Medium | 161 approved | Not needed | Not needed | Complete |
| 1 | Low | 233 approved | Written | Not needed | Complete |

Attendees:

Susan Neel		Reliant TDSP

Rita Morales 		Exolink  Corporation

Kyle Patrick		Reliant Energy

Johnny Roberts	TXU