# Option A:  Presented at RMS October 25, 2001

- ERCOT, all CRs and all TDSPs except TXU TDSP will move their systems to Texas SET version 1.4 during the weekend of December 22 – 23, 2001.

- TXU TDSP will move their systems to Texas SET version 1.4 during the weekend of December 29 – 30, 2001.

- A moratorium on CRs submitting 814 transactions will occur between December 14, 2001 at 24:00 hours and January 1, 2002 at 24:00hrs.

- All TDSPs except TXU TDSP can begin sending 867’s, 810’s and receiving 820’s v1.4 on December 24, 2001 at 00:00:01 hours.

- For settlement purposes only, ERCOT will estimate the usage for TXU territory for December 21, 2001 through December 28, 2001.

Option B:  Option presented by New Power at October 25th RMS meeting

- All market participants migrate to version 1.4 on December 27 – 28, 2001

- All market participants close down their production systems on December 27 – 28, 2002 to facilitate the migration

- Moratorium on 814 transactions is between December 21, 2001 and January 2, 2002

- Contingency dates are December 29 – 31, 2001

- Three days of full market estimating occurs in all TDSP territories

- Three days of 867.03 backlog is created in all TDSP territories

Option C:  New Proposed Option

- All market participants migrate to version 1.4 on December 29 – 30, 2001

- Allow all new CRs certified in Flight 1001 and the current CRs already submitting pilot switches to begin submitting Version 1.4 814 transactions on January 2, 2002

- Continue under current pilot rules and lift 5% customer class cap and 20% ESI ID load cap

- Current CRs can continue to submit Version 1.3 814 switches for either December or January through December 21st

- Moratorium on 814 transactions is between December 21, 2001 and January 2, 2002

- Option does not create a backlog on 867.03 for any TDSP

- ERCOT sends 867.03 to CRs for all TDSP territories uninterrupted

- TDSP send 810’s and receive 820’s uninterrupted

- Transitioning customers to the affiliated CR begins on February 1, 2002

- Customer transitioned to the affiliated CR begin receiving Price To Beat on February 1, 2002