West Coast Weekly Report #6

# 8 June 2001

## Key Results of Past Week

- Meeting with Messrs. McConnell and Shankman held on 7 June -  presented efforts to date & received approval to proceed with: a) 6-month pre-permitting effort with estimated cost of $1.5 million, b) Sempra JV discussions, and c) Western hemisphere supply development.

- Messrs. McGarry & Cebryk conducted meetings with Socal, SDG&E, and URS to examine Long Beach, Ormond Beach, and Rosarito, Mexico terminal sites; plus, permitting schedules and issues.  Mike will distribute separate report of findings.

- Akin Gump reported analysis of FERC issues involved with California LNG terminal.  Analysis concluded that offshore facility in California waters (within 3 miles of shore) would not be subject to FERC jurisdiction under the Natural Gas Act.  Analysis also concluded that open season can require binding commitment.

## Action Plan for next Week

- Evaluate potential sites on California coast and agree on criteria to select one site to permit.

- Prepare detailed cost estimate for FRSU; capital and operating.

- Prepare plan for engaging permitting consultant.

- Finalize Sempra Confidentiality agreement.

- Team meetings to discuss JV strategy with Sempra.

- Meeting with Sempra international scheduled for 22 June 2001 in San Diego, CA.

KL/11June2001