Worry List for 2002

| TW | - Fuel prices stay below Plan numbers and we can not hedge at a price even close to what is in the Plan as a base amount much less meet stretch. - Basis spreads between East and West stay depressed causing the Mavrix and remaining Red Rock space to be valued at margins of $.00 to $.05 going West (also, the demand stays low out West because of weather). - We cannot renegotiate the ROFR contracts prior to expiration and we end up getting the capacity handed back to us in a depressed market. |
| --- | --- |
| NNG Commercial | # Low volatility impact on stretch targets - Beaver transaction - Turnback – Industrials - Tightening Regulatory environment - NBPL/ Alliance impact on Iowa/Chicago markets - Gas quality degradation |
| Development | - Collapse in San Juan/Peruvian gas price spread crater justification for Sun Devil project. - Weak gas prices negatively affect Alaska gas development (A→B, B→C) - Weak power prices negatively affect pipeline expansion project by curtailing new power project development (AZ, CA, GA, AL) |
| Development Corp. | - There are limited opportunities in the market - Since deal flow is limited, we need commitment to go hard after deals - Enron may be capital constrained - Do we have all the human resources necessary to execute a deal when we find it? |
| FGT | - Unfavorable Gas/Resid Pricing Relationship - Throughput Reduction 100MM/d $1.2MM - Throughput Reduction 200MM/d $2.4MM - Delay in Phase V In-Service Date - Demand Charge Reduction – 1 Month $6.6MM - Demand Charge Reduction - 2 Months $13.5MM - Unplanned Maintenance (Outages in Summer) - Gulf Stream Impacts on Near Future Expansions |